StreamGuard

CFA Pair Generation

Risk Analysis Document

When to Run Production  ·  26 Risks Catalogued  ·  Execution Order Guide

7 Critical  ·  9 High  ·  7 Medium  ·  3 Low

| CRITICAL 7 Project-ending | HIGH 9 Week of rework | MEDIUM 7 Degraded quality | LOW 3 Operational friction |
| --- | --- | --- | --- |

March 2026  |  StreamGuard v1.0  |  Stage 3 CFA Generation

# 1. When to Run Production — The Definitive Answer

⚡ ANSWER: Build ALL 5 tiers and complete CFA-INT integration FIRST. Then run ONE single production Stage 3. Never run Stage 3 production after each tier. This wastes API budget, time, and creates re-processing cascades. Use --dry-run --max-samples 20 --cwe-filter CWE-X after each tier story to verify correctness.

## 1.1  Why You Cannot Run Stage 3 Incrementally

Stage 3 is not like other stages. It is expensive in three ways simultaneously: API calls to Claude, wall-clock time (22+ hours), and downstream cascade. Running it before all tiers are complete wastes all three.

Cost if you run Stage 3 three times (once per tier group):

| Scenario | API Cost | Wall-Clock Time | Cascade Re-runs |
| --- | --- | --- | --- |
| Run after each tier (×3 runs) | ~$250–380 | 66–90 hours | Stage 4+5+6+7 each time |
| Build all tiers first, ONE run | ~$85–120 | 22–28 hours | None — one clean run |

## 1.2  The Correct Step-by-Step Order

Follow this sequence exactly. Do not deviate.

- 1. Build CFA-F1 (Foundation: CWE_TIER_MAP, 7-gate validator, orchestrator stubs)

- 2. Build CFA-T1 (Tier 1 AST rules: CWE-134, CWE-120, CWE-476)

- 3. Build CFA-T2 (Tier 2 zero-shot: CWE-121, CWE-122, CWE-125)

- 4. Build CFA-T3 (Tier 3 CoT: CWE-89, CWE-78, CWE-190, CWE-79)

- 5. Build cfa_exemplar_db.py — run OFFLINE to build exemplar DB from real CVE pairs

- 6. Build CFA-T4 (Tier 4 few-shot: CWE-416, CWE-119) — requires exemplar DB to exist

- 7. Build CFA-T5 (Tier 5 critique-refine fallback)

- 8. Build CFA-INT (wire all tiers into run_stage3_tiered, quality report, escalation logic)

- 9. Run: python -m pytest tests/test_cfa_*.py — ALL 70 tests must PASS

- 10. Run dry-run verification on 20 samples per CWE (12 CWEs × 20 = 240 total)

- 11. ⭐ Run ONE production Stage 3 — with checkpoint enabled, background process

- 12. Verify cfa_quality_report.json — all per-CWE thresholds must meet minimums

- 13. Continue to Stage 4 (Joern CPG), Stage 5 (Colab GPU), Stage 6, Stage 7

## 1.3  Smoke Test Protocol Between Tiers

After completing each tier story, run this before moving to the next tier. These use --dry-run so zero API cost.

| After | Smoke Test Command | What to Check | Gate to Next Tier |
| --- | --- | --- | --- |
| CFA-F1 | python -m pytest tests/test_cfa_foundation.py | 8/8 pass; Gate 5 is SOFT (score=0.6 not reject); SARD skip works | All 8 tests pass |
| CFA-T1 | stage3_cfa.py --dry-run --max-samples 20 --cwe-filter CWE-134 | 100% compile rate; CFA differs from original; fix signature present | tier=1; compile_rate=1.0 |
| CFA-T1 | stage3_cfa.py --dry-run --max-samples 20 --cwe-filter CWE-120 | 95%+ compile; pointer param case returns [] and escalates | Pointer param detected |
| CFA-T2 | stage3_cfa.py --dry-run --max-samples 20 --cwe-filter CWE-121 | ≥83% compile; Option A/B/C structure visible; [FIXED_CODE_START] parsed | compile_rate ≥ 0.80 |
| CFA-T3 | stage3_cfa.py --dry-run --max-samples 20 --cwe-filter CWE-89 | CoT text stripped from output; Gate 6 taint check fires | taint_break_rate > 0 |
| CFA-T4 | python cfa_exemplar_db.py --verify | ≥20 CWE-416 real pairs in DB; exemplar_db.json exists | DB has ≥20 CWE-416 |
| CFA-T4 | stage3_cfa.py --dry-run --max-samples 10 --cwe-filter CWE-416 | ≥65% compile; CWE-416 structural check fires | tier=4 in output |
| CFA-T5 | python -m pytest tests/test_cfa_tier5.py | 8/8 pass; no infinite loop; score multiplier 0.85 applied | All 8 tests pass |
| CFA-INT | python -m pytest tests/test_cfa_integration.py | 8/8 pass; SARD skip confirmed; escalation fires; quality report written | All 70 total tests pass |

# 2. Risk Register — All 26 Risks

Probability: CERTAIN=90%+, HIGH=60-90%, MEDIUM=30-60%, LOW=<30%. Impact: CRITICAL=re-run Stage 3+4+5+6, HIGH=days of rework, MEDIUM=degraded quality, LOW=hours of cleanup.

| ID | Risk Title | SEV | PROB | Tiers Affected | Mitigation Status |
| --- | --- | --- | --- | --- | --- |
| R-01 | Tier 1 AST fix applied to pointer param (sizeof wrong) | CRITICAL | HIGH | Tier 1 | Requires PR-01 pointer param AST check |
| R-02 | SARD samples processed by LLM — native pairs destroyed | CRITICAL | HIGH | All | source.startswith('sard') check in orchestrator |
| R-03 | pair_id not saved to HDF5 — L_CFA trains on random pairs | CRITICAL | HIGH | All | Stage 6 must write pair_id to HDF5 attrs |
| R-04 | Stage 3 run before exemplar DB built — Tier 4 is zero-shot | CRITICAL | HIGH | Tier 4 | cfa_exemplar_db.py must run first |
| R-05 | LLM introduces new vulnerability while fixing original | CRITICAL | MEDIUM | Tier 2-5 | Secondary scan on accepted CFAs (Gate 7b) |
| R-06 | API cost explosion from max_attempts=10 on CWE-416 | CRITICAL | HIGH | Tier 4 | Hard cost cap per CWE; fallback to Tier 5 |
| R-07 | Stage 3 run incrementally — 3× API cost and cascade re-runs | CRITICAL | HIGH | All | Build all tiers FIRST — one production run only |
| R-08 | CoT output text pollutes extract_c_code — code contains reasoning | HIGH | HIGH | Tier 3-5 | [FIXED_CODE_START]...[FIXED_CODE_END] markers mandatory |
| R-09 | Gate 5 too restrictive — valid custom fix signatures rejected | HIGH | HIGH | All | Gate 5 must be SOFT (quality_score=0.6, not reject) |
| R-10 | Tier 1 multi-dimensional array — sizeof wrong for 2D arrays | HIGH | MEDIUM | Tier 1 | Detect 2D array access; escalate to Tier 2 |
| R-11 | Gate 6 false negatives — indirect taint path not caught by regex | HIGH | MEDIUM | Tier 3 injection | Optional Joern taint on accepted injection CFAs |
| R-12 | Exemplar DB built from SARD synthetic pairs only (no real CVEs) | HIGH | MEDIUM | Tier 4 | Assert ≥20 real CVE/repo pairs per CWE before DB build |
| R-13 | Tier 4 exemplar selects wrong CWE-416 subtype examples | HIGH | MEDIUM | Tier 4 | Tag exemplars by subtype; match-on-subtype selection |
| R-14 | Duplicate CFAs from Tier 1 — identical fixes across SARD variants | HIGH | HIGH | Tier 1 | Re-run Stage 2 MinHash dedup AFTER Stage 3 on CFA samples |
| R-15 | Anthropic API 529 / rate limit mid-run — no resume | HIGH | HIGH | Tier 2-5 | tenacity retry + checkpoint every 200 samples |
| R-16 | CWE-416 CPG diff count > 10 — Gate 7 rejects valid CFAs | MEDIUM | HIGH | Tier 4 | CWE-416 Gate 7 limit = 20 nodes, not 10 |
| R-17 | Long functions >100 lines exceed effective LLM focus | MEDIUM | MEDIUM | Tier 2-5 | APPATCH-style slice: send only vulnerability context (20-50 lines) |
| R-18 | Burst API retries trigger Anthropic secondary rate limit | MEDIUM | HIGH | Tier 2-5 | Add jitter: time.sleep(random.uniform(0.5, 2.0)) between samples |
| R-19 | Wrong tier assigned to CWE — silent quality degradation | MEDIUM | LOW | All | CWE_TIER_MAP is frozen; never change without re-verifying thresholds |
| R-20 | CFA output writes pair_id incorrectly — both sides same label | MEDIUM | MEDIUM | All | Inline pair validation: finalize_pairs() after Stage 3 completes |
| R-21 | cfa_quality_report.json not written — audit silently skips CFA checks | MEDIUM | MEDIUM | All | Assert report exists in pre_training_audit.py before training |
| R-22 | Stage 3 checkpoint corrupted on kill -9 mid-write | MEDIUM | MEDIUM | All | Atomic write: .tmp → os.replace(); cleanup .tmp on startup |
| R-23 | CWE-79 exemplar DB too small (<10 pairs) — Tier 4 degrades | LOW | HIGH | Tier 3/4 CWE-79 | Accept Tier 3 only for CWE-79 if <20 real pairs available |
| R-24 | Tier 1 fix changes function semantics on multi-call functions | LOW | MEDIUM | Tier 1 | Semantic equivalence test on 5 sample inputs after Tier 1 fix |
| R-25 | API key expires mid-run (Anthropic key rotation) | LOW | LOW | Tier 2-5 | Check key validity before starting; add 401 handler in LLM client |
| R-26 | CFA samples not re-deduped — near-identical Tier 1 CFAs in HDF5 | LOW | HIGH | Tier 1 | Run Stage 2 L4 MinHash on with_cfa/ output before Stage 4 |

# 3. Critical Risks — Full Detail

The following 7 risks will either invalidate the research, require a full Stage 3 re-run, or corrupt the training objective. All mitigations must be implemented before the production run.

R-01  [CRITICAL]  Tier 1 AST Fix Applied to Pointer Parameter — sizeof Returns Wrong Value

▲ PROBLEM

- Tier 1 applies: strncpy(dst, src, sizeof(dst)-1) for CWE-120 buffer copy fixes.

- If dst is char dst[100] (array): sizeof(dst) = 100 — correct.

- If dst is char *dst (pointer parameter): sizeof(dst) = 4 or 8 bytes — WRONG.

- The 'fixed' CFA copies only 3 or 7 bytes. Gates 3, 4, 5 all pass silently.

⚡ IMPACT

- The model sees this CFA as label=0 (safe). It trains to associate '3-byte copy limit' with safety.

- This is a spurious correlation INTRODUCED by the fix, not eliminated by it.

- CWE-120 is the largest CWE in the dataset (9,000 target pairs). Even 20% pointer-param error rate = 1,800 corrupt CFAs entering training.

→ MITIGATION

- In fix_cwe120_ast(): before applying any fix, check the AST declaration of the destination variable.

- Use tree-sitter: search enclosing function's parameter list for pointer_declarator with matching name.

- If dst is a pointer parameter: return [] from tier1_generate() — do NOT apply the fix.

- The orchestrator then escalates to Tier 2 with an explicit instruction to use caller-provided size.

- Add a smoke test: find a SARD CWE-120 sample with char *dst parameter. Verify tier1_generate returns [].

✓ VERIFICATION

- After building CFA-T1: python stage3_cfa.py --dry-run --max-samples 5 --cwe-filter CWE-120

- Print the first 5 CFAs. If any contains sizeof(ptr_param)-1 where ptr_param is a function parameter: STOP.

- The pointer detection is broken. Fix before proceeding.

R-02  [CRITICAL]  SARD Samples Processed by LLM — Native Pairs Destroyed

▲ PROBLEM

- SARD samples (source='sard') already have CFA pairs from process_sard.py — the _bad() and _good() functions.

- These are NIST-validated pairs. The pair_id was set correctly. The labels are correct.

- If Stage 3 processes SARD samples, it generates NEW LLM CFAs and assigns a NEW pair_id.

- The original good() function becomes orphaned (pair_id no longer matches).

⚡ IMPACT

- L_CFA trains on LLM-generated quality pairs instead of NIST ground-truth pairs for the 41K SARD samples.

- 18,687 valid SARD CFA pairs are replaced with LLM pairs of lower or unpredictable quality.

- The contrastive loss signal is degraded for ~60% of the training data.

→ MITIGATION

- At the very top of run_stage3_tiered(), before ANY processing: check if source.startswith('sard') OR cfa_type == 'native'.

- If true: write the original sample to output and continue to next sample. Zero LLM calls.

- Add a count: sard_skipped. Log it at completion. Expected: ~41K skips on the full dataset.

- Integration test INT-04: grep output for sard source. Zero sard_cfa entries should exist.

✓ VERIFICATION

- After building CFA-INT: python stage3_cfa.py --dry-run --max-samples 50

- Check output: grep '"source": "sard_cfa"' output.jsonl — must return zero results.

- If any sard_cfa entries found: the SARD skip is broken. Do not run production.

R-03  [CRITICAL]  pair_id Not Saved to HDF5 — CFAAwareBatchSampler Treats All as Singletons

▲ PROBLEM

- Stage 6 (stage6_graphs.py) builds the HDF5 file. It saves x, edge_index, edge_attr, y.

- If it does NOT save pair_id as an HDF5 group attribute (grp.attrs['pair_id'] = ...), the sampler has no pairing info.

- CFAAwareBatchSampler reads pair_id from HDF5 attrs. Missing attr → reads empty string → treats as singleton.

- All CFA pairs are split across batches as if they were independent samples.

⚡ IMPACT

- L_CFA receives emb_v and emb_vp from different (unrelated) pairs in the same batch.

- The contrastive loss pushes random embeddings apart — no better than random initialization.

- F1 may actually drop below Config B (no-CFA baseline) because the loss adds noise.

- This is silent — no error is thrown, training converges, but pairwise_accuracy is near 0%.

→ MITIGATION

- In stage6_graphs.py, when writing each graph group: grp.attrs['pair_id'] = sample.get('pair_id', '')

- Also save: grp.attrs['cfa_tier'] = sample.get('cfa_tier', 0) for diagnostics.

- In CFADataset._build_index(): str(grp.attrs.get('pair_id', '')) — never KeyError.

- Verification: open HDF5, check 10 random samples have pair_id attr. For CFA samples: attr must be non-empty UUID.

✓ VERIFICATION

- python -c "import h5py; f=h5py.File('all_graphs.h5','r'); s=list(f.keys())[100]; print(dict(f[s].attrs))"

- Output must contain 'pair_id' key. For a CFA sample: value must be a valid UUID string, not empty.

- If empty for all samples: Stage 6 is missing the attr write. Fix before running Stage 7.

R-04  [CRITICAL]  Stage 3 Production Run Before Exemplar DB Built — Tier 4 Degrades to Near Zero-Shot

▲ PROBLEM

- Tier 4 (CWE-416, CWE-119) requires cfa_exemplar_db.py to have been run first.

- If exemplar_db.json does not exist OR has <10 pairs per CWE when Stage 3 starts:

- tier4_generate() calls exemplar_db.select_exemplars() and gets [] — no examples.

- The few-shot prompt becomes a zero-shot prompt. CWE-416 performance drops to ~35% compile rate.

⚡ IMPACT

- CWE-416 generates ~1,000 pairs at 65% compile rate with exemplars. At 35%: only ~540 pairs.

- 460 fewer CWE-416 CFA pairs entering training. Worst-group accuracy on CWE-416 is already the hardest.

- This can be fixed by re-running Stage 3 for CWE-416 only (--cwe-filter CWE-416) after building DB.

- But this wastes the Tier 4 API budget that was already spent on zero-shot attempts.

→ MITIGATION

- cfa_exemplar_db.py must be run AS PART OF the CFA-INT story, before Stage 3 production.

- Add a startup assertion in stage3_cfa.py: if any CWE in [CWE-416, CWE-119] is being processed AND exemplar_db is not provided: raise ValueError with message explaining the issue.

- The CLI should require --exemplar-db when processing Tier 4 CWEs.

- Run: python cfa_exemplar_db.py --target-cwes CWE-416 CWE-119 --verify — confirm ≥20 pairs each.

✓ VERIFICATION

- python cfa_exemplar_db.py --verify → output must show CWE-416: N pairs (N ≥ 20), CWE-119: N pairs (N ≥ 20).

- python stage3_cfa.py --dry-run --max-samples 5 --cwe-filter CWE-416 → confirm exemplar code appears in prompt (add debug print).

R-06  [CRITICAL]  API Cost Explosion — Tier 4 CWE-416 with max_attempts=10

▲ PROBLEM

- CWE-416 is Tier 4 with max_attempts=10. Expected ~1,500 vulnerable CWE-416 samples.

- 1,500 samples × 10 attempts = 15,000 API calls to Claude Haiku for CWE-416 alone.

- CWE-416 has ~35% success rate per attempt. Most samples need 5-8 attempts before success.

- At $0.0008/1K tokens (Haiku input), 15K calls × ~800 tokens avg = ~$9.60 for CWE-416 alone.

- TOTAL across all CWEs with 22K vulnerable samples × avg 7 attempts = ~$123 (within $120-150 budget).

- BUT: if compile_rate is lower than expected (Tier 4 exemplar DB is bad), attempts exhaust before success.

- 10 failed attempts × 22K samples × $0.0008 = $176 in failed calls with zero output.

⚡ IMPACT

- Budget overrun of 40-80% if compile rate is lower than estimated.

- API key may have usage limits. Exceeding them mid-run stops collection with partial output.

- Partial Stage 3 output still needs Stage 4+5+6+7 to process, but with incomplete CFA pairs.

→ MITIGATION

- Set a hard per-CWE cost cap: COST_CAP_PER_CWE_USD = 15.0 (for CWE-416, CWE-119).

- Track tokens used per CWE using the API usage field in the response (input_tokens + output_tokens).

- If cost exceeds cap: log WARNING, switch remaining samples in that CWE to Tier 5 (simpler refine prompt).

- Use claude-haiku-4-5 for ALL CFA generation. Never use Sonnet in stage3_cfa.py.

- Set max_tokens=1024 for Tier 2/3, max_tokens=1500 for Tier 4. Do not exceed these.

- Add total_api_spend to cfa_quality_report.json for post-hoc analysis.

✓ VERIFICATION

- After 100 CWE-416 samples: print running cost estimate. If >$1.50 for 100 samples: projected overrun.

- Expected: ~$0.60-0.90 per 100 CWE-416 samples. Above $1.50: exemplar DB not helping, switch strategy.

R-07  [CRITICAL]  Running Stage 3 Production Incrementally After Each Tier — 3× Cost and Cascade Re-Runs

▲ PROBLEM

- Each Stage 3 production run takes 22-28 hours and costs $85-120 in API calls.

- Running after Tier 1 complete, then again after Tier 2, then again after all tiers = 3 runs.

- The output from Run 1 (Tier 1 CWEs only) and Run 2 (Tier 1+2 CWEs) are DIFFERENT files.

- Stage 4 (Joern CPG) must re-process ALL samples for each Stage 3 output change.

- Stage 4 at 0.08 samples/s × 60K samples = ~208 hours per run. 3 Stage 4 runs = 624 hours (26 days).

⚡ IMPACT

- Total time if run incrementally: ~90 hours (Stage 3) + ~624 hours (Stage 4 re-runs) + 54 hours (Colab Stage 5 re-runs) = 768 hours.

- Total time if run once after all tiers: 25 hours (Stage 3) + 208 hours (Stage 4 once) + 27 min (Stage 5 once) = ~234 hours.

- Incremental approach is 3.3× slower and 3× more expensive.

→ MITIGATION

- Build all 7 tier stories (CFA-F1, T1, T2, T3, T4, T5, INT) before running ANY production Stage 3.

- Use --dry-run --max-samples 20 for all per-tier smoke tests. These use zero API budget.

- Only run production Stage 3 once all 70 tests pass and all CWE dry runs look correct.

- If a tier-1 bug is found after production Stage 3: patch the bug, then re-run ONLY for that CWE using --cwe-filter.

- This costs ~$8-15 for a single-CWE re-run instead of $85-120 for a full re-run.

✓ VERIFICATION

- Before starting production: python -m pytest tests/test_cfa_*.py — ALL 70 tests must PASS.

- If any test fails: STOP. Fix the tier. Re-run tests. Never start production with failing tests.

# 4. High Risks — Full Detail

R-08  [HIGH]  CoT Output Text Pollutes extract_c_code — Reasoning Appears in CFA Code

▲ PROBLEM

- Tier 3 prompts ask the LLM to 'think step by step'. The response contains reasoning text BEFORE the code.

- Example response: 'STEP 1: The vulnerability is at line 15... STEP 2: Fix strategy... STEP 3: [code]'.

- If extract_c_code() uses only markdown fence extraction (```c ... ```), it may extract the reasoning text as code.

- A CFA that starts with 'STEP 1: The vulnerability...' will fail Gate 3 (gcc syntax error) — but wastes an API call.

- More dangerous: if the CoT reasoning happens to contain C-like syntax, it may PASS Gate 3 with wrong content.

⚡ IMPACT

- Every Tier 3+ attempt that extracts CoT text as code = 1 wasted API call + a Gate 3 failure.

- With 22K samples at 7 attempts each: if 30% of attempts fail this way = ~46K wasted API calls = ~$37 wasted.

→ MITIGATION

- All Tier 3/4/5 prompts MUST include these exact markers in the prompt instruction: [FIXED_CODE_START] and [FIXED_CODE_END].

- extract_c_code_v2() FIRST tries to find [FIXED_CODE_START]...[FIXED_CODE_END]. If found: use that content only.

- THEN tries markdown fence extraction. THEN falls back to finding first function signature.

- Test: manually construct a response with CoT reasoning + [FIXED_CODE_START] marker. Verify only code after marker is extracted.

✓ VERIFICATION

- In CFA-T2/T3/T4 test files: add a test that passes a string containing 'STEP 1:... STEP 2:... [FIXED_CODE_START]void f(){...}[FIXED_CODE_END]' and verifies only 'void f(){...}' is returned.

R-09  [HIGH]  Gate 5 Too Restrictive — Valid Custom Fix Signatures Rejected

▲ PROBLEM

- Gate 5 checks that a fix signature pattern from FIX_SIGNATURES is present in the CFA.

- Example: FIX_SIGNATURES['CWE-120'] includes 'strncpy' and 'snprintf'.

- But a valid fix might use a custom wrapper: safe_copy(dst, src, sizeof(dst)) — not in the signature list.

- Gate 5 would mark this as 'no_fix_signature' and REJECT it even though Gate 4 (vuln pattern removed) passed.

- ALSO: the LLM might correctly fix CWE-120 by using a completely different strategy (e.g., dynamic bounds check with error return) that doesn't match any known signature.

⚡ IMPACT

- Valid, high-quality CFAs rejected. CFA count per vulnerable sample drops below target ratio.

- Pre-training audit may fail the fix_signature_rate threshold for some CWEs.

- Paper claim of 'structural validation improves CFA quality' is weakened if the gate is over-rejecting.

→ MITIGATION

- Gate 5 MUST be a SOFT gate: if FIX_SIGNATURES check fails, set quality_score=0.6 (not 0.0), do NOT reject.

- Return is_valid=True with quality_score=0.6. The CFA still enters the dataset but with lower confidence.

- In StreamGuardLossTierWeighted: samples with quality_score=0.6 get weighted contrastive loss weight.

- Only Gates 1, 2, 3, 4, and 6 are HARD rejections. Gate 5 and Gate 7 are SOFT/optional.

✓ VERIFICATION

- After building CFA-F1: test that Gate 5 failure returns (True, '', code, 0.6) not (False, ..., '', 0.0).

- 8 tests in test_cfa_foundation.py explicitly test Gate 5 soft behavior.

R-14  [HIGH]  Near-Identical Tier 1 CFAs Bypass Stage 2 Dedup and Corrupt HDF5

▲ PROBLEM

- Tier 1 AST rules are deterministic. Two SARD CWE-134 functions with identical structure produce identical CFAs.

- Stage 2 MinHash dedup runs on deduped/samples.jsonl BEFORE Stage 3. It does NOT run again on with_cfa/.

- The with_cfa/ output may contain thousands of near-identical Tier 1 CFAs (especially for CWE-134 printf fixes).

- These all get unique IDs (UUID4) so Stage 6 writes them all to HDF5 without detecting duplicates.

⚡ IMPACT

- HDF5 size bloat: 1,000 near-identical CFAs for CWE-134 wastes ~40MB in HDF5.

- Training: the model sees essentially the same example 1,000 times. This overfits the GNN to CWE-134 printf fix pattern.

- Per-CWE F1 on other CWEs drops as training budget is wasted on repeated identical examples.

→ MITIGATION

- After Stage 3 completes: run Level 4 MinHash LSH on with_cfa/samples.jsonl to remove near-duplicates among CFA samples.

- CRITICAL: group pairs before dedup — if one side of a CFA pair is removed, remove both (same pair_id).

- Add a post-Stage-3 dedup step in the pipeline: stage3_post_dedup.py.

- Threshold: Jaccard ≥ 0.90 (slightly stricter than Stage 2's 0.85, since CFA pairs should be slightly more unique).

✓ VERIFICATION

- After Stage 3 dry run on 100 CWE-134 samples: count unique CFAs. If >30% are near-duplicates (Jaccard ≥ 0.90): post-dedup is needed.

# 5. Medium & Low Risks — Summary

| ID | Risk Title | Mitigation | Sev |
| --- | --- | --- | --- |
| R-10 | Tier 1 multi-dim array: sizeof returns row size not buffer size | Detect 2D array subscript in AST. If found: return [] from tier1, escalate to Tier 2. Add test: verify 2D array case escalates. | HIGH |
| R-11 | Gate 6 false negative: indirect taint path not caught by regex | For accepted injection CWE CFAs: optionally run Joern taint (--verify-taint flag). Downgrades quality_score=0.5, flags for review. | HIGH |
| R-12 | Exemplar DB built from SARD synthetic only (no real CVEs) | Assert: count_real_pairs(cwe='CWE-416', source in ['cve','repo','github_advisory']) >= 20 BEFORE building DB. | HIGH |
| R-13 | Tier 4 selects wrong CWE-416 subtype exemplars | Categorize exemplars: simple_uaf / function_ptr_uaf / multithreaded_uaf. Match on subtype during selection. | HIGH |
| R-15 | API 529 / rate limit mid-run — checkpoint incomplete | tenacity retry 5× on RateLimitError. Checkpoint every 200 samples. On 529: sleep 60s + jitter before retry. | HIGH |
| R-16 | CWE-416 CPG diff count > 10 — Gate 7 rejects valid 'add null after each free' CFAs | CWE_CPG_DIFF_LIMIT['CWE-416'] = 20 (not 10). Multiple NULL assignments = multiple CPG nodes. | MED |
| R-17 | Long functions >100 lines: LLM focuses on wrong part | For functions >100 lines: apply APPATCH-style slice. Send vulnerability-context slice (20-50 lines) to LLM. Re-integrate fix. | MED |
| R-18 | Burst retries trigger secondary rate limit (too many calls in short window) | Add jitter: time.sleep(random.uniform(0.3, 1.5)) between each sample's first attempt, regardless of success. | MED |
| R-19 | Wrong CWE_TIER_MAP assignment — silent quality degradation | CWE_TIER_MAP is frozen in stage3_cfa.py. Never change without full Stage 3 re-run + audit. | MED |
| R-20 | pair_id incorrectly assigned — both CFA sides have same label | finalize_pairs() after run_stage3_tiered(): scan all pair_ids, verify each has exactly one label=0 and one label=1. | MED |
| R-21 | cfa_quality_report.json not written — audit skips all CFA quality checks | Assert cfa_quality_report.json exists before pre_training_audit.py runs. Log WARN if missing. | MED |
| R-22 | Checkpoint corrupted on kill -9 | Atomic write: write to .tmp, os.replace(). On startup: delete any *.tmp in checkpoint dir. | MED |
| R-23 | CWE-79 exemplar DB empty — Tier 4 falls back to near zero-shot | If real_pairs(CWE-79) < 20: use Tier 3 only for CWE-79. Log warning. Accept lower compile rate (68%). | LOW |
| R-24 | Tier 1 fix changes semantics on multi-call functions (loop with strcpy) | Semantic equivalence check on Tier 1 output: compile + run with 3 safe test inputs. If output differs: reject. | LOW |
| R-25 | Anthropic API key expires mid-run | Add 401 handler in LLM client: log CRITICAL error, raise SystemExit (do not retry 401s). Check key before starting. | LOW |
| R-26 | Near-identical Tier 1 CFAs pass to Stage 4 without dedup | Run stage3_post_dedup.py after Stage 3 completes. Jaccard threshold 0.90. Preserve pair integrity. | LOW |

# 6. Go / No-Go Gates Before Production Stage 3

All conditions below must be met before running the production Stage 3. If any fails: DO NOT run production. Fix the issue, re-verify, then proceed.

| Gate | Condition | Verification Command | If FAIL |
| --- | --- | --- | --- |
| G1 | All 70 CFA tests pass (test_cfa_foundation + all 5 tiers + integration) | python -m pytest tests/test_cfa_*.py | Fix failing tests. Do not proceed. |
| G2 | SARD skip verified: zero sard_cfa samples in dry run of 50 mixed samples | Grep for 'sard_cfa' in dry run output — must be zero | Fix SARD skip check in orchestrator |
| G3 | Pointer param detection works: CWE-120 sample with char *dst escalates to Tier 2 | Dry run on known pointer-param sample — verify tier=2 in output | Fix fix_cwe120_ast() AST check |
| G4 | Gate 5 is SOFT: missing fix signature gives quality_score=0.6, NOT rejection | Test with custom fix function not in FIX_SIGNATURES — must get (True, score=0.6) | Fix Gate 5 to be soft |
| G5 | [FIXED_CODE_START] parsing works: CoT text before marker is stripped | Test extract_c_code_v2 with CoT reasoning + marker — verify only code after marker | Fix extract_c_code_v2 |
| G6 | Exemplar DB exists with ≥20 real pairs for CWE-416 and CWE-119 | python cfa_exemplar_db.py --verify | Build exemplar DB from Phase 2 real CVE data |
| G7 | Tier 4 exemplar prompt verified: exemplar code appears in prompt | Stage 3 dry run 5 CWE-416 samples with --debug-prompts | Check exemplar_db.select_exemplars() |
| G8 | API key valid and budget available | python -c "from anthropic import Anthropic; c=Anthropic(); print('OK')" | Renew API key |
| G9 | Input file is with_cfa/, NOT deduped/ (Stage 3 reads from deduped/, writes to with_cfa/) | Check CLI --input path is set to deduped/samples.jsonl | Verify input/output paths |
| G10 | Checkpoint directory exists and is writable | ls -la training/checkpoints/ OR mkdir -p training/checkpoints | Create checkpoint dir |
| G11 | Disk space: ≥10GB free for with_cfa/ output (40K+ samples × avg 2KB) | df -h training/data/ | Free disk space |

★ THE SINGLE MOST IMPORTANT RULE Never run Stage 3 production with a failing test. 70 tests exist for one reason: to catch bugs that would corrupt your training data silently. A silent bug in Stage 3 does not show up until Phase 4 training — after 208 hours of Joern CPG construction and 27 minutes of Colab GPU embedding. At that point, the only fix is a full Stage 3 re-run. The 70 tests take ~3 minutes to run. Run them every time.

StreamGuard CFA Generation Risk Analysis  |  v1.0  |  March 2026