StreamGuard

CFA Generation: Implementation Stories

5-Tier Strategy: Stories, Claude Code Prompts, Doc Analysis

For Claude Code: one story per session. Read cited docs before writing code.

| CFA-F1 Foundation | CFA-T1 AST Rules | CFA-T2 Zero-Shot | CFA-T3 CoT LLM | CFA-T4 Few-Shot | CFA-T5 Critique |
| --- | --- | --- | --- | --- | --- |

March 2026  |  StreamGuard v1.0

# 1. Document Dependency Analysis

Before implementing the 5-tier CFA strategy, review whether existing project documents need changes. This analysis compares what was previously specified in each doc against what the tiered CFA approach requires.

## 1.1 Quick Reference: Change Summary

| Document | Change Required? | What Changes | Impact |
| --- | --- | --- | --- |
| PREPROCESSING.md | YES - Stage 3 section | Replace single-strategy Stage 3 with 5-tier dispatch architecture. Add CWE_TIER_MAP, 7-gate validation spec, per-CWE prompts. Current single prompt per CWE is replaced. | Stage 3 implementation story only |
| CLAUDE.md | YES - CFA section only | Update CFA_PROMPTS dict to show tiered approach. Update validation gates (4 gates -> 7 gates). Add cfa_tier field to schema reference. | Single section update |
| DATA_PIPELINE.md | YES - Schema only | Add optional field 'cfa_tier': int (1-5) to canonical schema. Add to VALID_SOURCES: '{source}_cfa' sources remain unchanged. | Additive - no breaking change |
| MODEL.md | OPTIONAL | CFAAwareBatchSampler can optionally use cfa_tier for loss weighting. Default behavior unchanged. No mandatory change. | Optional enhancement only |
| PRD.md | YES - FR-13 and audit | Update FR-13 acceptance criteria: per-CWE compile rate targets. Update pre_training_audit checks to include per-CWE quality gates. | Tightens quality requirements |
| ARCHITECTURE.md | NO | 5-tier is an internal implementation detail of Stage 3. No architecture plane changes. Output schema unchanged. | No change needed |
| NOVELTY.md | NO | N1 novelty claim is strengthened (better CFA quality), not changed. The research contribution is the same. | No change needed |
| SERVING.md | NO | Serving layer does not interact with CFA generation pipeline. | No change needed |
| phase2_*.docx | NO | Phase 2 data collection is independent. CFA generation consumes Phase 2 output, doesn't change it. | No change needed |
| StreamGuard_Phase3_*.docx | YES - Stage 3 story | The Phase 3 plan document Stage 3 story needs updating to reference the 5-tier approach. This CFA Stories document replaces P3-S3. | This document IS the replacement |

## 1.2 Is the Tiered CFA Independent of the Rest?

NOTE ARCHITECTURAL INDEPENDENCE: YES. The 5-tier CFA strategy is fully contained within Stage 3 (stage3_cfa.py). The output format (JSONL with pair_id, label, cwe, source) is identical. All downstream stages (4-7) are unaffected. SCHEMA INDEPENDENCE: MOSTLY. The only schema addition is an optional 'cfa_tier' field. This is additive - validate_sample() ignores unknown optional fields. No existing code breaks. TRAINING INDEPENDENCE: YES. model.py, losses.py, and cfa_dataloader.py do not need changes. The optional tier-weighted loss is an enhancement, not a requirement. VERDICT: You can implement the 5-tier strategy without modifying any file outside of stage3_cfa.py and the schema. The downstream pipeline is unchanged.

## 1.3 Required Changes to PREPROCESSING.md (Stage 3 Section)

DOC CHANGE REQUIRED REPLACE: The 'Stage 3: CFA Generation' section in PREPROCESSING.md needs to be updated. OLD: Single CFA_PROMPTS dict (one prompt per CWE) + 4-gate validation NEW: CWE_TIER_MAP dispatch + tier-specific generation strategies + 7-gate validation SPECIFICALLY: Replace the 'CFA Generation + Validation' subsection entirely. Keep: The Stage 3 overview, input/output paths, CLI flags spec. Add: CWE_TIER_MAP table, 7-gate validation spec, per-tier prompt organization. The new authoritative spec is THIS document (CFA Stories). PREPROCESSING.md Stage 3 should reference it.

## 1.4 Required Changes to CLAUDE.md

DOC CHANGE REQUIRED UPDATE: The CFA-related section in CLAUDE.md (Key Design Decisions table). Current: 'CFA margin contrastive loss' row - no change needed. Add row: 'Tiered CFA generation (1-5)' ¦ 'Single-strategy' ¦ 'CWE difficulty varies 10x; Tier 1 AST gives 100% quality for simple CWEs, Tier 4 few-shot needed for CWE-416' UPDATE: The 12 Target CWEs table - add a 'CFA Tier' column. UPDATE: Critical Paths section - add: 'CWE_TIER_MAP dispatch in stage3_cfa.py - wrong tier assignment degrades CFA quality silently'

## 1.5 Required Changes to DATA_PIPELINE.md (Schema)

DOC CHANGE REQUIRED ADD to Canonical Sample Schema (optional fields section): 'cfa_tier': int, # 1-5, which generation tier produced this CFA (0 for non-CFA samples) 'cfa_quality_score': float, # 0.0-1.0 confidence score from validation 'cfa_rejection_history': list[str], # rejection reasons from failed attempts (debug only) These are OPTIONAL fields. validate_sample() does NOT enforce them. VALID_SOURCES: No change needed. '{source}_cfa' pattern already covers all sources.

## 1.6 Required Changes to PRD.md

DOC CHANGE REQUIRED UPDATE FR-13: Current text: 'CFA generation pipeline: >= 80% compile rate; >= 60% taint elimination' New text: 'CFA generation pipeline per CWE: Tier 1 CWEs >= 95% compile, Tier 2 >= 83%, Tier 3 >= 78%, Tier 4 >= 65%. Overall compile rate >= 80%. Overall pattern removal >= 70%.' UPDATE pre_training_audit checks: Add per-CWE CFA quality gates (12 new checks, one per CWE). UPDATE Dataset Release (FR-15): Note that CFA tier metadata is included in released dataset.

# 2. Foundation Story: CFA Orchestrator and 7-Gate Validator

| Story ID | CFA-F1 - Foundation: Tiered Orchestrator + 7-Gate Validation |
| --- | --- |
| Tier | Pre-Tier (Required First) |
| CWEs | All 12 CWEs |
| Build Day | Day 1 (before any tier) |
| Depends On | stage3_cfa.py base from P3-S3. ANTHROPIC_API_KEY set. gcc available. |

This foundation story must be built BEFORE any tier story. It creates the dispatch architecture that all 5 tiers plug into, and upgrades the validation pipeline from 4 gates to 7 gates. Tier stories are independent modules that register into this foundation.

## 2.1 What This Story Builds

- CWE_TIER_MAP: dict mapping each of 12 CWEs to its tier (1-5)

- generate_cfa_for_sample(): dispatcher that routes to correct tier function

- validate_cfa_v2(): 7-gate validation replacing existing 4-gate validate_cfa()

- FIX_SIGNATURES dict: expected fix patterns for Gate 5 (one per CWE)

- gate5_fix_signature(): soft gate checking fix is present

- gate6_taint_path_broken(): injection CWE taint path check

- CfaQualityTracker: collects per-CWE metrics, writes cfa_quality_report.json

- run_stage3_tiered(): main loop calling orchestrator + writing output

## 2.2 Architecture Overview

# stage3_cfa.py - Tiered Architecture CWE_TIER_MAP = { 'CWE-134': 1, 'CWE-120': 1, 'CWE-476': 1, # Tier 1: AST Mutation 'CWE-121': 2, 'CWE-122': 2, 'CWE-125': 2, # Tier 2: Zero-Shot LLM 'CWE-89': 3, 'CWE-78': 3, 'CWE-190': 3, # Tier 3: Chain-of-Thought 'CWE-79': 3, # Tier 3: CoT 'CWE-416': 4, 'CWE-119': 4, # Tier 4: Few-Shot + CoT } # TIER FUNCTION REGISTRY - each tier story registers here TIER_GENERATORS = { 1: tier1_generate, # AST rule-based (no LLM) 2: tier2_generate, # Zero-shot LLM 3: tier3_generate, # CoT LLM 4: tier4_generate, # Few-shot + CoT LLM 5: tier5_generate, # Critique-refine fallback } def generate_cfa_for_sample(sample, exemplar_db, config): cwe = sample['cwe'] tier = CWE_TIER_MAP.get(cwe, 3) generator = TIER_GENERATORS[tier] results = generator(sample['code'], cwe, exemplar_db, config) # results: list of (cfa_code, tier_used, quality_score) return results

## 2.3 7-Gate Validation Specification

| Gate | Name | Type | Active For | Pass Condition |
| --- | --- | --- | --- | --- |
| G1 | Identity check | Hard | All | cfa_code.strip() != original.strip() |
| G2 | Similarity bounds | Hard | All | 0.55 <= SequenceMatcher ratio <= 0.99 (Tier 1: lower=0.70) |
| G3 | Compilation | Hard | All | gcc -fsyntax-only returns 0 |
| G4 | Vuln pattern removed | Hard | All | CWE-specific regex NOT found in CFA |
| G5 | Fix signature present | Soft | CWEs with known fix | At least one fix pattern IS found. Fail = confidence 0.6, not rejection. |
| G6 | Taint path broken | Hard | CWE-89,78,134,79 | Regex taint check shows source->sink path BROKEN in CFA |
| G7 | CPG diff budget | Optional | All (if enabled) | Joern diff shows <= CWE_CPG_LIMIT changed nodes |

## 2.4 Claude Code Prompt

CLAUDE CODE PROMPT Read docs/PREPROCESSING.md Stage 3 completely. Read training/scripts/preprocessing/stage3_cfa.py (existing Phase 1 implementation). Read the CFA Research document Section 3.2 (7-gate validation spec) completely. You are building the FOUNDATION layer for stage3_cfa.py tiered architecture. DO NOT implement any tier yet - only the orchestration and validation framework. == STEP 1: CWE_TIER_MAP == CWE_TIER_MAP = { 'CWE-134':1,'CWE-120':1,'CWE-476':1, 'CWE-121':2,'CWE-122':2,'CWE-125':2, 'CWE-89':3,'CWE-78':3,'CWE-190':3,'CWE-79':3, 'CWE-416':4,'CWE-119':4, } == STEP 2: TIER_GENERATORS registry (stubs for now) == TIER_GENERATORS = {1: None, 2: None, 3: None, 4: None, 5: None} Each tier story will fill in the actual function. == STEP 3: FIX_SIGNATURES dict == FIX_SIGNATURES = { 'CWE-134': [r'"%%s"', r'"%%d"'], 'CWE-120': [r'\bstrncpy\s*\(', r'\bstrncat\s*\(', r'\bsnprintf\s*\(', r'\bfgets\s*\('], 'CWE-89': [r'sqlite3_prepare', r'mysql_stmt', r'mysql_real_escape'], 'CWE-78': [r'\bexecve\s*\(', r'whitelist', r'\bstrncmp\s*\('], 'CWE-190': [r'INT_MAX\s*-', r'INT_MAX\s*/', r'__builtin_.*overflow'], 'CWE-416': [r'NULL\s*;', r'==\s*NULL', r'!=\s*NULL'], 'CWE-476': [r'==\s*NULL\s*\)', r'!=\s*NULL'], 'CWE-121': [r'\bsizeof\s*\(', r'strncpy', r'snprintf'], 'CWE-122': [r'\bsizeof\s*\(', r'NULL\s*\)', r'strncpy'], 'CWE-125': [r'>=\s*0', r'<\s*\w+_\w*(size¦len¦count)', r'!=\s*NULL'], } == STEP 4: validate_cfa_v2(original, cfa_raw, cwe, tier) == Implement all 7 gates as described above. Gate 5 is SOFT: if fix signature missing -> set quality_score=0.6, do NOT reject. Gate 6 only active when cwe in {'CWE-89','CWE-78','CWE-134','CWE-79'}. Gate 7 is optional (default disabled). Add config.enable_cpg_diff flag. Return: (is_valid, rejection_reason, cleaned_code, quality_score: float 0.0-1.0) == STEP 5: CfaQualityTracker class == Tracks per-CWE metrics. Methods: record_attempt(cwe, tier, rejection_reason_or_None, quality_score) get_report() -> dict with per-CWE compile_rate, pattern_removal_rate, fix_signature_rate, avg_similarity, rejection_breakdown save(path) -> write cfa_quality_report.json == STEP 6: run_stage3_tiered() == Main loop. For each vulnerable non-SARD sample: 1. Look up tier from CWE_TIER_MAP 2. Call generate_cfa_for_sample() (will call tier stub - returns [] until tier built) 3. For each CFA candidate: run validate_cfa_v2() 4. Write valid CFAs to output with cfa_tier field 5. Checkpoint every 200 samples 6. SARD samples: skip generation (write original only) == TESTS: tests/test_cfa_foundation.py (8 tests) == 1. CWE_TIER_MAP: all 12 CWEs present with correct tier assignments 2. Gate 1: identical code rejected 3. Gate 2: similarity bounds enforced (Tier 1 uses stricter lower=0.70) 4. Gate 3: compile fail rejected 5. Gate 4: vuln pattern still present rejected 6. Gate 5 SOFT: missing fix signature gives quality_score=0.6, NOT rejected 7. Gate 6: injection CWE with intact taint path rejected 8. SARD skip: source='sard' samples get NO CFA generation attempt

VERIFICATION CHECKLIST FC-01: python -m pytest tests/test_cfa_foundation.py - ALL 8 tests PASS FC-02: CWE_TIER_MAP has exactly 12 entries. All values are 1-4. FC-03: validate_cfa_v2 called on a valid CWE-120 CFA returns (True, '', code, 1.0) FC-04: validate_cfa_v2 called with Gate 5 miss returns (True, '', code, 0.6) - NOT False FC-05: validate_cfa_v2 called with Gate 6 fail on CWE-89 returns (False, 'taint_path_intact', '', 0.0) FC-06: run_stage3_tiered with all tier stubs returns originals only (no CFAs until tiers built) FC-07: CfaQualityTracker.get_report() returns dict with all 12 CWE keys after recording 1 sample each

# 3. CFA-T1: Tier 1 - AST Rule-Based Mutation

| Story ID | CFA-T1 - Tier 1: Deterministic AST Mutation |
| --- | --- |
| Tier | Tier 1 - No LLM Required |
| CWEs | CWE-134, CWE-120, CWE-476 |
| Build Day | Day 2 |
| Depends On | CFA-F1 foundation complete. tree-sitter C parser working. |

CRITICAL This is the highest-priority tier. CWE-134, CWE-120, and CWE-476 together make up ~40-50% of SARD samples. Tier 1 generates CFAs with zero API cost and 100% structural correctness. Get this right first.

## 3.1 Scope and Approach

Tier 1 uses deterministic tree-sitter AST analysis to apply well-defined syntactic transformations. No LLM is involved. Each rule is a pure function: code_in -> code_out or None (if pattern not found). All three CWEs have unambiguous single-point fixes.

| CWE | Vuln Pattern | AST Fix Rule | Changed Lines | Critical Edge Case |
| --- | --- | --- | --- | --- |
| CWE-134 | printf(var) / fprintf(f, var) | Insert "%s", before format arg that is not a string literal | 1 per call | Wide-char variants: wprintf, fwprintf - must handle these too |
| CWE-120 | strcpy/gets/strcat/sprintf with no size | Substitute with bounded variant using sizeof(dst)-1 | 1-3 per call | dst is pointer param (not array) - sizeof wrong. Must detect and escalate to Tier 2. |
| CWE-476 | ptr dereference without NULL check | Insert if (ptr == NULL) return ERROR; before dereference | 1-3 per deref site | Multiple dereference sites in same function - must fix ALL of them, not just first. |

## 3.2 Critical Design Decision: Pointer Parameter Detection (PR-01 Prevention)

CRITICAL The most important safety check in Tier 1: before applying sizeof(dst)-1 to any CWE-120 fix, verify that 'dst' is declared as an ARRAY, not a POINTER PARAMETER. ARRAY: char buf[100] -> sizeof(buf) = 100 (CORRECT) POINTER PARAM: char *buf -> sizeof(buf) = 4 or 8 bytes (WRONG - produces incomplete fix) If pointer param detected: return None from Tier 1 rule. Let dispatch escalate to Tier 2 LLM. Detection: check AST for pointer_declarator vs array_declarator in the variable's declaration.

## 3.3 Claude Code Prompt

CLAUDE CODE PROMPT Read the CFA Research document Section 2.1 (Tier 1 details) completely. Read the CFA Foundation story (CFA-F1) - you will register into TIER_GENERATORS[1]. Read docs/PREPROCESSING.md Stage 3 CFA_PROMPTS for CWE-134/120/476 (for reference on fix intent). Build the Tier 1 module: training/scripts/preprocessing/cfa_tier1.py == MODULE: cfa_tier1.py == Export one function: tier1_generate(code, cwe, exemplar_db, config) Returns: list of dicts [{cfa_code, tier: 1, quality_score: 1.0}] Returns [] if the rule does not apply (pattern not found, or unsafe to apply). == FUNCTION: fix_cwe134(code) -> str ¦ None == Use tree-sitter to find all CALL nodes where: - function name in {printf, fprintf, dprintf, vprintf, sprintf, snprintf, wprintf, fwprintf, swprintf, vwprintf} - the FORMAT ARGUMENT (first arg for printf/wprintf, second for fprintf/fwprintf) is NOT a string_literal node type Apply fix: insert the appropriate format specifier before the variable arg. printf(var) -> printf("%s", var) fprintf(f, var) -> fprintf(f, "%s", var) wprintf(var) -> wprintf(L"%s", var) // wide char variant Return fixed code, or None if no format string vulnerability found. == FUNCTION: fix_cwe120(code) -> str ¦ None == Use tree-sitter to find CALL nodes to: strcpy, strcat, gets, sprintf, vsprintf For each call: a) DETECT POINTER PARAM: check if destination arg is declared as pointer param (search enclosing function's parameter list for pointer_declarator with same name) If pointer param: return None for THIS call site (cannot apply sizeof safely) b) If array declarator: apply substitution strcpy(dst, src) -> strncpy(dst, src, sizeof(dst)-1); dst[sizeof(dst)-1] = '\\0'; strcat(dst, src) -> strncat(dst, src, sizeof(dst)-strlen(dst)-1); gets(buf) -> fgets(buf, sizeof(buf), stdin); sprintf(buf, fmt, ...) -> snprintf(buf, sizeof(buf), fmt, ...); If ALL call sites are pointer params (cannot fix any): return None. == FUNCTION: fix_cwe476(code) -> str ¦ None == Use tree-sitter to find pointer dereference nodes: - unary_expression with operator '*' (e.g., *ptr) - field_expression with operator '->' (e.g., ptr->field) For each dereference of variable 'ptr': Check if there is already a NULL check (if (ptr == NULL) or if (ptr != NULL)) on all code paths leading to this dereference site. If no NULL check exists: insert NULL guard BEFORE the dereference: if (ptr == NULL) { return NULL; } // or return 0 / return -1 based on return type IMPORTANT: Find the return type of the enclosing function to choose correct return value. void -> return; int/long -> return -1; pointer -> return NULL; If multiple dereference sites: fix ALL of them (not just first). If no unguarded dereferences found: return None. == REGISTER INTO FOUNDATION == In stage3_cfa.py after importing cfa_tier1: from cfa_tier1 import tier1_generate TIER_GENERATORS[1] = tier1_generate == TESTS: tests/test_cfa_tier1.py (14 tests) == CWE-134 tests (4): T1-01: printf(user_str) -> printf("%s", user_str) ✓ T1-02: printf("fixed") unchanged (already a string literal) ✓ T1-03: fprintf(f, user_str) -> fprintf(f, "%s", user_str) ✓ T1-04: wprintf(w_str) -> wprintf(L"%s", w_str) ✓ CWE-120 tests (6): T1-05: strcpy(arr, src) with char arr[100] -> strncpy fixed ✓ T1-06: strcpy(ptr, src) with char *ptr param -> returns None (escalate) ✓ T1-07: gets(buf) -> fgets(buf, sizeof(buf), stdin) ✓ T1-08: sprintf(buf, fmt, arg) -> snprintf(buf, sizeof(buf), fmt, arg) ✓ T1-09: strcat(dst, src) with array -> strncat fixed ✓ T1-10: no vulnerable calls found -> returns [] ✓ CWE-476 tests (4): T1-11: *ptr with no NULL check -> NULL guard inserted before dereference ✓ T1-12: ptr->field with no NULL check -> NULL guard inserted ✓ T1-13: *ptr already has if(ptr != NULL) check -> no change needed, returns [] ✓ T1-14: multiple dereference sites -> ALL get NULL guards ✓

VERIFICATION CHECKLIST T1-01: python -m pytest tests/test_cfa_tier1.py - ALL 14 tests PASS T1-02: Dry run on 20 CWE-134 SARD samples. Verify 100% generate valid CFAs (Tier 1 deterministic). T1-03: Dry run on 20 CWE-120 SARD samples with array destinations. Verify 95%+ success. T1-04: POINTER PARAM DETECTION: find a SARD CWE-120 sample with char *dst parameter. Verify tier1_generate returns []. Verify it escalates to Tier 2 in dispatch. T1-05: CWE-476 multi-deref: create test with 2 dereferences of same pointer. Verify BOTH get NULL guards. T1-06: Compile check: all Tier 1 outputs compile with gcc -fsyntax-only. Zero compile failures expected. T1-07: Quality score: all Tier 1 outputs have quality_score=1.0 in returned dict. T1-08: cfa_tier field: Tier 1 generated samples written to JSONL have cfa_tier=1.

# 4. CFA-T2: Tier 2 - Enhanced Zero-Shot LLM

| Story ID | CFA-T2 - Tier 2: Zero-Shot LLM with Structural Validation |
| --- | --- |
| Tier | Tier 2 - LLM Zero-Shot |
| CWEs | CWE-121, CWE-122, CWE-125 |
| Build Day | Day 3 |
| Depends On | CFA-F1 foundation + CFA-T1 complete. ANTHROPIC_API_KEY set. |

Tier 2 handles bounds-checking CWEs where the fix structure is known but the specific array sizes and index variables are context-dependent. Zero-shot prompts work well here because the fix strategy is clear - the LLM just needs to identify the right variable names.

## 4.1 Tier 2 Strategy

| CWE | Fix Pattern | Prompt Strategy | Structural Validator |
| --- | --- | --- | --- |
| CWE-121 | Add bounds check before array write: if (idx >= size) return; | Zero-shot with explicit Option A/B/C fix patterns | Check: at least one bounds check pattern added (Gate 5) |
| CWE-122 | Validate malloc size + bounds before memcpy/write | Zero-shot with size-validation patterns | Check: NULL check after malloc, size validation before write |
| CWE-125 | Add bounds check before array read: if (idx >= len) return; | Zero-shot similar to CWE-121 but read vs write | Check: bounds check before read operation |

## 4.2 Key Prompt Design Principles for Tier 2

- Give the LLM explicit Option A / Option B / Option C choices - eliminates guessing

- State EXACTLY what to check and what the bounds variable should be

- Emphasize 'ONLY the bounds check lines' - prevent over-editing

- Include the sizeof() pattern explicitly - LLMs tend to hardcode constants otherwise

## 4.3 Claude Code Prompt

CLAUDE CODE PROMPT Read the CFA Research document Section 2.2 (Tier 2 details) and Section 3 per-CWE specs. Read CFA-F1 foundation to understand TIER_GENERATORS registry. Build the Tier 2 module: training/scripts/preprocessing/cfa_tier2.py Export: tier2_generate(code, cwe, exemplar_db, config) -> list[dict] == TIER 2 PROMPTS (implement all 3 exactly as specified below) == TIER2_PROMPT_CWE121 = ''' You are fixing a C function with a STACK BUFFER OVERFLOW (CWE-121). An array is written to using an index or copy operation without validating bounds. CHOOSE EXACTLY ONE fix that applies to this code: Option A - Index bounds check: Before 'array[idx] = value', add: if (idx < 0 ¦¦ idx >= ARRAY_SIZE) { return; } (use the actual array size variable or sizeof(array)/sizeof(array[0])) Option B - String copy bounds: Replace strcpy(arr, src) with: strncpy(arr, src, sizeof(arr)-1); arr[sizeof(arr)-1] = '\\0'; Option C - Memory copy bounds: Before memcpy(arr, src, len), add: if (len > sizeof(arr)) { len = sizeof(arr); } RULES: Modify ONLY the overflowing line and add ONE check before it. Do NOT change function signature, return type, or any other logic. Do NOT add includes. Output ONLY the corrected C function. [FIXED_CODE_START] ''' TIER2_PROMPT_CWE122 = ''' You are fixing a C function with a HEAP BUFFER OVERFLOW (CWE-122). A heap allocation result is used without size validation. Apply BOTH of these fixes: Fix 1 - After malloc/calloc: if (ptr == NULL) { return NULL; } Fix 2 - Before writing to allocated buffer: validate write size <= allocated size if (write_size > allocated_size) { write_size = allocated_size; } RULES: Modify ONLY the allocation and write lines. Add exactly these two checks. Do NOT add includes. Output ONLY the corrected C function. [FIXED_CODE_START] ''' TIER2_PROMPT_CWE125 = ''' You are fixing a C function with an OUT-OF-BOUNDS READ (CWE-125). An array is read at an index that may exceed the array bounds. Apply this fix: Before 'value = array[idx]' or similar read, add: if (idx < 0 ¦¦ idx >= array_length) { return -1; } (use actual array length variable, or sizeof(array)/sizeof(array[0]) for stack arrays) For pointer reads: if (ptr == NULL ¦¦ ptr >= end_of_allocation) { return NULL; } RULES: Modify ONLY the array read line and add ONE bounds check before it. Do NOT change function signature or any other logic. Do NOT add includes. Output ONLY the corrected C function. [FIXED_CODE_START] ''' == extract_c_code_v2(response) == First try: find [FIXED_CODE_START] marker, extract everything after it. Then try: find ```c...``` markdown fence. Then try: find first occurrence of 'void ' or 'int ' or 'static ' or 'char ' at line start. Fall back: return raw response stripped. == tier2_generate(code, cwe, exemplar_db, config) == prompt = TIER2_PROMPTS[cwe] full_prompt = f'VULNERABLE C FUNCTION:\n```c\n{code}\n```\n\nTASK:\n{prompt}' for attempt in range(config.max_attempts_tier2 or 6): raw = call_llm(full_prompt, model='claude-haiku-4-5', max_tokens=1024) if raw is None: continue cfa_code = extract_c_code_v2(raw) ok, reason, clean, score = validate_cfa_v2(code, cfa_code, cwe, tier=2) if ok: results.append({'cfa_code': clean, 'tier': 2, 'quality_score': score}) if len(results) >= config.target_ratio: break # If compile_fail 3 times in a row: try Tier 5 refinement if consecutive_compile_fails >= 3: refine_result = tier5_refine(code, cfa_code, cwe, reason) if refine_result: results.append(refine_result) return results == REGISTER: TIER_GENERATORS[2] = tier2_generate == == TESTS: tests/test_cfa_tier2.py (10 tests) == T2-01: CWE-121 Option A fix: index bounds check added before array write T2-02: CWE-121 Option B fix: strcpy -> strncpy with sizeof T2-03: CWE-122 Fix 1: NULL check after malloc present in CFA T2-04: CWE-122 Fix 2: size validation before write present in CFA T2-05: CWE-125: bounds check before read operation present T2-06: extract_c_code_v2: extracts from [FIXED_CODE_START] marker T2-07: extract_c_code_v2: falls back to markdown fence extraction T2-08: Gate 5 soft: CFA with no fix signature returns quality_score=0.6 not False T2-09: compile fail 3 in a row: Tier 5 refinement is attempted T2-10: max_attempts respected: stops after config.max_attempts_tier2 tries

VERIFICATION CHECKLIST T2-01: python -m pytest tests/test_cfa_tier2.py - ALL 10 tests PASS T2-02: Dry run on 20 CWE-121 samples. Verify compile rate >= 83%. T2-03: Dry run on 20 CWE-122 samples. Verify NULL check after malloc present in >= 80% of CFAs. T2-04: Verify [FIXED_CODE_START] marker appears in LLM responses and extraction works. T2-05: Check avg_changed_lines for CWE-121: should be 1-3 lines. If > 8: prompt over-editing. T2-06: Verify cfa_tier=2 in all Tier 2 output samples.

# 5. CFA-T3: Tier 3 - Chain-of-Thought LLM

| Story ID | CFA-T3 - Tier 3: Chain-of-Thought Prompting |
| --- | --- |
| Tier | Tier 3 - LLM with CoT |
| CWEs | CWE-89, CWE-78, CWE-190, CWE-79 |
| Build Day | Day 4 |
| Depends On | CFA-F1 + CFA-T1 + CFA-T2 complete. |

Tier 3 handles injection and arithmetic CWEs. These require the LLM to understand the DATA FLOW context (for injection CWEs) or ARITHMETIC semantics (for CWE-190). 3-step Chain-of-Thought prompting forces the model to reason about the vulnerability before generating the fix, improving quality by 15-25% over zero-shot.

## 5.1 The 3-Step CoT Structure

- STEP 1 - IDENTIFY: Describe exactly where the vulnerability is in the code

- STEP 2 - STRATEGY: Describe the correct fixing approach for this specific code

- STEP 3 - GENERATE: Write the fixed function based on Steps 1 and 2

Use structured output markers: wrap code in [FIXED_CODE_START]...[FIXED_CODE_END]. The reasoning steps appear before the marker. extract_c_code_v2() extracts from the marker, not the reasoning text.

## 5.2 Gate 6 Taint Path Validation (Critical for Tier 3)

WARNING Gate 6 is ONLY active for Tier 3 CWEs: CWE-89, CWE-78, CWE-134, CWE-79. These are injection CWEs where the vulnerability IS the taint path: user input -> dangerous sink. A correct CFA must BREAK this path. Gate 6 uses regex-based lightweight taint check. KNOWN LIMITATION: regex taint is approximate. A CFA might route input through an indirect path that regex doesn't detect. For CWE-89 high-confidence cases: run full Joern taint check on accepted CFAs after Stage 3 completes (use --verify-taint flag in Stage 4).

## 5.3 Claude Code Prompt

CLAUDE CODE PROMPT Read the CFA Research document Section 2.3 (Tier 3 CoT) and Section 3.3 per-CWE specs. Read CFA-F1 and CFA-T2 to understand the pattern. Build: training/scripts/preprocessing/cfa_tier3.py Export: tier3_generate(code, cwe, exemplar_db, config) -> list[dict] == TIER 3 PROMPTS == Implement EXACTLY the following 4 CoT prompts. All use [FIXED_CODE_START] and [FIXED_CODE_END] markers. TIER3_COT_CWE89: 'You are fixing SQL INJECTION (CWE-89) in a C function. Think step by step: STEP 1 - IDENTIFY: Find the line where user-controlled input flows into a SQL query string. Look for: sprintf(query,...,user_input), strcat(query, user_input), direct string concatenation into a variable used in mysql_query/sqlite3_exec. STEP 2 - STRATEGY: Choose the correct parameterization: - For SQLite: replace with sqlite3_prepare_v2(db, sql_with_?, -1, &stmt, 0) then sqlite3_bind_text(stmt, 1, user_input, -1, SQLITE_STATIC) - For MySQL: replace with mysql_stmt_prepare() + mysql_stmt_bind_param() - If DB API unavailable: use mysql_real_escape_string() on ALL user inputs before they enter the query. Do NOT just add quotes around user input. STEP 3 - Generate the fixed function. CONSTRAINTS: Change ONLY the query construction lines. SQL logic (SELECT/INSERT) must remain identical. Do NOT change function signature. [FIXED_CODE_START]fixed_code_here[FIXED_CODE_END]' TIER3_COT_CWE78: 'You are fixing OS COMMAND INJECTION (CWE-78) in a C function. Think step by step: STEP 1 - IDENTIFY: Find system(user_input), popen(user_input,...), execl/execlp/execv/execvp with user-controlled argument. STEP 2 - STRATEGY: - Replace system(cmd) with: execve("/bin/sh", (char*[]){cmd, NULL}, environ) where cmd is a HARDCODED command string (not user input) - Pass user input as a DATA argument to the fixed command, not as the command itself - If user input must be part of command: add strict allowlist check first: if (!is_allowed_input(user_input)) { return -1; } STEP 3 - Generate the fixed function. [FIXED_CODE_START]fixed_code_here[FIXED_CODE_END]' TIER3_COT_CWE190: 'You are fixing INTEGER OVERFLOW (CWE-190) in a C function. Think step by step: STEP 1 - IDENTIFY: Find the arithmetic operation that can overflow: - Addition: a + b where a,b can be close to INT_MAX - Multiplication: a * b where result can exceed INT_MAX - Left shift: a << b where result can exceed bit width - Size calculation: malloc(a * b) where a*b can overflow STEP 2 - STRATEGY: Add a pre-check IMMEDIATELY before the operation: - Addition: if (a > INT_MAX - b) { return ERROR_CODE; } - Multiplication: if (b != 0 && a > INT_MAX / b) { return ERROR_CODE; } - Or use: __builtin_add_overflow(a, b, &result) which returns 1 if overflow - Use the SAME error return value used elsewhere in the function. STEP 3 - Generate the fixed function. [FIXED_CODE_START]fixed_code_here[FIXED_CODE_END]' TIER3_COT_CWE79 (same structure as CWE-89, different sink): Focus on output escaping. Vulnerable: writing user input directly to HTTP response. Fix: html_encode/xml_encode user input before writing to response buffer. Add simple html_encode() helper if not present: replace <>&'" with HTML entities. == tier3_generate(code, cwe, exemplar_db, config) == Same structure as tier2_generate but with TIER3_COT_PROMPTS[cwe]. max_attempts: config.max_attempts_tier3 or 7 (slightly more attempts than Tier 2). Gate 6 is active for CWE-89, CWE-78, CWE-79: verify taint path broken. If Gate 6 fails: add to feedback for next attempt: 'Previous fix still has user input flowing to dangerous sink. Focus on BREAKING that flow.' == REGISTER: TIER_GENERATORS[3] = tier3_generate == == TESTS: tests/test_cfa_tier3.py (12 tests) == T3-01: CWE-89: sprintf(query, s, user) -> parameterized query (sqlite3_prepare or escape) T3-02: CWE-89: Gate 6 - original has taint path, CFA must break it T3-03: CWE-89: CFA that still has sprintf(query,...,user) fails Gate 6 T3-04: CWE-78: system(user_input) -> execve with fixed command T3-05: CWE-78: Gate 6 - popen with user input must be replaced T3-06: CWE-190: a + b without check -> if (a > INT_MAX - b) guard added T3-07: CWE-190: a * b without check -> if (b != 0 && a > INT_MAX / b) guard added T3-08: CWE-79: user output without encoding -> html_encode applied before write T3-09: CoT reasoning text before [FIXED_CODE_START] does NOT get included in CFA code T3-10: [FIXED_CODE_END] marker correctly terminates code extraction T3-11: Gate 6 miss feedback injected into next attempt prompt T3-12: avg_changed_lines for CWE-89: 3-8 lines (not 1, not 20+)

VERIFICATION CHECKLIST T3-01: python -m pytest tests/test_cfa_tier3.py - ALL 12 tests PASS T3-02: Dry run 10 CWE-89 samples. Gate 6 taint check passes for >= 75% of accepted CFAs. T3-03: Dry run 10 CWE-190 samples. Verify overflow check (INT_MAX pattern) present in >= 75%. T3-04: Verify [FIXED_CODE_START] parsing: CoT reasoning text is NOT included in final CFA code. T3-05: CWE-78 CFA: verify system() call replaced. Verify user_input not directly in command. T3-06: Verify cfa_tier=3 in all output samples.

# 6. CFA-T4: Tier 4 - Few-Shot Exemplar + CoT

| Story ID | CFA-T4 - Tier 4: Dynamic Few-Shot + Chain-of-Thought |
| --- | --- |
| Tier | Tier 4 - LLM Few-Shot |
| CWEs | CWE-416, CWE-119 |
| Build Day | Day 5 |
| Depends On | CFA-F1 + T1 + T2 + T3 complete. Phase 2 CVE/repo data available. Real pairs exist for exemplar DB. |

WARNING Tier 4 REQUIRES Phase 2 real CVE pairs to build the exemplar database. DO NOT build Tier 4 if Phase 2 collection is not complete for CWE-416 and CWE-119. The exemplar DB must have >= 20 real CVE/repo pairs per CWE for Tier 4 to be effective. If < 20 real pairs available: use Tier 3 CoT for these CWEs temporarily.

## 6.1 Why Tier 4 is Needed

CWE-416 (Use-After-Free) requires tracking pointer lifetime across multiple code paths. Zero-shot and even CoT fail at ~40-50% rate because the LLM must: (1) find ALL free() calls in the function, (2) find ALL uses of freed pointers on ALL code paths, (3) add NULL assignments and NULL checks at every relevant site. Showing 2-3 real examples dramatically improves performance.

## 6.2 Exemplar Database Builder

This sub-component must be built and run ONCE (offline) before Tier 4 can generate CFAs. It reads real CVE before/after pairs from Phase 2 collection and creates the exemplar database.

## 6.3 CWE-416 Structural Validator

Gate 5 for CWE-416 requires specialized checking beyond simple signature matching:

- After EVERY free(ptr) call: verify ptr = NULL; appears immediately after (same or next non-blank line)

- Count of NULL checks in CFA must exceed count in original (at least +1 NULL check added)

- If function has 3 free() calls, CFA must have 3 ptr=NULL assignments

## 6.4 Claude Code Prompt

CLAUDE CODE PROMPT Read the CFA Research document Section 2.4 (Tier 4) and Section 3.3 CWE-416 spec. Read CFA-T3 for the generate() function pattern to follow. Build TWO files: training/scripts/preprocessing/cfa_exemplar_db.py (offline DB builder) training/scripts/preprocessing/cfa_tier4.py (generator) == FILE 1: cfa_exemplar_db.py == class ExemplarDatabase: def __init__(self): self.exemplars = {} # cwe -> list of exemplar dicts def build_from_pairs(self, samples, target_cwes=['CWE-416','CWE-119']): '''Build exemplar DB from real CVE/repo pairs in the collected dataset.''' for cwe in target_cwes: # Find real pairs (source in cve, repo, github_advisory) real_pairs = find_real_pairs(samples, cwe) assert len(real_pairs) >= 10, f'Need >= 10 real pairs for {cwe}, got {len(real_pairs)}' print(f'Building {cwe} exemplars from {len(real_pairs)} real pairs') for vuln, safe in real_pairs[:50]: # cap at 50 exemplars per CWE root_cause = summarize_root_cause(vuln['code'], cwe) # LLM call fix_summary = summarize_fix(vuln['code'], safe['code'], cwe) # LLM call self.exemplars.setdefault(cwe, []).append({ 'vuln_code': vuln['code'], 'safe_code': safe['code'], 'root_cause': root_cause, 'fix_summary': fix_summary, 'cwe': cwe, 'source': vuln.get('source',''), }) print(f'{cwe}: built {len(self.exemplars[cwe])} exemplars') def select_exemplars(self, vuln_code, cwe, n=2): '''Select n most similar exemplars by root cause keywords.''' # Simple: score by keyword overlap between vuln_code and exemplar vuln_code candidates = self.exemplars.get(cwe, []) if not candidates: return [] scored = [(sim_score(vuln_code, ex['vuln_code']), ex) for ex in candidates] scored.sort(reverse=True) return [ex for _, ex in scored[:n]] def save(self, path): json.dump(self.exemplars, open(path,'w'), indent=2) def load(self, path): self.exemplars = json.load(open(path)) def summarize_root_cause(vuln_code, cwe): '''One LLM call to get a 1-2 sentence root cause description.''' resp = call_llm(f'In 1-2 sentences, describe the root cause of the {cwe} vulnerability in this C code. Be specific about which variable is freed/overflowed/etc.\n{vuln_code[:800]}') return resp[:200] if resp else '' CLI: python cfa_exemplar_db.py --samples-path data/processed/deduped/samples.jsonl --output data/processed/exemplar_db.json --target-cwes CWE-416 CWE-119 --min-real-pairs 20 == FILE 2: cfa_tier4.py == def build_tier4_prompt(vuln_code, cwe, exemplars): ex_text = '' for i, ex in enumerate(exemplars, 1): ex_text += f''' EXAMPLE {i} (root cause: {ex['root_cause'][:100]}): Vulnerable code: {ex['vuln_code'][:600]} Fix applied: {ex['fix_summary'][:150]} Fixed code: {ex['safe_code'][:600]} ---''' cwe_specific = TIER4_COT_PROMPTS[cwe] # same CoT as Tier 3 but harder CWEs return f''' You are fixing {cwe} in a C function. Study these real-world examples first: {ex_text} NOW FIX THIS FUNCTION using the same approach as the examples above: {cwe_specific} Vulnerable code to fix: ```c {vuln_code} ``` [FIXED_CODE_START]fixed_code_here[FIXED_CODE_END] ''' TIER4_COT_PROMPTS = { 'CWE-416': ''' STEP 1 - IDENTIFY: List every free(ptr) call and every subsequent use of ptr. STEP 2 - STRATEGY: After EACH free(ptr): add ptr = NULL; on the NEXT line. Before EACH use of ptr that could follow a free path: add if (ptr == NULL) return; Use the same return value as other error returns in this function. STEP 3 - Generate with ALL frees patched, not just the first one. ''', 'CWE-119': ''' STEP 1 - IDENTIFY: Find the buffer operation (read/write/copy) that lacks bounds. STEP 2 - STRATEGY: Add explicit size check before the buffer operation. For copies: use strncpy/strncat/snprintf with explicit size. For reads: add if (offset + read_size > buffer_size) return; For writes: add if (write_offset >= buffer_size) return; STEP 3 - Generate with bounds check for EVERY unbounded operation. ''', } def validate_cwe416_structural(original, cfa_code): import re # Check: count free() calls in original free_calls = re.findall(r'free\s*\((\w+)\)', original) # Check: each freed pointer has ptr = NULL after it in CFA for ptr in set(free_calls): null_assign = re.search(rf'{re.escape(ptr)}\s*=\s*NULL', cfa_code) if not null_assign: return False, f'ptr_{ptr}_not_nulled_after_free' # Check: more NULL comparisons in CFA than original orig_null_checks = len(re.findall(r'==\s*NULL¦!=\s*NULL', original)) cfa_null_checks = len(re.findall(r'==\s*NULL¦!=\s*NULL', cfa_code)) if cfa_null_checks <= orig_null_checks: return False, 'no_new_null_check_added' return True, '' def tier4_generate(code, cwe, exemplar_db, config): exemplars = exemplar_db.select_exemplars(code, cwe, n=2) if len(exemplars) < 2: logger.warning(f'Tier 4 {cwe}: only {len(exemplars)} exemplars, quality may be lower') prompt = build_tier4_prompt(code, cwe, exemplars) results = [] for attempt in range(config.max_attempts_tier4 or 10): raw = call_llm(prompt, model='claude-haiku-4-5', max_tokens=1500) # longer for complex fixes if raw is None: continue cfa_code = extract_c_code_v2(raw) ok, reason, clean, score = validate_cfa_v2(code, cfa_code, cwe, tier=4) if ok: # Extra structural check for CWE-416 if cwe == 'CWE-416': struct_ok, struct_reason = validate_cwe416_structural(code, clean) if not struct_ok: ok = False; reason = struct_reason; clean = '' if ok: results.append({'cfa_code': clean, 'tier': 4, 'quality_score': score}) if len(results) >= config.target_ratio: break # Feed failure reason back for iterative refinement (Tier 5 behavior) if attempt >= 4 and not results: prompt = inject_feedback(prompt, code, cfa_code, cwe, reason) return results == REGISTER: TIER_GENERATORS[4] = tier4_generate == == TESTS: tests/test_cfa_tier4.py (10 tests) == T4-01: ExemplarDatabase.build_from_pairs: builds DB with >= 10 exemplars for CWE-416 T4-02: select_exemplars: returns 2 most similar exemplars by keyword overlap T4-03: build_tier4_prompt: exemplar code appears in prompt before 'NOW FIX' section T4-04: CWE-416: after single free(ptr), CFA has ptr = NULL; assignment T4-05: CWE-416: after 2 free() calls on same ptr, CFA has 2 NULL assignments T4-06: validate_cwe416_structural: fails if ptr not nulled after free T4-07: validate_cwe416_structural: fails if null_check_count not increased T4-08: validate_cwe416_structural: passes when all free() calls have null assignment T4-09: ExemplarDatabase.save/load: round-trips correctly T4-10: min-real-pairs assertion: raises if < 20 real pairs available

VERIFICATION CHECKLIST T4-01: python -m pytest tests/test_cfa_tier4.py - ALL 10 tests PASS T4-02: Build exemplar DB: python cfa_exemplar_db.py --target-cwes CWE-416 CWE-119. Verify exemplar_db.json has >= 20 entries per CWE. T4-03: Dry run 10 CWE-416 samples WITH exemplar DB. Verify compile rate >= 65%. T4-04: CWE-416 structural check: run validate_cwe416_structural on 5 accepted CFAs. All must pass. T4-05: Verify exemplar content appears in prompt (debug print first prompt). Exemplar code visible. T4-06: Verify cfa_tier=4 in all output samples.

# 7. CFA-T5: Tier 5 - Critique-and-Refine Fallback

| Story ID | CFA-T5 - Tier 5: Critique-and-Refine Iterative Improvement |
| --- | --- |
| Tier | Tier 5 - Fallback for Failed Attempts |
| CWEs | All CWEs (when primary tier fails repeatedly) |
| Build Day | Day 6 |
| Depends On | CFA-F1 + T1 + T2 + T3 + T4 complete. |

Tier 5 is not a separate generation strategy - it is a refinement loop that activates when the primary tier has made 3+ failed attempts. It takes the best failed CFA draft and a structured critique of WHY it failed, then asks the LLM to correct the specific issue. Research shows iterative critique-and-refine improves success rate by 30-35% on remaining failures.

## 7.1 When Tier 5 Activates

| Trigger Condition | Action | Max Tier 5 Attempts |
| --- | --- | --- |
| 3 consecutive compile failures on Tier 2 | Inject compile error feedback | 2 |
| 3 consecutive Gate 4 failures on any tier | Inject vuln pattern still present feedback | 2 |
| 3 consecutive Gate 6 failures on Tier 3 | Inject taint path intact feedback | 2 |
| CWE-416: 5 failures before validate_cwe416_structural | Inject free/null pattern feedback | 3 |
| Any tier: attempt >= max_attempts/2 with no success | Inject generic 'too similar/different' feedback | 2 |

## 7.2 Feedback Message Templates

FEEDBACK_TEMPLATES = { 'compile_fail': 'PREVIOUS ATTEMPT FAILED: The code had a C syntax error. ', 'Ensure: (1) all braces match, (2) no missing semicolons, ', '(3) all variables declared, (4) no undefined functions. ', 'Generate ONLY syntactically valid C.', 'vuln_pattern_remains': 'PREVIOUS ATTEMPT FAILED: The {cwe} vulnerability pattern is still present. ', 'You MUST remove: {pattern_description}. ', 'The fix must make this pattern completely absent.', 'taint_path_intact': 'PREVIOUS ATTEMPT FAILED: User input still flows to the dangerous sink. ', 'You must BREAK the data flow path from user-controlled input to {sink_name}.', 'Either sanitize/validate the input or replace the sink with a safe alternative.', 'ptr_not_nulled': 'PREVIOUS ATTEMPT FAILED: After free(ptr), ptr = NULL is missing. ', 'Immediately after EVERY free() call, add: ptr = NULL; on the next line.', 'no_fix_signature': 'PREVIOUS ATTEMPT may have removed the vulnerability but introduced ', 'a trivial empty function. The fix must still contain {fix_description}.', 'too_similar': 'PREVIOUS ATTEMPT made no meaningful change. ', 'A correct fix MUST change at least 1-3 lines. Apply the actual {cwe} fix.', 'too_different': 'PREVIOUS ATTEMPT changed too much. ', 'Change ONLY the vulnerability site. Keep all other logic IDENTICAL.', }

## 7.3 Claude Code Prompt

CLAUDE CODE PROMPT Read the CFA Research document Section 2.5 (Tier 5 critique-and-refine). Build: training/scripts/preprocessing/cfa_tier5.py Export: tier5_refine(original_code, failed_cfa, cwe, failure_reason, config) -> dict ¦ None Also export: inject_feedback(prompt, code, failed_cfa, cwe, reason) -> str == tier5_refine(original_code, failed_cfa, cwe, failure_reason, config) == Builds a refinement prompt showing: 1. The original vulnerable code 2. The failed CFA attempt 3. Specific feedback about WHY it failed 4. Instructions to fix ONLY that specific issue def tier5_refine(original_code, failed_cfa, cwe, failure_reason, config): feedback = get_feedback(cwe, failure_reason) prompt = f''' ORIGINAL VULNERABLE CODE ({cwe}): ```c {original_code} ``` PREVIOUS FIX ATTEMPT (INCORRECT): ```c {failed_cfa if failed_cfa else '[generation failed entirely]'} ``` CRITIQUE: {feedback} Generate a CORRECTED fix that addresses the critique above. Apply ONLY the minimum change to fix {cwe}. Keep all other logic IDENTICAL. [FIXED_CODE_START]corrected_function_here[FIXED_CODE_END] ''' raw = call_llm(prompt, model='claude-haiku-4-5', max_tokens=1200) if raw is None: return None cfa_code = extract_c_code_v2(raw) ok, reason, clean, score = validate_cfa_v2(original_code, cfa_code, cwe, tier=5) if ok: return {'cfa_code': clean, 'tier': 5, 'quality_score': score * 0.85} # slight discount return None == inject_feedback(prompt, code, failed_cfa, cwe, reason) -> str == Used by Tier 2/3/4 generators to inject feedback INTO their existing prompt. Appends a 'PREVIOUS ATTEMPT NOTES:' section to the existing prompt. This is lighter weight than full Tier 5 refine. == REGISTER: TIER_GENERATORS[5] = tier5_refine == (Note: Tier 5 has a different signature - it requires failed_cfa and reason. The orchestrator calls it differently from Tiers 1-4.) == TESTS: tests/test_cfa_tier5.py (8 tests) == T5-01: compile_fail feedback contains actionable fix instructions T5-02: vuln_pattern_remains feedback names the specific pattern T5-03: taint_path_intact feedback names the sink function T5-04: tier5_refine with compile_fail input: output compiles T5-05: tier5_refine with too_similar input: output has more changes than original T5-06: inject_feedback: appended section appears at end of prompt T5-07: quality_score for Tier 5 output is 0.85x the base score T5-08: Tier 5 returns None if refinement also fails (no infinite loop)

VERIFICATION CHECKLIST T5-01: python -m pytest tests/test_cfa_tier5.py - ALL 8 tests PASS T5-02: Integration test: manually create a CFA that has compile error. Verify Tier 5 fixes it. T5-03: Integration test: manually create a CFA where taint path intact. Verify Tier 5 feedback includes sink name. T5-04: Verify Tier 5 output has quality_score < primary tier (0.85 multiplier applied).

# 8. CFA-INT: Integration Story - Wiring All Tiers Together

| Story ID | CFA-INT - Integration: Full Orchestrator + Quality Report |
| --- | --- |
| Tier | Post-Tier Integration |
| CWEs | All 12 CWEs |
| Build Day | Day 7 (after all tier stories) |
| Depends On | CFA-F1 + CFA-T1 + CFA-T2 + CFA-T3 + CFA-T4 + CFA-T5 all complete. |

This story integrates all 5 tiers into the final stage3_cfa.py and adds the quality reporting, escalation logic, and per-CWE monitoring that makes the system production-ready.

## 8.1 Escalation Logic

| Scenario | Action |
| --- | --- |
| Tier 1 returns [] (pattern not found or pointer param) | Escalate to Tier 2 for that sample |
| Tier 2/3 has 3+ compile failures in a row | Call Tier 5 refine with last attempt + 'compile_fail' |
| Tier 3 has 3+ Gate 6 failures in a row | Call Tier 5 refine with last attempt + 'taint_path_intact' |
| Tier 4 has 5+ failures with no success | Call Tier 5 refine. If still fails: accept 1 pair with quality_score=0.5 or skip. |
| Any tier: max_attempts reached with 0 successes | Log to cfa_failures.jsonl. Continue to next sample. Do NOT crash. |
| CWE-416 accepted CFA fails validate_cwe416_structural | Reject. Count as failure. Try Tier 5 with 'ptr_not_nulled' feedback. |

## 8.2 Claude Code Prompt

CLAUDE CODE PROMPT Read all previous tier stories in this document. Read existing stage3_cfa.py (Phase 1) for the main loop structure to preserve. Integrate all tiers into stage3_cfa.py final version. == Final run_stage3_tiered() function == Arguments: input_path, output_path, exemplar_db_path, config, dry_run, max_samples For each sample in deduped/samples.jsonl: 1. Write original to output (always) 2. Skip if label != 1 3. Skip if source starts with 'sard' or cfa_type == 'native' (SARD has native pairs) 4. Skip if no cwe field 5. Look up tier = CWE_TIER_MAP.get(cwe, 3) 6. Call generate_cfa_for_sample(sample, exemplar_db, config) -> internally dispatches to TIER_GENERATORS[tier] -> if Tier 1 returns []: escalate to Tier 2 automatically 7. For each successful CFA: write to output with pair_id, cfa_tier field 8. tracker.record_attempt(cwe, tier, reason, score) for each attempt 9. Checkpoint every 200 samples (atomic write) 10. Log progress every 100 samples: print(f'[Stage3] N/total ¦ CWE {cwe} ¦ tier {tier} ¦ CFA: {cfa_count}') == Quality monitoring == After every 500 samples: call tracker.check_thresholds() If any CWE falls below its minimum threshold (from Section 4.3 of research doc): Log warning: 'CWE-X compile_rate {rate}% below threshold {threshold}%' Do NOT stop - log only. Let operator decide. == Final output == On completion: tracker.save('data/processed/cfa_quality_report.json') print CFA quality report to stdout (per-CWE table) == CLI == python stage3_cfa.py --input data/processed/deduped/samples.jsonl --output data/processed/with_cfa/samples.jsonl --exemplar-db data/processed/exemplar_db.json (optional - required for CWE-416) --dry-run --max-samples N --cwe-filter CWE-X --checkpoint-dir DIR == FULL INTEGRATION TESTS: tests/test_cfa_integration.py (8 tests) == INT-01: Tier 1 escalates to Tier 2 when returns [] INT-02: SARD samples: zero CFA generations attempted INT-03: Checkpoint: resume from mid-run, no duplicates in output INT-04: cfa_quality_report.json written with all 12 CWE sections INT-05: Threshold warning logged when CWE compile rate < minimum INT-06: cfa_tier field present in all CFA output samples INT-07: pair_id links CFA sample (label=0) to original (label=1) INT-08: Source tag: CFA samples have source = original_source + '_cfa'

VERIFICATION CHECKLIST INT-01: python -m pytest tests/test_cfa_integration.py - ALL 8 tests PASS INT-02: Full dry run on 50 mixed-CWE samples. Verify all 5 tiers invoked correctly. INT-03: Check cfa_quality_report.json after dry run. All 12 CWE sections present. INT-04: Verify SARD skip: grep for 'sard' in output JSONL - zero CFA source entries for SARD. INT-05: Verify escalation: run with 5 CWE-120 samples where all are pointer params. Verify Tier 1 escalates all to Tier 2. INT-06: Run pre_training_audit.py with new CWE quality gates. Verify audit reads from cfa_quality_report.json.

# 9. Pre-Training Audit Updates for CFA Quality

The existing pre_training_audit.py has 9 checks. Add 12 more: one per CWE, verifying CFA generation quality meets the minimum thresholds from the research document.

## 9.1 New Audit Checks (12 checks, one per CWE)

| Check ID | CWE | What It Reads | Threshold | Fail Condition |
| --- | --- | --- | --- | --- |
| AQ-01 | CWE-134 | cfa_quality_report.json compile_rate | >=95% | Tier 1 AST rule broken |
| AQ-02 | CWE-120 | cfa_quality_report.json compile_rate | >=90% | Tier 1 AST or Tier 2 fallback issue |
| AQ-03 | CWE-476 | cfa_quality_report.json compile_rate | >=88% | NULL guard insertion broken |
| AQ-04 | CWE-121 | cfa_quality_report.json compile_rate | >=83% | Tier 2 prompt quality issue |
| AQ-05 | CWE-122 | cfa_quality_report.json compile_rate | >=80% | Tier 2 prompt quality issue |
| AQ-06 | CWE-125 | cfa_quality_report.json compile_rate | >=78% | Tier 2 prompt quality issue |
| AQ-07 | CWE-89 | cfa_quality_report.json taint_break_rate | >=72% | Tier 3 CoT or Gate 6 issue |
| AQ-08 | CWE-78 | cfa_quality_report.json taint_break_rate | >=70% | Tier 3 CoT or Gate 6 issue |
| AQ-09 | CWE-190 | cfa_quality_report.json fix_signature_rate | >=70% | Overflow check not added |
| AQ-10 | CWE-79 | cfa_quality_report.json compile_rate | >=68% | Accept lower - rare CWE |
| AQ-11 | CWE-119 | cfa_quality_report.json compile_rate | >=65% | Tier 4 exemplar quality |
| AQ-12 | CWE-416 | cfa_quality_report.json compile_rate | >=60% | Hardest CWE - accept lower |

## 9.2 Claude Code Prompt for Audit Updates

CLAUDE CODE PROMPT Read pre_training_audit.py (existing Phase 1 implementation). Read CFA research document Section 4.3 (quality threshold gates). ADD the following to pre_training_audit.py: 1. New function: check_cfa_quality_per_cwe(dataset_dir): Reads data/processed/cfa_quality_report.json Checks each CWE against its threshold from CFA_QUALITY_THRESHOLDS dict Returns list of (check_id, cwe, actual_rate, threshold, PASS/FAIL) CFA_QUALITY_THRESHOLDS = { 'CWE-134': {'compile_rate': 0.95, 'fix_signature_rate': 0.90}, 'CWE-120': {'compile_rate': 0.90, 'fix_signature_rate': 0.88}, 'CWE-476': {'compile_rate': 0.88, 'fix_signature_rate': 0.80}, 'CWE-121': {'compile_rate': 0.83, 'fix_signature_rate': 0.75}, 'CWE-122': {'compile_rate': 0.80, 'fix_signature_rate': 0.72}, 'CWE-125': {'compile_rate': 0.78, 'fix_signature_rate': 0.70}, 'CWE-89': {'compile_rate': 0.78, 'taint_break_rate': 0.72}, 'CWE-78': {'compile_rate': 0.75, 'taint_break_rate': 0.70}, 'CWE-190': {'compile_rate': 0.80, 'fix_signature_rate': 0.70}, 'CWE-79': {'compile_rate': 0.68, 'fix_signature_rate': 0.60}, 'CWE-119': {'compile_rate': 0.65, 'fix_signature_rate': 0.58}, 'CWE-416': {'compile_rate': 0.60, 'fix_signature_rate': 0.52}, } 2. Integrate into run_audit() main function after existing 9 checks. 3. Report format: print per-CWE table with PASS/FAIL status. 4. If cfa_quality_report.json does not exist: WARN but don't FAIL (Stage 3 may not have run yet - this check is optional pre-Stage-4).

# 10. Story Execution Order and Dependencies

## 10.1 Build Order (MUST follow this sequence)

| Order | Story ID | Depends On | Gate to Proceed |
| --- | --- | --- | --- |
| 1 | CFA-F1 (Foundation) | P3-S3 base complete | All 8 foundation tests pass. validate_cfa_v2 with 7 gates working. SARD skip confirmed. |
| 2 | CFA-T1 (Tier 1 AST) | CFA-F1 | 14 Tier 1 tests pass. 100% compile rate on CWE-134 dry run. Pointer param escalation verified. |
| 3 | CFA-T2 (Tier 2 Zero-Shot) | CFA-F1 | 10 Tier 2 tests pass. >= 83% compile rate on CWE-121. [FIXED_CODE_START] parsing works. |
| 4 | CFA-T3 (Tier 3 CoT) | CFA-F1 + CFA-T2 | 12 Tier 3 tests pass. Gate 6 taint check active for CWE-89. CoT reasoning stripped from output. |
| 5 | CFA-T4 (Tier 4 Few-Shot) | CFA-F1 + CFA-T3 + Phase 2 data | Exemplar DB built with >= 20 CWE-416 pairs. 10 Tier 4 tests pass. CWE-416 structural check verified. |
| 6 | CFA-T5 (Tier 5 Refine) | CFA-F1 | 8 Tier 5 tests pass. Feedback templates tested. No infinite loop confirmed. |
| 7 | CFA-INT (Integration) | ALL tiers complete | 8 integration tests pass. Full dry run on 50 samples. Quality report generated. |
| 8 | Audit Updates | CFA-INT + Stage 3 full run | pre_training_audit.py has 21 total checks (9 original + 12 CFA quality). |

## 10.2 What to Tell Claude Code at Start of Each Session

| Story | Prompt Preamble |
| --- | --- |
| CFA-F1 | Read CFA Research doc Sections 2 and 3.2. Read existing stage3_cfa.py. Build ONLY the foundation: CWE_TIER_MAP, TIER_GENERATORS registry (stubs), validate_cfa_v2 with 7 gates, CfaQualityTracker. Do NOT implement any tier yet. |
| CFA-T1 | Read CFA Research doc Section 2.1. Read CFA-F1 code to understand TIER_GENERATORS registry. Build cfa_tier1.py and register TIER_GENERATORS[1]. Focus on PR-01 (pointer param detection) - it is the critical safety check. |
| CFA-T2 | Read CFA Research doc Section 2.2. Read CFA-T1 code for the module pattern. Build cfa_tier2.py with enhanced zero-shot prompts for CWE-121/122/125. Implement extract_c_code_v2 with [FIXED_CODE_START] support. |
| CFA-T3 | Read CFA Research doc Section 2.3. Read CFA-T2 for pattern. Build cfa_tier3.py with 3-step CoT for CWE-89/78/190/79. Gate 6 taint path check is critical for injection CWEs. |
| CFA-T4 | Read CFA Research doc Section 2.4. Read CFA-T3 for pattern. FIRST run cfa_exemplar_db.py to build exemplar DB from Phase 2 data. THEN build cfa_tier4.py. CWE-416 structural validator is critical. |
| CFA-T5 | Read CFA Research doc Section 2.5. Build cfa_tier5.py. This is a refinement helper used by other tiers, not a standalone generator. Focus on feedback message templates. |
| CFA-INT | Read all tier stories in this document. Read existing run_stage3() in stage3_cfa.py. Wire all tiers together in run_stage3_tiered(). Add escalation logic, quality monitoring, and final quality report. |
| Audit Updates | Read pre_training_audit.py. Read CFA Research doc Section 4.3. Add 12 new CWE quality checks. Integrate with cfa_quality_report.json. |

## 10.3 Complete Test File List

| Test File | Story | Test Count | Key Assertions |
| --- | --- | --- | --- |
| tests/test_cfa_foundation.py | CFA-F1 | 8 | 7-gate validation, SARD skip, quality score |
| tests/test_cfa_tier1.py | CFA-T1 | 14 | AST rules, pointer param detection, all 3 CWEs |
| tests/test_cfa_tier2.py | CFA-T2 | 10 | Prompts, extract_c_code_v2, Gate 5 soft |
| tests/test_cfa_tier3.py | CFA-T3 | 12 | CoT output parsing, Gate 6, all 4 CWEs |
| tests/test_cfa_tier4.py | CFA-T4 | 10 | Exemplar DB, few-shot prompt, CWE-416 structural |
| tests/test_cfa_tier5.py | CFA-T5 | 8 | Feedback templates, no infinite loop, score discount |
| tests/test_cfa_integration.py | CFA-INT | 8 | Escalation, SARD skip, quality report, pair_id |
| TOTAL | All | 70 | Complete CFA generation test coverage |

StreamGuard CFA Generation Stories | v1.0 | March 2026