StreamGuard

Complete Implementation Order

What We Have  •  What CFA-GNN Is  •  Every Section in Build Order

| Right Now | CFA-GNN First? | Total Phases | Conference Path |
| --- | --- | --- | --- |
| Plans & specs only. Zero code written. | YES — prove CFA before building everything else | 7 phases, 4 sub-modules each | ISSTA/ICSE ready after Phase 5 |

March 2026  |  v1.0

# 1. Where We Are Right Now — Honest Status

⚠  WARNING:    We have zero lines of implementation code. We have well-specified plans, architecture documents, and a CLAUDE.md. That is all. Everything described below still needs to be built.

## 1.1 What Exists

| File | Type | Status | Can Be Used As-Is? |
| --- | --- | --- | --- |
| CLAUDE.md | Master instruction file for Claude Code | Complete | YES — feed to Claude Code to start any session |
| PRD.md | Technical product requirements | Complete | YES — defines acceptance criteria |
| docs/ARCHITECTURE.md | 5-plane system diagram | Complete | YES — reference during implementation |
| docs/MODEL.md | Neural architecture + full PyTorch code templates | Complete | YES — feed to Claude Code for model session |
| docs/PREPROCESSING.md | 7-stage pipeline with code templates | Complete | YES — feed to Claude Code for preprocessing |
| docs/DATA_PIPELINE.md | 6-collector specification | Complete | YES — feed to Claude Code for collectors |
| docs/NOVELTY.md | 6 research novelties vs existing work | Complete | YES — reference for paper writing |
| docs/SERVING.md | FastAPI + inference pipeline | Complete | YES — feed to Claude Code for serving |
| docs/EXPERIMENTS.md | 5-config ablation design | Complete | YES — drives evaluation section |
| Any .py file | Actual implementation code | NONE EXISTS | — |
| Any trained model | Checkpoint | NONE EXISTS | — |
| Any training data | JSONL / HDF5 | NONE EXISTS | — |

## 1.2 Is Counterfactual GNN Training in the Plan?

⚡    YES — CFA-GNN training is the PRIMARY novelty of the entire project. It is NOT optional or add-on. But in the current 10-phase plan, the CFA training mechanism is split across Phase 3 (data generation) and Phase 7 (training loop), separated by 3 phases of infrastructure. This is wrong. CFA should be proven first, in isolation, before building the rest.

| Where CFA Appears in Current Plan | Phase | Problem |
| --- | --- | --- |
| Stage 3: CFA generation (LLM prompts + validation gate) | Phase 3 (Preprocessing) | Correct location for data generation |
| L_CFA contrastive loss in losses.py | Phase 7 (Training loop) | Buried 4 phases after CFA data generation — you won't see if CFA works until very late |
| CFAAwareBatchSampler in cfa_dataloader.py | Phase 7 (Training loop) | Same problem — CFA training mechanism is last to be verified |
| pair_id linkage in split + DataLoader | Phase 5–7 | If pair_id is broken, you discover it in Phase 7 after weeks of work |

★  NOVEL:    The correct approach: build the complete CFA-GNN training loop FIRST on SARD data (which has native before/after pairs) before building any other component. Prove F1 improves with vs without CFA on a small dataset. THEN expand to full system. This is standard ML research practice: prove the core contribution on a controlled toy setup before full-scale implementation.

# 2. The CFA-First Strategy — Why and How

## 2.1 What Counterfactual GNN Training Actually Is

Before deciding whether to implement it first, you need to understand precisely what it does and why it is the core novelty.

Standard GNN Training (what Devign, REVEAL do):

┌─────────────────────────────────────────────────────────┐

│  Training set: [vuln_1, safe_1, vuln_2, safe_2, ...]    │

│  Loss:  L = BCE(model(x), label)                        │

│  Problem: model learns SPURIOUS CORRELATIONS            │

│    e.g. 'functions named handle_input are usually vuln' │

│         'short functions are usually safe'              │

│         'OpenSSL code is usually vulnerable'            │

│  Result: 0.7% worst-group accuracy (VISION paper)       │

└─────────────────────────────────────────────────────────┘

Counterfactual GNN Training (StreamGuard / VISION):

┌─────────────────────────────────────────────────────────┐

│  Training set: [(vuln_1, cfa_1), (vuln_2, cfa_2), ...]  │

│    where cfa_i = vuln_i with ONLY the vulnerability     │

│    fixed — everything else IDENTICAL                    │

│                                                         │

│  Loss:  L = L_CE  +  λ * L_CFA                         │

│    L_CE  = BCE(model(x), label)   ← classify correctly  │

│    L_CFA = push emb(vuln_i) and emb(cfa_i) APART        │

│            in embedding space                           │

│                                                         │

│  What this forces:                                      │

│    model CANNOT rely on function name (same in pair)    │

│    model CANNOT rely on file path (same in pair)        │

│    model CANNOT rely on code length (nearly same)       │

│    model MUST rely on the structural difference         │

│    between vuln_i and cfa_i = the vulnerability itself  │

│                                                         │

│  Result: 85.5% worst-group accuracy (VISION paper)      │

└─────────────────────────────────────────────────────────┘

## 2.2 The Three Components of CFA-GNN Training

| Component | What It Is | File to Build | Depends On |
| --- | --- | --- | --- |
| CFA Data Generation | LLM generates a 'fixed' version of each vulnerable function. The pair (vuln, fix) is the training unit. | stage3_cfa.py | SARD data (available Day 1), LLM API, gcc for validation |
| CFA-Aware DataLoader | Custom PyG DataLoader that keeps (vuln, cfa) pairs in the SAME batch. Standard DataLoader splits them, making L_CFA meaningless. | cfa_dataloader.py | PyG installed, HDF5 graphs |
| Contrastive Loss L_CFA | Cosine margin loss: pushes embeddings of (vuln, cfa) apart. Combined with L_CE for joint training. | losses.py | Model forward pass returning 128-d embedding |

## 2.3 Why Build CFA-GNN First

| Reason | Detail |
| --- | --- |
| It IS the paper | The entire conference paper claim rests on CFA improving F1. If it doesn't work, the paper doesn't exist. Prove it on day 1 scope. |
| SARD gives you native CFA pairs for free | SARD has _bad.c and _good.c files — these ARE CFA pairs already. No LLM needed to prove the training mechanism works. You can run the full CFA training loop on SARD data before writing a single collector. |
| The mechanism is small | CFA-GNN training is ~300 lines of code: model.py + losses.py + cfa_dataloader.py + train.py. You can have a working proof in 2 days. |
| Failure is cheap early | If CFA contrastive loss doesn't improve F1, you discover this in 2 days on SARD. If you discover it in week 4 after building all 6 collectors and 7 preprocessing stages, you've wasted weeks. |
| Validates the research hypothesis | The paper's core claim: 'CFA contrastive training improves F1 vs BCE-only'. Prove this on CWE-120/SARD before scaling. This is your ablation Config B → Config C. |

# 3. Complete Implementation Order — All Sections, In Detail

ℹ    Every phase below describes: what to build, which files, what the acceptance test is, and what Claude Code prompt to use. Nothing is left vague.

PHASE 0  Environment Setup              ← 1 day

PHASE 1  CFA-GNN PROOF (CFA FIRST)      ← 3-4 days  ★ START HERE

PHASE 2  Full Data Collection            ← runs in background, 5-10 days

PHASE 3  Preprocessing Pipeline          ← 3-4 days

PHASE 4  Full Model + Training           ← 2-3 days

PHASE 5  Evaluation + Ablations          ← 2-3 days  → PAPER READY

PHASE 6  Serving API                     ← 2-3 days

PHASE 7  Continuous Learning Loop        ← 2-3 days

| PHASE 0 — Environment Setup | 1 DAY |
| --- | --- |

ℹ    Everything else fails if the environment is broken. Spend a full day here. Do not skip.

### 0.1 — Docker Environment

File to create: docker/Dockerfile.training

FROM nvidia/cuda:11.8.0-cudnn8-devel-ubuntu22.04

RUN apt-get update && apt-get install -y python3.10 python3-pip gcc default-jdk-headless wget git

# Install Joern

RUN wget https://github.com/joernio/joern/releases/latest/download/joern-install.sh

RUN chmod +x joern-install.sh && ./joern-install.sh --version latest --prefix /opt/joern

# Python packages

COPY requirements.txt .

RUN pip3 install -r requirements.txt

### 0.2 — requirements.txt

torch>=2.2.0

torch_geometric>=2.4.0

torch-scatter torch-sparse torch-cluster  # PyG dependencies

transformers>=4.38.0

anthropic>=0.20.0

tree-sitter==0.21.0

tree-sitter-c

datasketch

pycparser

h5py

numpy pandas tqdm loguru python-dotenv

networkx matplotlib scikit-learn

mlflow

fastapi uvicorn[standard]

requests tenacity

### 0.3 — Smoke Tests (ALL must pass before Phase 1)

# Test 1: Joern works

echo 'void test(){int x=1;}' > /tmp/test.c

$JOERN_BIN --script 'importCode("/tmp/test.c"); println(cpg.method.l)' 2>&1 | grep -q 'test'

echo 'Joern: OK'

# Test 2: CodeBERT loads

python3 -c "from transformers import AutoModel; AutoModel.from_pretrained('microsoft/codebert-base'); print('CodeBERT: OK')"

# Test 3: PyG works

python3 -c "from torch_geometric.data import Data; import torch; d=Data(x=torch.randn(5,10),edge_index=torch.tensor([[0,1],[1,2]])); print('PyG: OK')"

# Test 4: GPU available

python3 -c "import torch; print('GPU:', torch.cuda.get_device_name(0) if torch.cuda.is_available() else 'CPU ONLY')"

# Test 5: Anthropic API

python3 -c "from anthropic import Anthropic; c=Anthropic(); r=c.messages.create(model='claude-haiku-4-5',max_tokens=10,messages=[{'role':'user','content':'hi'}]); print('API: OK')"

✓  CHECKPOINT:    Phase 0 complete when: all 5 smoke tests pass. Do not proceed until they do.

| PHASE 1 — CFA-GNN Proof on SARD Data — BUILD THIS FIRST | 3-4 DAYS |
| --- | --- |

★  NOVEL:    This phase proves the core research claim in isolation. You will train a CodeBERT+GGNN model on SARD data with and without CFA contrastive loss, and show F1 improves. This is Ablation Config B → Config C in the paper. Do this BEFORE collecting more data, building the full pipeline, or writing any serving code.

⚡    SARD already has native CFA pairs. The _bad.c and _good.c files for each test case are already (vulnerable, safe) pairs. You do NOT need the LLM CFA generator to run this phase. SARD gives you ~8K samples with ~4K native pairs immediately.

## Phase 1 Sub-Module Map

| Sub-Module | Files | Day | What It Proves |
| --- | --- | --- | --- |
| 1A: SARD loader + minimal CPG | process_sard_minimal.py, joern_minimal.py | Day 1–2 | Can we get (vuln,safe) pairs from SARD with a graph representation? |
| 1B: Baseline model (no CFA) | model.py, train_baseline.py | Day 2 | What is the F1 WITHOUT CFA? This is the control. |
| 1C: CFA training mechanism | losses.py, cfa_dataloader.py, train_cfa.py | Day 3 | Does adding L_CFA improve F1 over baseline? This IS the paper. |
| 1D: Proof result | eval.py, ablation_cfa_vs_baseline.py | Day 3–4 | Produce Table: Config B (no CFA) vs Config C (+CFA). Commit this result. |

### 1A — SARD Minimal Loader

#### Files to build

- training/scripts/collection/process_sard_minimal.py

- training/scripts/preprocessing/joern_minimal.py

- training/scripts/preprocessing/sard_to_graphs.py

Claude Code prompt for Session 1A:

Read docs/DATA_PIPELINE.md §Collector 1 (SARD) and docs/PREPROCESSING.md §Stage 4.

Build a MINIMAL SARD loader that:

1. Reads SARD CWE-120 directory (_bad.c and _good.c files)

2. Extracts the C function using tree-sitter

3. Assigns label=1 to _bad, label=0 to _good

4. Sets pair_id = same UUID for each (_bad, _good) pair

5. Saves as JSONL with canonical schema from docs/DATA_PIPELINE.md

Then build a MINIMAL Joern wrapper that:

1. Takes a C function string

2. Runs Joern (run.ossdataflow is MANDATORY)

3. Returns {nodes:[{id,type,code,line}], edges:[(src,dst,type)]}

4. Adds taint role labels (source/sink/sanitizer/none) to nodes

Test: process 200 SARD CWE-120 samples end-to-end.

Show: 3 example CPG outputs with node count and taint node count.

✓  CHECKPOINT:    1A checkpoint: 200 samples processed. Each has nodes list, edges list, pair_id. At least 15% of nodes have taint_role != 'none'. CPG JSON files saved.

### 1B — Baseline Model (CodeBERT + GGNN, No CFA)

#### Files to build

- training/scripts/model/model.py

- training/scripts/model/train_baseline.py

- training/scripts/model/eval.py

Claude Code prompt for Session 1B:

Read docs/MODEL.md §1 (Complete Model Code Template) completely.

Build StreamGuardModel exactly as specified:

- CodeBERT encoder: microsoft/codebert-base, [CLS] 768-d output

- GGNN: 3-layer GatedGraphConv, 256-d hidden, 4 edge types

- Cross-attention fusion: Q=BERT, K/V=GGNN → 1280-d fused

- MLP: 1280→512→128

- Binary head: 128→2, BCEWithLogitsLoss

- CWE head: 128→12, CrossEntropyLoss

Then build train_baseline.py with:

- ONLY L_CE loss (no CFA loss yet)

- AdamW: BERT lr=2e-5, GGNN lr=1e-4

- Early stopping patience=5 on val F1

- MLflow logging

Verify forward pass first:

python3 -c "from model import StreamGuardModel; import torch

from torch_geometric.data import Data

m = StreamGuardModel()

d = Data(x=torch.randn(50,824), edge_index=torch.randint(0,50,(2,100)),

edge_attr=torch.randint(0,4,(100,)), y=torch.tensor([1]))

out = m(d)

print(out['logits'].shape, out['embedding'].shape)"

Expected: torch.Size([1, 2]) torch.Size([1, 128])

✓  CHECKPOINT:    1B checkpoint: Forward pass works. Training on 200 SARD samples for 3 epochs, loss decreases, no NaN, MLflow run logged. Record this baseline F1.

### 1C — CFA Training Mechanism (The Core Novelty)

#### Files to build

- training/scripts/model/losses.py  ← L_CE + L_CFA + L_severity

- training/scripts/model/cfa_dataloader.py  ← CFA-aware batch sampler

- training/scripts/model/train_cfa.py  ← training loop with composite loss

Claude Code prompt for Session 1C:

Read docs/MODEL.md §2 (Loss Functions) and §3 (CFA-Aware DataLoader) completely.

Build StreamGuardLoss (losses.py) with EXACTLY this structure:

L_total = 1.0 * L_CE  +  0.5 * L_CFA  +  0.1 * L_severity

L_CE  = BCEWithLogitsLoss on all samples

L_CFA = relu(cosine_sim(emb_vuln, emb_cfa) - (-0.5)).mean()

# pushes vuln and cfa embeddings APART (to opposite sides)

# cosine_sim should be NEGATIVE for a correct pair

L_severity = HuberLoss on CVSS score (skip if label=-1)

Build CFAAwareBatchSampler (cfa_dataloader.py):

1. Group all samples by pair_id

2. Shuffle GROUPS (not individual samples)

3. Fill batches from groups — pair always stays in same batch

CRITICAL: If pair is split across batches, L_CFA trains on wrong pairs

Test: verify that for every batch, vuln and cfa samples are present together

Build train_cfa.py:

Same as train_baseline.py BUT:

- Uses CFAAwareBatchSampler instead of standard sampler

- Forward pass on both orig_batch and cfa_batch per step

- Calls StreamGuardLoss with both outputs

- Logs L_CE, L_CFA, L_total separately to MLflow

- Also logs pairwise_accuracy (% where both vuln=1 and cfa=0 correct)

✗  HARD RULE:    The pairwise_accuracy metric is the proof that CFA training works. If pairwise_accuracy > binary F1, the contrastive loss is working correctly. If pairwise_accuracy ≈ F1, pairs are being split.

✓  CHECKPOINT:    1C checkpoint: train_cfa.py runs on SARD data. L_CFA is decreasing. pairwise_accuracy is logged. Both original and CFA samples are in every batch (verify by printing pair_ids in first 3 batches).

### 1D — Proof Result: CFA vs No-CFA Ablation

#### Files to build

- training/scripts/model/ablation_cfa_proof.py

Claude Code prompt for Session 1D:

Build ablation_cfa_proof.py that runs TWO training configs on the SAME SARD dataset:

Config B: CodeBERT + GGNN, 3-CPG, BCE loss only (no CFA)

- train_baseline.py on sard_train.h5

- eval on sard_test.h5

- record: F1, FPR, FNR

Config C: CodeBERT + GGNN, 3-CPG, L_CE + L_CFA (CFA training)

- train_cfa.py on sard_train.h5 (same data, same seed=42)

- eval on sard_test.h5

- record: F1, FPR, FNR, pairwise_accuracy

Print a comparison table:

Config | F1   | FPR  | FNR  | pairwise_acc

B      | 0.XX | 0.XX | 0.XX | N/A

C      | 0.XX | 0.XX | 0.XX | 0.XX

If Config C F1 > Config B F1: CFA proof PASSED

If Config C pairwise_accuracy > 0.80: CFA contrastive loss working correctly

Save this table to proof/cfa_proof_result.json

★  NOVEL:    This table IS the paper's core result in miniature. If it shows improvement here on SARD CWE-120, the full system will show improvement on all 12 CWEs. This is the green light to build everything else.

✓  CHECKPOINT:    Phase 1 complete when: Config C F1 > Config B F1 on SARD test set. pairwise_accuracy > 0.75. Results saved to proof/cfa_proof_result.json. THIS IS YOUR MILESTONE 1.

| PHASE 2 — Full Data Collection — Runs in Background | 5-10 DAYS |
| --- | --- |

⚡    Start Phase 2 on Day 3 as a background process. It runs while you do Phase 3 and 4. You do NOT wait for it to finish. SARD + ExploitDB give you enough data for Phase 4 full training. The other collectors add volume.

## Phase 2 Sub-Modules — Build in This Order

| Sub-Module | Files | When to Build | Priority |
| --- | --- | --- | --- |
| 2A: Schema + BaseCollector | schema.py, base_collector.py | Day 1 (parallel with Phase 1) | P0 — all collectors depend on this |
| 2B: SARD full processor | process_sard.py | Day 1–2 | P0 — already partially done in Phase 1 |
| 2C: ExploitDB | exploitdb_collector.py | Day 2 | P0 — local, no API, fast |
| 2D: CVE/NVD two-phase | cve_collector_enhanced.py | Day 3 | P1 — highest quality pairs, API limited |
| 2E: GitHub Advisory | github_advisory_collector.py | Day 3 | P1 — GraphQL API |
| 2F: OSV | osv_collector.py | Day 4 | P1 — fast, C ecosystems only |
| 2G: Repo Miner | repo_miner_enhanced.py | Day 4+ | P1 — highest volume, run last/longest |

### 2A — Schema + BaseCollector

Claude Code prompt:

Read docs/DATA_PIPELINE.md §Canonical Sample Schema and §Base Collector Class.

Build schema.py with validate_sample() that enforces ALL required fields.

Build base_collector.py with BaseCollector that provides:

- safe_get() with tenacity retry (5 attempts, exponential backoff)

- save_sample() that calls validate_sample() before saving

- load_checkpoint() / save_checkpoint() with atomic os.replace()

- _seen_hashes set for in-memory dedup

Test: python3 -c "from schema import validate_sample

good = {'id':'x','source':'sard','code':'void f(){int x=1;}','label':1,

'cwe':'CWE-120','language':'c','collected_at':'2026-01-01T00:00:00Z'}

print(validate_sample(good))   # should be (True, [])

bad = {'source':'sard','label':5}

print(validate_sample(bad))    # should be (False, [list of errors])"

✓  CHECKPOINT:    2A checkpoint: validate_sample passes 5 valid samples. Rejects 5 invalid ones with specific error messages.

### 2B-2G — Collectors

For each collector, the Claude Code prompt pattern is:

Read docs/DATA_PIPELINE.md §Collector N completely.

Build [collector_name].py inheriting from BaseCollector.

MUST support: --dry-run, --max-samples N, --checkpoint-dir DIR flags.

Test: python3 [collector_name].py --dry-run --max-samples 20

Show me 3 sample records including: id, source, code (first 100 chars), label, cwe, pair_id.

Verify pair_id is set for before/after pairs.

✓  CHECKPOINT:    Phase 2 checkpoint (running): By Day 5, SARD + ExploitDB complete (~10K samples). CVE/GitHub/OSV running. Repo miner started. Total running toward 30K+.

| PHASE 3 — Preprocessing Pipeline — 7 Stages | 3-4 DAYS |
| --- | --- |

ℹ    Build stages in order. Each stage is independently testable. Each has its own --dry-run mode. Run each stage on 500 samples before running on full dataset.

## Phase 3 Sub-Modules

| Sub-Module | File | Day | Key Implementation Rule |
| --- | --- | --- | --- |
| 3A: Stage 1 — Clean | stage1_clean.py | Day 1 | tree-sitter function extraction — NOT regex. Encoding fix with chardet. |
| 3B: Stage 2 — Dedup | stage2_dedup.py | Day 1 | 4 levels: MD5 → CVE-ID → commit SHA → MinHash LSH (threshold=0.85) |
| 3C: Stage 3 — CFA Gen | stage3_cfa.py | Day 2 | Per-CWE prompts from PREPROCESSING.md. gcc gate + similarity bounds [0.60, 0.99]. |
| 3D: Stage 4 — CPG Build | stage4_cpg.py + joern scripts | Day 2–3 | run.ossdataflow MANDATORY. TPG taint post-processor. Context slice: 2-hop BFS, max 200 nodes. |
| 3E: Stage 5 — Embed | stage5_embed.py | Day 3 | CodeBERT [CLS] per node, max 64 tokens. batch_size=64. 824-d vector. |
| 3F: Stage 6 — Graphs | stage6_graphs.py | Day 3 | PyG Data object. Validate edge_index.max() < num_nodes. HDF5 cache. |
| 3G: Stage 7 — Split | stage7_split.py | Day 4 | Group by pair_id FIRST. Assert zero SHA overlap train↔test. |
| 3H: Audit | pre_training_audit.py | Day 4 | All 9 checks MUST PASS before Phase 4. |

### 3C — Stage 3: CFA Generation (LLM-powered, extends Phase 1 CFA)

This is where the full multi-CWE CFA generation happens. Phase 1 used SARD native pairs. Phase 3 generates LLM counterfactuals for ALL vulnerable samples from ALL collectors.

Claude Code prompt:

Read docs/PREPROCESSING.md §Stage 3 completely.

Build stage3_cfa.py with:

1. Per-CWE prompts for ALL 12 CWE types (from PREPROCESSING.md CFA_PROMPTS dict)

2. generate_cfa(code, cwe) calling Claude Haiku API

3. validate_cfa() with: gcc -fsyntax-only, similarity bounds [0.60-0.99],

CWE-specific pattern removal check

4. For each vulnerable sample: generate 2-3 CFA pairs, save with same pair_id

5. Checkpoint every 100 samples (atomic write)

Test with --dry-run on 20 CWE-120 samples first (fastest compile check).

Show: compile_rate, pattern_removal_rate, avg_changed_lines for test run.

Target: compile_rate >= 0.80, pattern_removal_rate >= 0.60

### 3D — Stage 4: CPG Construction

Claude Code prompt:

Read docs/PREPROCESSING.md §Stage 4 and docs/ARCHITECTURE.md §CPG Construction.

Build stage4_cpg.py with:

1. Joern subprocess pool (4 workers via ProcessPoolExecutor)

2. Joern Scala scripts:

generate_cpg.sc: importCode(file); run.ossdataflow; save

(run.ossdataflow is NON-NEGOTIABLE — without it, no DFG edges)

3. Python taint_analyzer.py:

SOURCES = {scanf, gets, fgets, argv, getenv, recv, read}

SINKS   = {strcpy, strcat, system, mysql_query, sprintf, printf, execve}

SANITIZERS = {strncpy, strncat, snprintf, validate, sanitize}

Label taint_role for each node. Add TAINT edges along DFG paths.

4. context_slicer.py: 2-hop BFS from taint seed nodes, cap at 200 nodes

Test: python3 stage4_cpg.py --dry-run --max-samples 20

Verify: output JSON has nodes with taint_role labels, TAINT edges present.

Verify: max(len(nodes)) <= 200 after slicing.

✓  CHECKPOINT:    Phase 3 checkpoint: pre_training_audit.py passes all 9 checks on final dataset. train.h5 / val.h5 / test.h5 exist with correct sizes.

| PHASE 4 — Full Model Training on Complete Dataset | 2-3 DAYS |
| --- | --- |

ℹ    At this point you have: (a) CFA training proved on SARD (Phase 1), (b) Full 30K+ sample dataset (Phases 2+3). Phase 4 trains the full system.

## Phase 4 Sub-Modules

| Sub-Module | Files | Day | What Changes from Phase 1 |
| --- | --- | --- | --- |
| 4A: Full 4-CPG model | model.py (update) | Day 1 | Add TPG edge type. Node features now 824-d (was simpler in Phase 1 proof). |
| 4B: Inter-proc context | callee_summarizer.py | Day 1 | LLM callee summaries injected as node features on call-site nodes. |
| 4C: Full training run | train.py (final version) | Day 1–2 | Train on full 30K+ dataset. All 3 loss components. MLflow tracking. |
| 4D: Checkpoint + resume | checkpoint_manager.py | Day 1 | Full training takes 18-30 GPU hours. Must checkpoint every 5 epochs. |

### 4A — Full 4-CPG Model

Claude Code prompt:

Read docs/MODEL.md completely. The model from Phase 1 was correct but used

simplified node features. Update to the full 824-d node features:

[0:768]   CodeBERT [CLS] per node statement

[768:800] Node type one-hot (32 types)

[800:808] Taint role one-hot (source/sink/sanitizer/propagation/none)

[808:812] CPG component indicator (AST=0, CFG=1, DFG=2, TPG=3)

[812:824] Structural features (in/out degree, AST depth, taint distance)

Add TPG as 4th edge type (was 3 types in Phase 1).

GGNN should now handle 5 edge types: AST=0, CFG=1, DFG=2, TPG=3, CDG=4.

Verify forward pass still works with new feature dimensions.

✓  CHECKPOINT:    Phase 4 checkpoint: Full model training completes. Final F1 on test set ≥ 0.90. Ablation table (5 configs) complete. Results logged in MLflow.

| PHASE 5 — Evaluation, Ablations & Paper Writing | 2-3 DAYS |
| --- | --- |

★  NOVEL:    After Phase 5, you have everything needed for a conference paper submission.

## Phase 5 Sub-Modules

| Sub-Module | Files | Output |
| --- | --- | --- |
| 5A: Full evaluation | eval.py (update from Phase 1) | F1, FPR, FNR, pairwise_accuracy, worst_group_F1, per-CWE F1 table |
| 5B: 5-config ablation runner | run_ablations.py | Complete ablation table: A (baseline) → B → C (CFA) → D (TPG) → E (full) |
| 5C: Baseline comparisons | baseline_runner.py | Devign, REVEAL, LineVul reproduced. Comparison table. |
| 5D: CFA quality metrics | cfa_quality_report.py | compile_rate, pattern_removal_rate, pairwise_contrast_accuracy per CWE |
| 5E: Paper draft | LaTeX (Claude assists) | Full paper with tables from 5A-5D. arXiv preprint. |

### 5B — 5-Config Ablation (Core of the Paper)

Claude Code prompt:

Read docs/EXPERIMENTS.md §5-Config Ablation completely.

Build run_ablations.py that trains and evaluates all 5 configs on the SAME dataset:

Config A: CodeBERT sequence only, no graph, BCE only

Config B: CodeBERT + GGNN + 3-CPG, BCE only

Config C: Config B + L_CFA contrastive (CFA training, 3-CPG)

Config D: Config C + TPG (4-CPG with taint graph)

Config E: Config D + inter-procedural callee context (Full StreamGuard)

MANDATORY: same train.h5/val.h5/test.h5 for all configs.

MANDATORY: torch.manual_seed(42) at start of every config.

Log all configs to MLflow under experiment 'streamguard-ablation'.

Output final table:

Config | F1   | FPR  | FNR  | pairwise_acc | worst_group_F1

A      | ...

B      | ...  (Vul-LMGNN baseline)

C      | ...  (+ CFA: StreamGuard N1+N4)

D      | ...  (+ TPG: StreamGuard N3)

E      | ...  (Full StreamGuard)

✓  CHECKPOINT:    Phase 5 complete when: ablation table shows C > B (CFA works), D > C (TPG adds value), E > D (inter-proc helps). Paper draft submitted to arXiv.

| PHASE 6 — Serving API — FastAPI Inference | 2-3 DAYS |
| --- | --- |

ℹ    Phase 6 is not needed for the conference paper. Build it for deployment and the demo track.

## Phase 6 Sub-Modules

| Sub-Module | Files | Key Requirement |
| --- | --- | --- |
| 6A: Inference worker | inference_worker.py | Joern pool (4 pre-warmed) + CodeBERT + GGNN on GPU. < 300ms P95. |
| 6B: FastAPI app | api.py | 7 endpoints per SERVING.md. Auth via API key header. |
| 6C: Prediction schema | prediction_schema.py | Pydantic models. taint_path, key_nodes, counterfactual_hint in every TP. |
| 6D: Callee cache | callee_cache.py | Redis-backed. Hash(callee_code) → embed. Miss → Claude Haiku → cache. |
| 6E: Docker + deploy | Dockerfile.serving, docker-compose.yml | GPU access, 2 API replicas, Redis, TimescaleDB for prediction log. |

✓  CHECKPOINT:    Phase 6 complete when: POST /v1/scan/function returns correct prediction JSON in < 300ms. /v1/health returns OK.

| PHASE 7 — Continuous Learning Loop — Novel N6 | 2-3 DAYS |
| --- | --- |

★  NOVEL:    Phase 7 implements N6: the first continuously evolving CFA-augmented vulnerability detector. Human corrections generate new CFA pairs, triggering weekly fine-tuning.

## Phase 7 Sub-Modules

| Sub-Module | Files | What It Does |
| --- | --- | --- |
| 7A: Feedback store | feedback_store.py | SQLite: stores (scan_id, correct_label, correct_cwe) from /v1/feedback |
| 7B: CFA from corrections | cfa_from_feedback.py | For each corrected FP/FN: run stage3_cfa.py CFA generator → new pair |
| 7C: Delta fine-tuner | delta_finetune.py | Weekly: fine-tune on new samples (lr=5e-6). Val F1 must not drop > 1%. |
| 7D: A/B deployment | ab_router.py | Shadow mode (10% traffic) → promote if no degradation → 50% → 100% |
| 7E: Longitudinal metrics | metrics_tracker.py | Track FPR/FNR weekly. Prove FPR decreases over time with usage. |

✓  CHECKPOINT:    Phase 7 complete when: correction → CFA generation → delta fine-tune pipeline runs end-to-end. Longitudinal metrics show FPR improvement trend.

# 4. Master Summary — All Sections in Build Order

| Phase | Sub-Modules | Files Built | Gate to Next Phase | Conference Needed? |
| --- | --- | --- | --- | --- |
| 0: Environment | 0A: Docker, 0B: requirements, 0C: smoke tests | Dockerfile, requirements.txt | All 5 smoke tests pass | YES — nothing works without this |
| 1: CFA-GNN Proof ★ | 1A: SARD+CPG, 1B: Baseline, 1C: CFA training, 1D: Proof result | process_sard_minimal.py, joern_minimal.py, model.py, losses.py, cfa_dataloader.py, train_baseline.py, train_cfa.py, eval.py, ablation_cfa_proof.py | Config C F1 > Config B F1 on SARD. pairwise_accuracy > 0.75 | YES — proves core claim |
| 2: Data Collection | 2A: Schema+Base, 2B: SARD full, 2C: ExploitDB, 2D: CVE, 2E: GitHub Advisory, 2F: OSV, 2G: Repo Miner | schema.py, base_collector.py, 6 collector scripts | 30K+ samples in data/raw/ | YES — need data volume for full paper |
| 3: Preprocessing | 3A: Clean, 3B: Dedup, 3C: CFA Gen, 3D: CPG Build, 3E: Embed, 3F: Graphs, 3G: Split, 3H: Audit | 7 stage scripts, joern scripts, taint_analyzer.py, context_slicer.py, pre_training_audit.py | pre_training_audit.py: all 9 checks PASS | YES — clean data is mandatory |
| 4: Full Training | 4A: 4-CPG model, 4B: Inter-proc, 4C: Full train, 4D: Checkpoints | model.py (final), callee_summarizer.py, train.py (final), checkpoint_manager.py | F1 ≥ 0.90 on test set | YES — final numbers for paper |
| 5: Evaluation ★ | 5A: Full eval, 5B: Ablations, 5C: Baselines, 5D: CFA quality, 5E: Paper | eval.py, run_ablations.py, baseline_runner.py, cfa_quality_report.py | Ablation table complete, paper submitted | YES — this IS the paper |
| 6: Serving | 6A: Inference, 6B: FastAPI, 6C: Schema, 6D: Cache, 6E: Docker | inference_worker.py, api.py, prediction_schema.py, callee_cache.py | /v1/health returns OK, < 300ms | NO — not needed for paper |
| 7: Continuous Learning | 7A: Feedback, 7B: CFA from corrections, 7C: Delta fine-tune, 7D: A/B, 7E: Metrics | feedback_store.py, cfa_from_feedback.py, delta_finetune.py, ab_router.py | FPR decreasing trend over 30 days | NO — adds N6 to paper but not required |

## 4.1 The Two Most Important Phases

| Phase | Why Most Important | What It Produces |
| --- | --- | --- |
| Phase 1: CFA-GNN Proof | Proves the core research claim in 3-4 days. If it fails, you know immediately and can pivot. If it succeeds, everything else is justified. | ablation_cfa_proof.py result: Config C F1 > Config B. This is your green light. |
| Phase 5: Evaluation | Produces ALL the tables that go in the paper. Without this, there is no paper. Every earlier phase feeds into this one. | Ablation table, baseline comparison, per-CWE F1 table, CFA quality metrics. |

## 4.2 What to Tell Claude Code at Start of Each Phase

# Start of Phase 0:

'Read CLAUDE.md fully. Set up the environment from Phase 0 spec.

Run all 5 smoke tests. Do not proceed until all pass.'

# Start of Phase 1 (most important):

'Read CLAUDE.md and docs/MODEL.md fully.

We are building the CFA-GNN proof FIRST before anything else.

Build sub-module 1A first. Verify checkpoint before 1B.

The goal: prove Config C (with CFA) beats Config B (no CFA) on SARD.'

# Start of Phase 2:

'Read docs/DATA_PIPELINE.md fully.

Build schema.py and base_collector.py FIRST.

Test validate_sample() before building any collector.

Build SARD collector first — it has no API dependency.'

# Start of Phase 3:

'Read docs/PREPROCESSING.md for Stage [N] completely.

Build and test Stage N with --dry-run --max-samples 20 before Stage N+1.

run.ossdataflow in the Joern script is MANDATORY.'

# Start of Phase 4/5:

'Read docs/MODEL.md and docs/EXPERIMENTS.md fully.

All 5 ablation configs must use the same dataset, same seed=42.

Log everything to MLflow. Every run needs to be reproducible.'

StreamGuard  |  Complete Implementation Order  |  v1.0  |  March 2026