StreamGuard

Phase 3 - Preprocessing Pipeline

PRODUCTION RISK ANALYSIS & STORY CRITICALITY DOCUMENT

For Claude Code: Run these checklists after building each story.

Every CRITICAL item must be green before proceeding to the next story.

| Total Risks 34 | CRITICAL 9 | HIGH 12 | MED / LOW 13 |
| --- | --- | --- | --- |

March 2026  |  StreamGuard v1.0  |  Phase 3 Risk Analysis

# 1. Master Risk Register - All 34 Risks

Complete catalogue of all production-level risks identified across Phase 3 stories P3-S1 through P3-S7. Sorted by story then severity.

CRITICAL 9 CRITICAL risks identified. These will cause project failure, inflated metrics, or multi-day rework if not addressed. Every CRITICAL risk has a dedicated verification step in the story sections below.

| ID | Risk Title | Story | Severity | Prob. | Worst-Case Impact if Missed |
| --- | --- | --- | --- | --- | --- |
| R-01 | #ifdef strip runs AFTER comment removal - Joern sees wrong code path | P3-S1 | CRITICAL | CERTAIN | Stage 4 builds empty CPGs for 40K+ SARD samples. 3-4 day full re-run required. |
| R-02 | tree-sitter 0.22+ API change - Language.build_library() removed | P3-S1 | HIGH | HIGH | Stage 1 crashes on import. Zero samples processed until fixed. |
| R-03 | Non-function C code in CVE/ExploitDB diffs - no function_definition found | P3-S1 | MEDIUM | MEDIUM | Silent sample loss. Some CWEs underrepresented without logging. |
| R-04 | chardet called on all files, not just encoding-failed ones | P3-S1 | LOW | CERTAIN | Stage 1 runs 2x slower. Acceptable but easy to prevent. |
| R-05 | MinHash L4 removes one side of SARD native CFA pair | P3-S2 | CRITICAL | CERTAIN | Broken pairs enter training. L_CFA trains on wrong pairs. CFA benefit disappears. |
| R-06 | Short SHA (7-char) from NVD vs full SHA (40-char) from OSV - L3 dedup miss | P3-S2 | HIGH | HIGH | Same CVE commit in train AND test. Data leakage. Paper results invalid. |
| R-07 | MinHash num_perm=128 OOM on 40K+ samples | P3-S2 | MEDIUM | MEDIUM | Stage 2 crashes. Restart required with lower num_perm. |
| R-08 | 4-gram shingles on code under 4 chars - MinHash over-deduplicates | P3-S2 | LOW | LOW | A few trivial functions incorrectly removed as duplicates. |
| R-09 | SARD native CFA pairs re-processed by Stage 3 LLM - pair_id overwritten | P3-S3 | CRITICAL | HIGH | Native NIST-validated pairs replaced by unvalidated LLM pairs. Pair quality degrades. |
| R-10 | LLM returns explanation text before code - extract_c_code returns preamble | P3-S3 | HIGH | CERTAIN | ~30% of CFA generations rejected. API cost wasted. Compile rate drops. |
| R-11 | gcc not in PATH on Windows - Gate 3 crashes every CFA validation call | P3-S3 | HIGH | HIGH | Zero CFA pairs generated if gcc missing. Stage 3 produces no output. |
| R-12 | Anthropic API rate limit hit during 22+ hour generation run | P3-S3 | HIGH | CERTAIN | Stage 3 stalls without proper retry. Checkpoint must handle rate limits. |
| R-13 | Stage 3 resume re-reads full output JSONL on each restart | P3-S3 | MEDIUM | HIGH | 60+ second startup delay growing with file size. Breaks on malformed lines. |
| R-14 | LLM CFA still has vulnerability pattern - Gate 4 regex miss | P3-S3 | MEDIUM | MEDIUM | Low-quality pair. Contrastive loss gets noisy signal. |
| R-15 | DFG edges = 0 in CPGs - data flow signal missing from GGNN | P3-S4 | CRITICAL | MEDIUM | F1 drops from 0.92 to ~0.70 max. CWE-89/78/134 detection fails completely. |
| R-16 | CDG edges stored as edge_type=4 - CUDA index OOB crash in training | P3-S4 | CRITICAL | MEDIUM | Phase 4 training crashes immediately. Full Stage 4 re-run required (4 days). |
| R-17 | Joern subprocess hangs on malformed C - no timeout set | P3-S4 | HIGH | MEDIUM | Stage 4 blocks indefinitely. Background process never advances. |
| R-18 | JVM heap OOM with >2 workers on 8 GB machine | P3-S4 | HIGH | MEDIUM | All Stage 4 workers die mid-run. Partial CPGs in output directory. |
| R-19 | SARD #include std_testcase.h not stripped - Joern parse failure | P3-S4 | HIGH | CERTAIN | ~25% of SARD CPGs empty or malformed. Taint coverage near zero. |
| R-20 | Pair-aware discard not run after Stage 4 - half-pairs enter Stage 5 | P3-S4 | HIGH | MEDIUM | Broken pairs in HDF5. L_CFA trains on bad pairs during Phase 4. |
| R-21 | Stage 5 run on CPU - takes 87 hours instead of 27 minutes on GPU | P3-S5 | CRITICAL | HIGH | Phase 3 timeline delayed by 4 days. Phase 4 training pushed back. |
| R-22 | Empty code nodes skipped in Stage 5 - graph topology broken | P3-S5 | HIGH | MEDIUM | Graph structure lost. GGNN skips structural nodes. F1 degraded. |
| R-23 | Feature dimension != 824 in .npz files | P3-S5 | HIGH | MEDIUM | model.node_proj = Linear(824, 256) crashes on first forward pass. |
| R-24 | Colab runtime disconnects during Stage 5 - no checkpoint on embeddings | P3-S5 | MEDIUM | CERTAIN | Full Stage 5 re-run required. 27 minutes lost on T4 GPU. |
| R-25 | pair_id NOT saved as HDF5 attribute in Stage 6 | P3-S6 | CRITICAL | HIGH | CFAAwareBatchSampler treats every sample as singleton. L_CFA trains on random pairs. |
| R-26 | edge_index not remapped to 0..N-1 - OOB crash in PyG | P3-S6 | HIGH | CERTAIN | PyG Data validation fails. Training crashes on first batch. |
| R-27 | CDG edge_type=4 not caught by Stage 6 validation - silent HDF5 corruption | P3-S6 | HIGH | MEDIUM | Training crashes on CUDA kernel with no clear Stage 6 error message. |
| R-28 | HDF5 written without atomic write - corruption on crash | P3-S6 | HIGH | MEDIUM | all_graphs.h5 partially written. Stage 7 cannot read it. Full Stage 6 re-run. |
| R-29 | CFA pair or SHA leakage between train and test splits | P3-S7 | CRITICAL | MEDIUM | F1 inflated. ICSE/ISSTA reviewers check for this. Paper invalidated post-submission. |
| R-30 | CWE diversity fails M2 threshold - API collectors incomplete | P3-S7 | MEDIUM | HIGH | Audit blocks training. Must use --m1 flag until full collection done. |
| R-31 | Label imbalance after CFA augmentation - label=0 dominates | P3-S7 | MEDIUM | MEDIUM | BCE loss biased toward safe. FNR high. Real CVEs missed by model. |
| R-32 | min_taint_coverage check fails - taint analysis in Stage 4 too narrow | P3-S7 | MEDIUM | MEDIUM | Audit blocks training. Stage 4 must be re-run with expanded SOURCES/SINKS. |
| R-33 | Stage 4 reads deduped/ instead of with_cfa/ - CFA samples get no CPGs | P3-S4 | HIGH | MEDIUM | CFA pairs never get CPGs. Contrastive loss has no pairs. CFA benefit = 0. |
| R-34 | Checkpoint atomicity failure on Windows kill -9 during Stage 4 | P3-S4 | LOW | LOW | Small replay on restart. Dedup handles duplicates. Minor inconvenience. |

## 1.1 Risk Summary by Severity

| Severity | Count | Key Failure Pattern | Consequence if ALL Ignored |
| --- | --- | --- | --- |
| CRITICAL | 9 | CFA pair corruption, zero DFG, train/test leakage, wrong edge types | Research paper invalid. All F1 results meaningless. Total rework. |
| HIGH | 12 | Joern failures, Windows gcc, API limits, missing attrs, empty nodes | 3-7 days rework per incident. F1 targets missed. |
| MEDIUM | 9 | OOM, slow restarts, label imbalance, audit failures | Phase 4 delayed. Model underperforms but recoverable. |
| LOW | 4 | Performance overhead, minor corruption, edge cases | Hours of cleanup. No fundamental impact. |

# 2. P3-S1 - Stage 1: Clean & Normalize

| Criticality | HIGH - Stage 1 output feeds ALL subsequent stages. Bugs propagate to every sample. |
| --- | --- |
| Risks in Story | R-01 (CRITICAL), R-02 (HIGH), R-03 (MEDIUM), R-04 (LOW) |
| Top Risk | R-01: #ifdef stripping after comment removal. This is CERTAIN to occur if order is wrong. |
| Recovery Cost | R-01 miss: 3-4 days (full Stage 4 re-run). R-02 miss: 2 hours. |

## 2.1 Critical Risk: R-01 - #ifdef Stripping Must Run BEFORE Comment Removal

CRITICAL Juliet .c files wrap functions in #ifndef OMITBAD / #ifndef OMITGOOD preprocessor guards. If Stage 1 removes comments first, the #ifdef lines survive. When Stage 4 Joern processes these files, it builds a CPG for the WRONG code path - or produces an empty CPG (0 nodes). This affects every SARD sample (44K+ functions). Detection: Stage 4 CPGs for SARD CWE-121 samples will have avg_node_count < 5. By that point, 3-4 days of Stage 4 work is already wasted.

The correct order in normalize():

# WRONG order (common mistake):

code = re.sub(r'//[^\n]*', '', code)        # comments first

code = strip_preprocessor_guards(code)       # #ifdef after = WRONG

# CORRECT order:

if source in SARD_SOURCES:

code = strip_preprocessor_guards(code)   # #ifdef FIRST

code = re.sub(r'//[^\n]*', '', code)        # comments after

code = re.sub(r'/\*.*?\*/', '', code, flags=re.DOTALL)

## 2.2 High Risk: R-02 - tree-sitter API Change

HIGH tree-sitter 0.22+ removed Language.build_library(). Any code from pre-2024 docs uses the old API and crashes with AttributeError on import. Correct: Language(tsc.language()). Wrong: Language.build_library('build/my-languages.so', ['vendor/tree-sitter-c']).

# CORRECT (tree-sitter 0.22+):

from tree_sitter import Language, Parser

import tree_sitter_c as tsc

C_LANGUAGE = Language(tsc.language())

parser = Parser(C_LANGUAGE)

## 2.3 Verification Checklist - Run After Building P3-S1

VERIFICATION CHECKLIST VC-S1-01: python -m pytest tests/test_story_p3s1.py - ALL 12 tests must PASS VC-S1-02: Dry-run with 20 SARD samples. Zero #ifdef remaining in output. VC-S1-03: python -c "import json; s=[json.loads(l) for l in open('cleaned/samples.jsonl')]; bad=[x for x in s if '#ifdef' in x['code'] or '#ifndef' in x['code']]; assert len(bad)==0, f'{len(bad)} samples have #ifdef!'" VC-S1-04: Verify source branching: 5 SARD samples get no re-extraction. 5 CVE samples get function_name in metadata. VC-S1-05: Reject test: 4-line sample rejected with 'code too short' in stage1_rejected.jsonl. VC-S1-06: python -c "from tree_sitter import Language, Parser; import tree_sitter_c as tsc; L=Language(tsc.language()); print('tree-sitter OK')" VC-S1-07: Output count: SARD 53K input should yield ~44K-48K output (15-20% rejection from short functions).

# 3. P3-S2 - Stage 2: Deduplicate

| Criticality | CRITICAL - Train/test SHA leakage invalidates all paper results. ISSTA/ICSE reviewers specifically check. |
| --- | --- |
| Risks in Story | R-05 (CRITICAL), R-06 (HIGH), R-07 (MEDIUM), R-08 (LOW) |
| Top Risk | R-05: MinHash breaks SARD CFA pairs. CERTAIN to occur on Juliet goodG2B variants. |
| Recovery Cost | R-05 miss (pairs break training): Discovered after training run. 1 week wasted. |

## 3.1 Critical Risk: R-05 - MinHash Breaks SARD Native CFA Pairs

CRITICAL Juliet good() variants (goodG2B1, goodG2B2, goodG2B3) are near-identical - differ only in one integer or string literal. MinHash at 0.85 threshold keeps goodG2B1 and removes goodG2B2 as a near-duplicate. If bad() was paired with goodG2B2, bad() is now orphaned - a broken pair. This broken pair silently enters Stage 4 and HDF5. CFAAwareBatchSampler places two vulnerable samples together in a 'pair'. L_CFA trains on wrong signal. The CFA research contribution appears not to work. Root cause: repair_broken_pairs() not called after MinHash.

# CORRECT call order - repair_broken_pairs() AFTER MinHash:

s = level1_exact(samples)

s = level2_cve_id(s)

s = level3_commit_sha(s)

s = level4_minhash_lsh(s)    # MinHash may break pairs

s = repair_broken_pairs(s)   # MANDATORY - must come after L4

## 3.2 High Risk: R-06 - Short SHA vs Full SHA Mismatch

HIGH NVD reference URLs sometimes have 7-char shortened SHAs. OSV always provides 40-char full SHAs. L3 dedup compares exact strings - 'a9c0d12' != 'a9c0d12f8a3b...'. Same fix commit appears in train AND test. This is exactly what ICSE 2025 (Ding et al.) - which this project cites - identified as the #1 vulnerability dataset quality issue. Reviewers will run their own deduplication scripts.

# Add SHA normalization before L3:

def normalize_sha(sha):

if sha and len(sha) > 0 and len(sha) < 40:

# Expand via GitHub API: GET /repos/{owner}/{repo}/commits/{short_sha}

pass  # return full 40-char SHA

return sha

## 3.3 Verification Checklist - Run After Building P3-S2

VERIFICATION CHECKLIST VC-S2-01: python -m pytest tests/test_story_p3s2.py - ALL 10 tests must PASS VC-S2-02: Pair integrity check: python -c "import json; s=[json.loads(l) for l in open('deduped/samples.jsonl')]; pairs={}; [pairs.setdefault(x.get('pair_id',''), set()).add(x['label']) for x in s if x.get('pair_id')]; broken={k:v for k,v in pairs.items() if len(v)<2}; assert len(broken)==0, f'{len(broken)} broken pairs!'" VC-S2-03: MinHash reduction check: SARD 53K input should reduce to ~26K-32K after L4. If still 53K, MinHash is not running. VC-S2-04: SHA length check: all commit_sha values must be empty string or exactly 40 chars. VC-S2-05: repair_broken_pairs() call order: confirm it is called AFTER level4_minhash_lsh() in code. VC-S2-06: Confirm L1 through L4 all reduce sample count in sequence (L2/L3 may be small reductions, L4 is largest).

# 4. P3-S3 - Stage 3: CFA Generation

| Criticality | CRITICAL - CFA pairs are the core research novelty. Wrong pairs make L_CFA actively harmful. |
| --- | --- |
| Risks in Story | R-09 (CRITICAL), R-10 (HIGH), R-11 (HIGH), R-12 (HIGH), R-13 (MEDIUM), R-14 (MEDIUM) |
| Top Risk | R-09: SARD samples re-CFA'd by LLM, destroying native pair linkage. |
| API Cost Risk | ~$90 total for full run. Without rate limit handling, retries can push to $150+. Set $100 budget alert. |

## 4.1 Critical Risk: R-09 - SARD Native Pairs Must Not Be Re-Processed

CRITICAL SARD bad()/good() file pairs are ALREADY native CFA pairs - process_sard.py assigned pair_id in Phase 2. If Stage 3 runs LLM generation on SARD vulnerable samples: (1) new pair_id assigned, destroying the original native pair, (2) original good() function (label=0) becomes a singleton (pair_id=''), (3) LLM-generated CFA replaces NIST-validated counterpart. Skip condition required: if source starts with 'sard' OR cfa_type == 'native': skip generation.

# MUST HAVE: Skip condition at TOP of the generation loop

for sample in samples:

out_f.write(json.dumps(sample) + '\n')  # always write original

if sample.get('label') != 1: continue

# CRITICAL: skip SARD - they already have native CFA pairs

src = sample.get('source', '')

if src.startswith('sard') or sample.get('cfa_type') == 'native':

continue   # skip LLM generation for SARD

# ... LLM CFA generation only for CVE/repo/osv/github sources ...

## 4.2 High Risk: R-10 - LLM Adds Explanation Text Before Code

HIGH Claude Haiku almost always responds with 'Here is the corrected function:' before the code block. A naive extract_c_code() returning the raw response will produce invalid C that fails compilation. extract_c_code() must: (1) try markdown fence extraction (```c...```), (2) if no fence, find first line starting a C function (void, int, static, char *), (3) fall back to raw response only if nothing else works.

## 4.3 High Risk: R-11 - gcc Not in PATH on Windows

HIGH On Windows without MinGW, shutil.which('gcc') returns None. subprocess.run(['gcc', ...]) raises FileNotFoundError - crashing Stage 3 entirely. On startup, check for gcc. If absent: print install instructions, skip Gate 3 only, log 'compile_check_skipped', continue with Gates 1/2/4.

## 4.4 High Risk: R-12 - API Rate Limit During 22-Hour Run

HIGH Anthropic API rate limits will be hit over a 22+ hour generation run. anthropic.RateLimitError must be caught SEPARATELY from the 'attempts' counter. A rate-limited call is NOT a failed attempt - it must be retried indefinitely (with exponential backoff + jitter). Counting rate-limited calls as failed attempts causes premature giving up on samples.

# CORRECT: rate limit NOT counted against attempts

while cfa_count < target_ratio and attempts < 6:

attempts += 1

try:

raw = generate_cfa(sample['code'], cwe)

except anthropic.RateLimitError:

attempts -= 1    # do NOT count as failed attempt

time.sleep(60 + random.uniform(0, 30))

continue

## 4.5 Verification Checklist - Run After Building P3-S3

VERIFICATION CHECKLIST VC-S3-01: python -m pytest tests/test_story_p3s3.py - ALL 12 tests must PASS VC-S3-02: SARD skip check: run Stage 3 with --source-filter sard --max-samples 10. Output must have exactly 10 samples, zero CFA additions, zero changed pair_ids. VC-S3-03: extract_c_code test: input 'Here is the fix:\n```c\nvoid f(){}\n```' must return 'void f(){}' only. VC-S3-04: Dry-run 5 CWE-120 samples. Verify compile_rate and pattern_removal_rate printed in output. VC-S3-05: Check RateLimitError handling: grep for 'RateLimitError' in code. Verify 'attempts -= 1' follows the except clause. VC-S3-06: Pair ID check: all CFA samples (label=0, cfa_type='llm_generated') must have non-empty pair_id matching original. VC-S3-07: Checkpoint resume: run 5 samples, kill, restart. Verify resume from sample 6, no duplicates in output. VC-S3-08: Full run target metrics: compile_rate >= 80% and pattern_removal_rate >= 60%.

# 5. P3-S4 - Stage 4: CPG Construction

| Criticality | CRITICAL - Two silent CRITICAL risks (R-15, R-16) corrupt all 40K samples and only fail in Phase 4 training. |
| --- | --- |
| Risks in Story | R-15 (CRITICAL), R-16 (CRITICAL), R-17 (HIGH), R-18 (HIGH), R-19 (HIGH), R-20 (HIGH), R-33 (HIGH), R-34 (LOW) |
| Top Priority | CHECK DFG EDGES AFTER FIRST 5 SAMPLES. 10 minutes prevents 4 days of wasted CPG generation. |
| Recovery Cost | R-15 or R-16 miss: 4 days (full Stage 4 re-run). R-33 miss: 4 days (re-run on correct input). |

## 5.1 Critical Risk: R-15 - DFG Edges = 0

CRITICAL Without DFG edges, the GGNN has no data flow signal. CWE-89 (SQL injection), CWE-78 (OS command injection), CWE-134 (format string) detection requires tracking how user input flows to dangerous sinks. Without DFG: F1 drops from 0.92 target to ~0.70 max. These CWEs will perform near baseline. Joern 4.x CLI (joern-parse): DFG included by default. If using Joern REPL mode: run.ossdataflow must be called explicitly. Detection is simple: after first 5 samples, check dfg edge count. If zero, STOP immediately.

# EARLY DFG CHECK - run after first 5 samples processed

processed = 0

for sample in samples:

cpg = process_one_sample(sample, ...)

processed += 1

if processed == 5:

dfg_count = sum(1 for e in cpg['edges'] if e['type'] == 2)

if dfg_count == 0:

logger.critical('DFG EDGES = 0. Fix Joern setup. STOPPING.')

sys.exit(1)

## 5.2 Critical Risk: R-16 - CDG Edges as edge_type=4

CRITICAL Joern exports CDG (Control Dependence Graph) edges alongside AST/CFG/DFG. The GGNN model has NUM_EDGE_TYPES=4, so edge_attr values must be in {0,1,2,3}. A CDG edge stored as type=4 causes CUDA index OOB during GatedGraphConv forward pass. Error message: 'CUDA error: device-side assert triggered' with no line number pointing to Stage 4. The only fix is a full Stage 4 re-run. Prevention: EDGE_TYPE_MAP must only contain AST=0, CFG=1, REACHING_DEF=2, TPG=3. ALL other Joern edge labels are dropped silently.

# MUST HAVE: Only 4 types mapped. Everything else dropped.

EDGE_TYPE_MAP = {

'AST': 0,

'CFG': 1,

'REACHING_DEF': 2,   # DFG in Joern 4.x

'REACHES': 2,        # DFG in older Joern

'TPG': 3             # Python post-processor

# CDG, DOMINATE, CONTAINS, ARGUMENT, REF, PARAMETER_LINK

# ALL omitted = ALL dropped

}

## 5.3 High Risk: R-19 - SARD Custom Headers Cause Joern Failure

HIGH Juliet .c files use #include 'std_testcase.h' which does not exist on disk. Joern produces empty or partial CPGs. JULIET_STUB (prepend void printLine(){} etc.) handles the known functions. SARD_STRIP_INCLUDES set must remove the #include lines before writing the temp .c file for Joern.

## 5.4 High Risk: R-33 - Stage 4 Must Read with_cfa/ Not deduped/

HIGH Stage 3 output is with_cfa/samples.jsonl. Stage 4 MUST use this file as input. If Stage 4 reads deduped/samples.jsonl instead, CFA counterpart samples never get CPGs. The HDF5 will contain only original samples. L_CFA has no pairs to work with. CFA benefit = 0. Check: CPG file count should be > deduped sample count (CFA samples add ~50-60% more files).

## 5.5 Verification Checklist - Run After Building P3-S4

VERIFICATION CHECKLIST VC-S4-01: python -m pytest tests/test_story_p3s4.py - ALL 15 tests must PASS VC-S4-02: FIRST-5 DFG CHECK (MANDATORY): python -c "import json,glob; [print(f, 'DFG:', sum(1 for e in json.load(open(f))['edges'] if e['type']==2)) for f in list(glob.glob('cpg/**/*.json',recursive=True))[:5]]". IF ANY FILE SHOWS DFG=0, STOP. VC-S4-03: CDG check: python -c "import json,glob; bad=[(f,e) for f in glob.glob('cpg/**/*.json',recursive=True) for e in json.load(open(f))['edges'] if e['type']>=4]; assert len(bad)==0, f'{len(bad)} CDG edges found!'" VC-S4-04: Taint coverage: after 100 samples, taint_coverage_pct in cpg_stats.json must be >= 20%. VC-S4-05: Input path: Stage 4 must read from with_cfa/samples.jsonl. CPG count must exceed deduped sample count. VC-S4-06: JULIET_STUB: verify first SARD temp .c file has printLine declarations prepended. VC-S4-07: Pair-aware discard: run --repair-pairs after full run. Verify broken pairs are cleaned up. VC-S4-08: Node count sanity: SARD CWE-121 samples should have avg 20-80 nodes. If avg < 5, stripping failed.

# 6. P3-S5 - Stage 5: Node Embedding

| Criticality | CRITICAL (timeline) + HIGH (correctness) - CPU run takes 87 hours vs 27 min on GPU. |
| --- | --- |
| Risks in Story | R-21 (CRITICAL), R-22 (HIGH), R-23 (HIGH), R-24 (MEDIUM) |
| Top Priority | R-21: Open Colab BEFORE coding Stage 5. Have notebook ready to run when Stage 4 completes. |
| Recovery Cost | R-21 miss (CPU run): 87 hours wasted. R-22 miss: re-run Stage 5 on affected samples. |

## 6.1 Critical Risk: R-21 - Stage 5 Must Run on GPU

CRITICAL CodeBERT inference on ~1.4 million nodes (35K graphs x ~40 nodes) takes ~87 hours on CPU. On Colab T4 GPU with AMP fp16: ~27 minutes. There is no valid reason to run Stage 5 on CPU. STORY6_COLAB_GUIDE.md documents the full workflow: zip cpg/ directory, upload to Drive, run notebook, download results. Do this. Running on CPU delays Phase 4 by 4 days and is completely avoidable.

## 6.2 High Risk: R-22 - Empty Code Nodes Must Get Zero Vector, Not Be Skipped

HIGH Some CPG nodes (BLOCK, METHOD_RETURN) have empty code fields. If skipped, feature matrix has fewer rows than the graph has nodes. Stage 6 edge_index references original node count - edges now point to non-existent nodes. Gate 5 (edge OOB) catches this, but only after Stage 5 is already done. Fix: for nodes with empty code, use zero vector for [0:768] CodeBERT region. Structural features [768:824] computed normally.

# CORRECT: zero vector for empty code nodes

def embed_node_code(node, tokenizer, model, device):

code_text = node.get('code', '') or ''

if not code_text.strip():

return np.zeros(768, dtype=np.float32)  # zero, NOT skip

# ... normal tokenize + forward pass ...

## 6.3 High Risk: R-23 - Feature Dimension Must Be Exactly 824

HIGH model.node_proj = nn.Linear(824, 256) requires x.shape[1] == 824. Any wrong size crashes Phase 4 immediately. Add hard assertion after constructing each sample's feature matrix.

# MUST HAVE: Hard assertion at save time

features = build_feature_matrix(nodes, ...)

assert features.shape[1] == 824, f'Wrong dim: {features.shape}'

np.savez_compressed(output_path, features=features)

## 6.4 Verification Checklist - Run After Building P3-S5

VERIFICATION CHECKLIST VC-S5-01: python -m pytest tests/test_story_p3s5.py - ALL tests must PASS VC-S5-02: GPU check before Colab run: Cell 1 must print GPU device name. If 'No devices found', change runtime to GPU. VC-S5-03: Feature shape: python -c "import numpy as np, glob; [print(np.load(f)['features'].shape) for f in list(glob.glob('embedded/**/*.npz',recursive=True))[:5]]". ALL must show (N, 824). VC-S5-04: NaN check: python -c "import numpy as np, glob; bad=[f for f in glob.glob('embedded/**/*.npz',recursive=True) if np.isnan(np.load(f)['features']).any()]; assert len(bad)==0" VC-S5-05: Empty node check: verify at least one BLOCK-type node produces a .npz row with zeros in [0:768] but non-zero structural features. VC-S5-06: Checkpoint resume: interrupt mid-run in Colab, reconnect, re-run. Verify 'Skipping N already processed' in output. VC-S5-07: Processing rate: embed_stats.json should show rate > 10 samples/s confirming GPU was used.

# 7. P3-S6 - Stage 6: Graph Tensors

| Criticality | CRITICAL - Missing pair_id in HDF5 (R-25) silently breaks entire CFA training mechanism. |
| --- | --- |
| Risks in Story | R-25 (CRITICAL), R-26 (HIGH), R-27 (HIGH), R-28 (HIGH) |
| Silent Failure | R-25 and R-26 produce no error in Stage 6. They only fail in Phase 4 training with cryptic CUDA/PyG messages. |
| Recovery Cost | R-25 miss: 2 hours (add one line, re-run Stage 6). R-26 miss: 2 hours same. Catch early. |

## 7.1 Critical Risk: R-25 - pair_id Not Saved as HDF5 Attribute

CRITICAL CFAAwareBatchSampler reads pair_id from HDF5 attrs to group CFA pairs. If absent, every sample appears as a singleton. L_CFA computes cosine similarity between emb_v and emb_v' - but emb_v' is now a random safe sample. The loss becomes random noise. Model converges on L_CE but L_CFA provides zero benefit. The paper's core claim ('CFA improves F1') appears to fail. Root cause: HDF5 does not auto-inherit Python dict fields. pair_id must be EXPLICITLY saved as an attribute.

# CRITICAL - these lines MUST be present in Stage 6:

grp = f.create_group(sample_id)

grp.create_dataset('x', data=features)

grp.create_dataset('edge_index', data=edge_index)

grp.create_dataset('edge_type', data=edge_type)

grp.create_dataset('y', data=label)

# THE CRITICAL LINE:

grp.attrs['pair_id']    = sample.get('pair_id', '')

grp.attrs['cwe']        = sample.get('cwe', '')

grp.attrs['source']     = sample.get('source', '')

grp.attrs['commit_sha'] = sample.get('commit_sha', '')

## 7.2 High Risk: R-26 - edge_index Not Remapped to 0..N-1

HIGH Joern node IDs are large integers (e.g., 80000034) in a graph with 47 nodes. PyG requires 0-indexed edge_index. Without remapping: edge_index.max() = 80000034, num_nodes = 47. Gate 5 catches this if implemented. If gate is missing: training crashes with 'edge_index.max() >= num_nodes' on first batch.

# MUST HAVE: Remap node IDs to 0..N-1

node_id_to_idx = {n['id']: i for i, n in enumerate(nodes)}

edge_index = [

[node_id_to_idx[e['src']], node_id_to_idx[e['dst']]]

for e in edges

if e['src'] in node_id_to_idx and e['dst'] in node_id_to_idx

]

## 7.3 Verification Checklist - Run After Building P3-S6

VERIFICATION CHECKLIST VC-S6-01: python -m pytest tests/test_story_p3s6.py - ALL tests must PASS VC-S6-02: PAIR_ID ATTR CHECK (CRITICAL): python -c "import h5py; f=h5py.File('all_graphs.h5','r'); with_pair=[k for k in f.keys() if f[k].attrs.get('pair_id','')]; print('Samples with pair_id:', len(with_pair)); assert len(with_pair) > 0, 'NO pair_id ATTRS!'" VC-S6-03: Edge OOB check: python -c "import h5py,numpy as np; f=h5py.File('all_graphs.h5','r'); bad=[k for k in f.keys() if f[k]['edge_index'][:].max() >= f[k]['x'].shape[0]]; assert len(bad)==0, f'{len(bad)} OOB graphs!'" VC-S6-04: Edge type range: python -c "import h5py; f=h5py.File('all_graphs.h5','r'); bad=[k for k in f.keys() if f[k]['edge_type'][:].max() >= 4]; assert len(bad)==0, 'CDG EDGES IN HDF5!'" VC-S6-05: Atomic write: interrupt Stage 6 mid-run. Verify no partial .h5 file in output (only .h5.tmp). VC-S6-06: Run --check-pairs: output must show '0 broken pairs in HDF5'. VC-S6-07: Sample 5 random graphs. Print: id, nodes, edges, label, pair_id. All pair_id attrs must be readable.

# 8. P3-S7 - Stage 7: Split + Pre-Training Audit

| Criticality | CRITICAL - SHA leakage (R-29) inflates test F1. Discovered by reviewers post-submission. Paper invalidated. |
| --- | --- |
| Risks in Story | R-29 (CRITICAL), R-30 (MEDIUM), R-31 (MEDIUM), R-32 (MEDIUM) |
| Paper Validity | R-29: inflated F1 disappears during deployment and peer review. ISSTA reviewers specifically look for this. |
| Recovery Cost | R-29 miss: fix split, re-train (18-30 GPU hours), re-submit. Worst case if post-submission. |

## 8.1 Critical Risk: R-29 - SHA Leakage Between Train and Test

CRITICAL The same CVE fix commit collected from CVE collector and Repo Miner may appear in both train.h5 and test.h5. Even with different sample IDs and pair_ids, the before/after code is identical. Model memorizes the pattern. Test F1 appears high (~0.95) but is inflated. Real-world F1 on unseen code is ~0.70. Stage 7 grouping must use commit_sha as a grouping key, not just pair_id. The assertion 'zero SHA overlap between train and test' is mandatory before writing any split file.

# CORRECT: group by pair_id > commit_sha > cve_id > singleton

def build_split_groups(metadata):

groups = {}

for m in metadata:

key = (m.get('pair_id') or m.get('commit_sha') or

m.get('cve_id') or m['sample_id'])

groups.setdefault(key, []).append(m['sample_id'])

return groups

# MANDATORY assertion before writing splits:

train_shas = {m['commit_sha'] for m in train_meta if m.get('commit_sha')}

test_shas  = {m['commit_sha'] for m in test_meta  if m.get('commit_sha')}

overlap = train_shas & test_shas

assert len(overlap) == 0, f'SHA leakage: {len(overlap)} shared commits!'

## 8.2 Verification Checklist - Run After Building P3-S7

VERIFICATION CHECKLIST VC-S7-01: python -m pytest tests/test_story_p3s7.py - ALL 12 tests must PASS VC-S7-02: SHA LEAKAGE CHECK (CRITICAL): verify train and test share zero commit SHAs. See code pattern above. VC-S7-03: Pair split check: no pair_id appears in more than one split. VC-S7-04: Reproducibility: run Stage 7 twice with --seed 42. Same counts both times. VC-S7-05: python training/scripts/preprocessing/pre_training_audit.py --m1 - ALL 9 checks PASS. VC-S7-06: Label balance: label=1 percentage in train should be 25-75% (augmented dataset). VC-S7-07: If --m2 audit fails on CWE diversity: note which CWEs have < 500 samples. Use --m1 for Phase 1.

# 9. Cross-Story Integration Checks

Run these checks AFTER all 7 stories are built. They verify data flows correctly at stage boundaries.

NOTE These checks catch bugs that only appear where Stage N output format does not match Stage N+1 expected input. Individual story tests cannot catch these.

## 9.1 Stage 1 to Stage 2

VERIFICATION CHECKLIST INT-01: source field survives Stage 1 - all samples have source in VALID_SOURCES. INT-02: pair_id survives Stage 1 - SARD samples keep their pair_id unchanged. INT-03: Zero #ifdef in cleaned/samples.jsonl before Stage 2 runs.

## 9.2 Stage 2 to Stage 3

VERIFICATION CHECKLIST INT-04: Valid CFA pairs not dropped by dedup - pair count in deduped/ > 0. INT-05: Stage 3 output path is with_cfa/samples.jsonl (confirm both files exist). INT-06: cwe field present on all vulnerable samples in deduped/ (Stage 3 needs it).

## 9.3 Stage 3 to Stage 4

VERIFICATION CHECKLIST INT-07: Stage 4 input is with_cfa/samples.jsonl NOT deduped/samples.jsonl. INT-08: CFA samples (label=0, source ending in _cfa) appear in cpg/ output. INT-09: pair_id from original samples preserved in CPG JSON metadata.

## 9.4 Stage 4 to Stage 5

VERIFICATION CHECKLIST INT-10: cpg/ and embedded/ directories have matching shard structure (00/-ff/). INT-11: All CPG sample_ids have corresponding .npz files. Missing = skipped in Stage 6. INT-12: Node count consistency: nodes in CPG JSON matches rows in .npz features array.

## 9.5 Stage 5 to Stage 6

VERIFICATION CHECKLIST INT-13: For sample with 47 CPG nodes, .npz features must have shape (47, 824). INT-14: Taint roles from Stage 4 JSON correctly encoded in [800:808] of .npz features. INT-15: Edge type values in HDF5 match CPG JSON edge types (no type shifting).

## 9.6 Stage 6 to Stage 7

VERIFICATION CHECKLIST INT-16: All required HDF5 attrs exist per sample: pair_id, commit_sha, cve_id, cwe, source. INT-17: python -c "import h5py; f=h5py.File('all_graphs.h5','r'); print('Total:', len(f.keys())); f.close(); print('HDF5 readable OK')" INT-18: Stage 7 split sizes: train ~78%, val ~11%, test ~11% of total graphs.

## 9.7 End-to-End Smoke Test

Run after all stories complete and before Phase 4:

| Step | Command | Expected Result |
| --- | --- | --- |
| Count per stage | s=[S1,S2,S3,S4,S5,S6] from jsonl/glob/h5 counts | S1>S2 (dedup), S3>S2 (CFA adds), S4<=S3, S5=S4, S6<=S5 |
| Load graph into PyG | Data(x,edge_index,edge_attr,y) from train.h5 | data.x.shape[1]==824, edge_index.max()<num_nodes, edge_attr.max()<4 |
| Verify pair in HDF5 | f[sample_id].attrs['pair_id'] | Non-empty string for paired samples |
| DFG in CPG | sum edges with type==2 for first 5 CPGs | Each file: DFG count > 0 |
| Audit gate | pre_training_audit.py --m1 | ALL 9 checks: PASS |

# 10. Final Go / No-Go Gate - Phase 3 to Phase 4

GO / NO-GO GATE Do NOT start Phase 4 training until ALL 13 gates below are GREEN. Each maps to a CRITICAL or HIGH risk. One RED gate means rework. The cost of training on bad data: 18-30 GPU hours wasted.

| Gate | Check | Verification Command | Status |
| --- | --- | --- | --- |
| G-01 | #ifdef stripping correct (R-01) | grep -c '#ifdef' cleaned/samples.jsonl == 0 | [ ] GREEN [ ] RED |
| G-02 | Pair integrity after MinHash (R-05) | Broken pairs = 0 in deduped/ output | [ ] GREEN [ ] RED |
| G-03 | SARD not re-CFA'd (R-09) | Zero sard-source samples with new LLM pair_ids | [ ] GREEN [ ] RED |
| G-04 | DFG edges > 0 in CPGs (R-15) | avg_dfg_per_cpg in cpg_stats.json > 0 | [ ] GREEN [ ] RED |
| G-05 | No edge_type >= 4 in CPGs (R-16) | VC-S4-03 check: 0 CDG edges found | [ ] GREEN [ ] RED |
| G-06 | Stage 4 input is with_cfa/ (R-33) | CPG count > deduped sample count | [ ] GREEN [ ] RED |
| G-07 | Stage 5 ran on GPU (R-21) | embed_stats.json processing_rate > 10 samples/s | [ ] GREEN [ ] RED |
| G-08 | pair_id in HDF5 attrs (R-25) | VC-S6-02: > 0 samples with pair_id attr | [ ] GREEN [ ] RED |
| G-09 | edge_index.max() < num_nodes (R-26) | VC-S6-03: 0 OOB graphs in HDF5 | [ ] GREEN [ ] RED |
| G-10 | No edge_type >= 4 in HDF5 (R-27) | VC-S6-04: 0 invalid edge type graphs | [ ] GREEN [ ] RED |
| G-11 | Zero SHA leakage train/test (R-29) | VC-S7-02: SHA overlap = 0 | [ ] GREEN [ ] RED |
| G-12 | pre_training_audit.py PASS (R-30) | python pre_training_audit.py --m1 exits code 0 | [ ] GREEN [ ] RED |
| G-13 | PyG graph loads + validates (smoke) | Section 9.7 smoke test: PASS | [ ] GREEN [ ] RED |

## 10.1 Recovery Time by Risk

| Risk | Discovery Point | Recovery Time | Action Required |
| --- | --- | --- | --- |
| R-01 - #ifdef order wrong | Stage 4 CPG quality check | 3-4 DAYS | Re-run Stage 1. Re-run Stage 4 on all samples. |
| R-05 - Broken CFA pairs | Stage 2 pair check | 2 HOURS | Add repair_broken_pairs(). Re-run Stage 2. |
| R-09 - SARD re-CFA'd | Stage 3 output audit | 4 HOURS | Add skip condition. Re-run Stage 3 (SARD only is fast). |
| R-15 - DFG = 0 | First-5 DFG check | 4 DAYS | Fix Joern setup. Re-run Stage 4 on all samples. |
| R-16 - CDG type=4 | Phase 4 training crash | 4 DAYS | Add CDG filter to Stage 4. Full re-run. |
| R-21 - CPU Stage 5 | Running time (87 hrs) | 87 HOURS | Stop. Re-run on Colab GPU. |
| R-25 - No pair_id in HDF5 | Phase 4: no CFA benefit | 2 HOURS | Add grp.attrs['pair_id']. Re-run Stage 6. |
| R-26 - edge_index OOB | Phase 4 first batch crash | 2 HOURS | Add node remapping. Re-run Stage 6. |
| R-29 - SHA leakage | Post-submission reviewer | 2+ DAYS | Fix split grouping. Re-run Stage 7. Re-train. |

StreamGuard Phase 3 - Risk Analysis & Criticality | v1.0 | March 2026