StreamGuard

Phase 4 — Full Model + Training

Production Field Guide: Implementation Process, Colab Strategy, Pre-Compute Tests & All Known Issues

| Version | 1.0 — March 2026 | Phase | 4 of 7 |
| --- | --- | --- | --- |
| Stories | P4-S1 through P4-S7 | GPU Hours | 18–30 hours (training) |
| Colab Runs | 2 sessions recommended | Output | Ablation table + best checkpoints |

# 1. How to Use This Document

This guide covers Phase 4 end-to-end: the exact order to build each component, when to run GPU workloads on Colab, and every production issue that will bite you if not addressed up front. Read this BEFORE writing a single line of training code.

WARNING: Phase 4 is the phase that produces your paper numbers. A bug introduced here — wrong loss sign, BatchNorm instead of GroupNorm, test set leakage — can silently pass all training epochs and only reveal itself in evaluation or serving. The tests in Section 3 exist specifically to catch these before they waste GPU hours.

RULE: NEVER open test.h5 during training. It is evaluated exactly once at the very end. Using it for any intermediate decision (early stopping, hyperparameter tuning, model selection) inflates your reported F1 and will be caught by ISSTA/ICSE reviewers.

# 2. Implementation Process: Step-by-Step Order

Follow this order exactly. Each story gate must be green before starting the next.

| Day | Story | Files Built | Gate to Proceed | Colab Needed? |
| --- | --- | --- | --- | --- |
| 1 AM | P4-S1: Full Model | model.py (GroupNorm, 4 edge types, save_checkpoint) | 3 smoke tests pass; edge types differentiated | No |
| 1 PM | P4-S2: Callee Summarizer | callee_summarizer.py, callee_cache.py | 768-d embed returned; cache hit works | No |
| 2 AM | P4-S3: DataLoader | cfa_dataloader.py (CFA-aware batch sampler) | Pair integrity test: 0 split pairs in 20 batches | No |
| 2 PM | P4-S4: Losses | losses.py (L_CE + L_CFA + L_severity + CWE_LABEL_MAP) | L_CFA sign verified; relu(0.0+0.5) > 0 | No |
| 3 AM | P4-S5: Training Loop | train.py (AMP, differential LR, dry-run, resume) | Dry-run: 2 epochs, checkpoint saved, MLflow logged | YES — Session 1 |
| 3 PM | P4-S6: Evaluation | eval.py (F1/FPR/FNR/pairwise/per-CWE/severity) | Pairwise accuracy appears; per-CWE table printed | No |
| 4 AM | P4-S7: Ablation Runner | run_ablations.py (5 configs A-E, integrity checks) | Dry-run 3 configs completes without error | YES — Session 2 |

## 2.1 What Each Story Changes from Phase 1 (Proof)

| Component | Phase 1 (SARD Proof) | Phase 4 (Full System) |
| --- | --- | --- |
| Node features | ~256-d simplified | 824-d full Stage 5 output |
| Edge types | 3 (AST/CFG/DFG) | 4 (+ TPG edge type 3) |
| Normalization | BatchNorm1d (WRONG) | GroupNorm(32,256) — works at batch_size=1 |
| Dataset | SARD only ~8K | 40K+ samples, all 12 CWEs |
| Ablations | 2 configs (B vs C) | 5 configs (A through E) |
| Checkpoint | Basic state_dict | Includes config dict for serving |
| Evaluation | F1 only | F1+pairwise+per-CWE+FPR/FNR |

# 3. Pre-Compute Tests: Run These BEFORE Spending Any GPU Time

Every test in this section catches a category of bug that would otherwise only reveal itself mid-training — hours into a run. These tests are fast (seconds to minutes on CPU) and must all pass before launching any full training run on Colab or a GPU machine.

WHY THIS MATTERS: The single most expensive debugging loop in ML is: write code → run 5 GPU hours → discover a silent bug → fix → repeat. These tests break that loop. Run them on CPU before touching Colab.

## 3.1 Model Architecture Tests (P4-S1) — Run First

These 3 smoke tests must all pass before any training. They take under 2 minutes on CPU.

### Smoke Test 1: Full Forward Pass

Verifies the complete data pipeline through the model returns correct output shapes.

python3 -c "

import torch

from torch_geometric.data import Data, Batch

from training.scripts.model.model import StreamGuardModel

m = StreamGuardModel()

x1=torch.randn(12,824); ei1=torch.randint(0,12,(2,30))

ea1=torch.cat([torch.zeros(8,dtype=torch.long),

torch.ones(8,dtype=torch.long),

torch.full((8,),2,dtype=torch.long),

torch.full((6,),3,dtype=torch.long)])

d1=Data(x=x1,edge_index=ei1,edge_attr=ea1,y=torch.tensor([1]))

d2=Data(x=torch.randn(8,824),edge_index=torch.randint(0,8,(2,20)),

edge_attr=torch.randint(0,4,(20,)).long(),y=torch.tensor([0]))

batch=Batch.from_data_list([d1,d2])

out=m(batch)

assert out['logits'].shape==(2,2), 'logits wrong shape'

assert out['cwe_logits'].shape==(2,12), 'cwe wrong shape'

assert out['embedding'].shape==(2,128), 'embedding wrong shape'

print('SMOKE TEST 1: PASS')"

### Smoke Test 2: Edge Type Isolation (Proves Per-Type Architecture Works)

CRITICAL: This test is non-negotiable. If AST and TPG edges produce identical embeddings, the per-edge-type GGNN is silently broken — the model sees all edges as identical. Research novelty N3 (TPG component) would contribute nothing.

python3 -c "

import torch

from torch_geometric.data import Data, Batch

from training.scripts.model.model import StreamGuardModel

m = StreamGuardModel(); m.eval()

x=torch.randn(10,824); ei=torch.randint(0,10,(2,25))

ea_ast=torch.zeros(25,dtype=torch.long)          # all AST

ea_tpg=torch.full((25,),3,dtype=torch.long)      # all TPG

with torch.no_grad():

out_ast=m(Batch.from_data_list([Data(x=x,edge_index=ei,edge_attr=ea_ast,y=torch.tensor([1]))]))

out_tpg=m(Batch.from_data_list([Data(x=x,edge_index=ei,edge_attr=ea_tpg,y=torch.tensor([1]))]))

diff=(out_ast['embedding']-out_tpg['embedding']).abs().max().item()

assert diff>0.01, f'FAIL: AST==TPG output (diff={diff:.6f}) — type-aware arch broken!'

print(f'SMOKE TEST 2: PASS (diff={diff:.4f})')"

### Smoke Test 3: GroupNorm Confirmation (Critical for Serving)

python3 -c "

import torch.nn as nn

from training.scripts.model.model import StreamGuardModel

m=StreamGuardModel()

for i,norm in enumerate(m.ggnn_norm):

assert isinstance(norm,nn.GroupNorm), f'Layer {i} uses {type(norm).__name__} — must be GroupNorm!'

assert not isinstance(norm,nn.BatchNorm1d), 'BatchNorm1d found — breaks serving!'

print(f'SMOKE TEST 3: PASS — {len(m.ggnn_norm)} GroupNorm layers confirmed')"

## 3.2 L_CFA Sign Test (P4-S4) — The Most Critical Unit Test

CRITICAL: The wrong loss sign is the most dangerous silent bug in Phase 4. The model trains normally, loss decreases, F1 looks reasonable — but the CFA contrastive objective is doing almost nothing. Config C will appear to match Config B, and the paper's core claim fails.

The formula must be relu(cosine_sim + 0.5), NOT relu(cosine_sim − 0.5). Here is why the difference matters:

| cosine_sim | CORRECT relu(sim+0.5) | WRONG relu(sim-0.5) | Interpretation |
| --- | --- | --- | --- |
| +0.9 | 1.4 (big penalty) | 0.4 (weak penalty) | Very similar — must penalize heavily |
| 0.0 | 0.5 (medium penalty) | 0.0 (NO penalty!) | Neutral — CORRECT formula fires, WRONG misses! |
| -0.4 | 0.1 (small penalty) | 0.0 (no penalty) | Close to separation — CORRECT guides it, WRONG ignores |
| -0.6 | 0.0 (no penalty) | 0.0 (no penalty) | Well separated — both correct |

# Run this test BEFORE training — takes 5 seconds

python3 -c "

import torch, torch.nn.functional as F

cosine_sim=torch.tensor([-0.9,-0.3,0.0,0.5,0.9])

correct=F.relu(cosine_sim+0.5)   # CORRECT formula

wrong  =F.relu(cosine_sim-0.5)   # WRONG formula

# At sim=0.0: CORRECT=0.5 (fires!), WRONG=0.0 (misses!)

assert correct[2].item()>0.4, 'CORRECT formula must fire at sim=0.0'

assert wrong[2].item()<0.01,  'WRONG formula silently misses sim=0.0'

print('L_CFA SIGN TEST: PASS')

print('Correct values:', correct.tolist())"

## 3.3 DataLoader Pair Integrity Test (P4-S3)

CRITICAL: If CFA pairs land in different batches, L_CFA trains on unrelated functions. This produces a model that learns to push random vulnerable functions away from random safe functions — useless for the research objective.

# Run BEFORE any training epoch — takes ~2 minutes

python3 -c "

from training.scripts.model.cfa_dataloader import build_dataloader

from collections import defaultdict

loader=build_dataloader('training/data/final/train.h5','train',batch_size=8)

pair_batches=defaultdict(set)

for i,(orig,cfa,o_meta,c_meta) in enumerate(loader):

for m in list(o_meta)+(list(c_meta) if cfa else []):

if m.get('pair_id'): pair_batches[m['pair_id']].add(i)

if i>=19: break

split={p:b for p,b in pair_batches.items() if len(b)>1}

print(f'Pairs checked: {len(pair_batches)}')

assert len(split)==0, f'FAIL: {len(split)} pairs split across batches!'

print('PAIR INTEGRITY TEST: PASS')"

## 3.4 HDF5 Integrity Tests (Run Before Any Training)

These verify the Phase 3 output is correct before spending GPU time on it.

python3 << 'EOF'

import h5py, numpy as np

print('=== HDF5 Integrity Check ===')

issues = []

with h5py.File('training/data/final/train.h5','r') as f:

ids = list(f.keys())

print(f'Train samples: {len(ids)}')

pairs=0; nan_count=0; oob_count=0; cdg_count=0; no_code=0

for sid in ids[:500]:   # check first 500

g=f[sid]

if g.attrs.get('pair_id',''): pairs+=1

if not g.attrs.get('code',''): no_code+=1

x=g['x'][:]

ei=g['edge_index'][:]

ea_key='edge_type' if 'edge_type' in g else 'edge_attr'

ea=g[ea_key][:]

if np.isnan(x).any(): nan_count+=1

if ei.max()>=x.shape[0]: oob_count+=1

if (ea>=4).any(): cdg_count+=1

print(f'Samples with pair_id: {pairs} (must be > 0)')

print(f'NaN features: {nan_count} (must be 0)')

print(f'Edge OOB: {oob_count} (must be 0)')

print(f'CDG leak (edge>=4): {cdg_count} (must be 0)')

print(f'Missing code text: {no_code} (0=stored in HDF5)')

assert pairs>0,     'FAIL: No pair_ids in HDF5 — Stage 6 missing attrs!'

assert nan_count==0, 'FAIL: NaN features — Stage 5 issue!'

assert oob_count==0, 'FAIL: Edge OOB — Stage 6 remap missing!'

assert cdg_count==0, 'FAIL: CDG edges present — Stage 4 filter missing!'

print('HDF5 INTEGRITY: PASS')

EOF

## 3.5 Differential Learning Rate Test (P4-S5)

python3 -c "

from training.scripts.model.model import StreamGuardModel

from training.scripts.model.train import build_optimizer

from torch.optim import AdamW

config={'lr_codebert':2e-5,'lr_ggnn_fusion':1e-4,'weight_decay':0.01}

m=StreamGuardModel()

opt=build_optimizer(m,config)

assert len(opt.param_groups)==2, f'Expected 2 param groups, got {len(opt.param_groups)}'

assert opt.param_groups[0]['lr']==2e-5, f'CodeBERT lr wrong: {opt.param_groups[0]["lr"]}'

assert opt.param_groups[1]['lr']==1e-4, f'GGNN lr wrong: {opt.param_groups[1]["lr"]}'

print(f'Group 0 (CodeBERT): lr={opt.param_groups[0]["lr"]}, params={len(opt.param_groups[0]["params"])}')'

print(f'Group 1 (GGNN+Fusion): lr={opt.param_groups[1]["lr"]}, params={len(opt.param_groups[1]["params"])}')

print('DIFFERENTIAL LR TEST: PASS')"

## 3.6 Dry-Run Gate (The Final Local Test Before Colab)

RULE: Run this BEFORE uploading anything to Colab. If it fails locally, it will fail on Colab too — but on Colab, debugging takes 3x longer. This takes about 3 minutes on CPU.

python training/scripts/model/train.py --config C_plus_cfa --dry-run

Expected output (all lines must appear):

- "Device: cuda SPREAD" OR "Device: cpu (WARNING: slow)"

- "Differential LRs: CodeBERT=2e-5, GGNN+Fusion=1e-4"

- "AMP: enabled" (on GPU) or "AMP: disabled" (on CPU)

- "Epoch 00 | Loss: X.XXXX | L_CE: X.XXXX | L_CFA: X.XXXX"

- "Epoch 00 VAL | F1: X.XXXX | Pairwise: X.XXXX"

- No NaN in any loss value

- Checkpoint file created in training/checkpoints/

- MLflow run appears in mlruns/ directory

## 3.7 Full Pre-Training Verification Script

Copy and run this complete script once all stories are built and before launching any Colab session:

#!/bin/bash

# pre_training_gate.sh — run ALL checks before Colab

set -e   # stop on first failure

echo '=== PHASE 4 PRE-TRAINING VERIFICATION ==='

echo '1. Phase 3 audit...'

python training/scripts/preprocessing/pre_training_audit.py --m2

echo '2. Smoke Test 1 (forward pass)...'

python -m pytest tests/test_p4s1_model.py -k 'forward_pass' -q

echo '3. Smoke Test 2 (edge type isolation)...'

python -m pytest tests/test_p4s1_model.py -k 'edge_type_isolation' -q

echo '4. GroupNorm check...'

python -m pytest tests/test_p4s1_model.py -k 'groupnorm' -q

echo '5. L_CFA sign test...'

python -m pytest tests/test_p4s4_losses.py -k 'sign' -q

echo '6. HDF5 integrity...'

python scripts/check_hdf5_integrity.py

echo '7. Pair integrity test...'

python -m pytest tests/test_p4s3_dataloader.py -k 'pair_integrity' -q

echo '8. Differential LR test...'

python -m pytest tests/test_p4s5_train.py -k 'differential_lr' -q

echo '9. Dry-run (2 epochs)...'

python training/scripts/model/train.py --config C_plus_cfa --dry-run

echo '=== ALL GATES PASSED — SAFE TO LAUNCH COLAB ==='

# 4. Colab Strategy: When, What, and How

Phase 4 requires 2 Colab sessions. Session 1 runs the most important ablation (Config C). Session 2 runs the remaining configs. This ordering maximises the chance of having the core paper result even if Session 2 is interrupted.

## 4.1 Session 1: Config C (CFA Proof) — The Most Important Run

| Item | Detail |
| --- | --- |
| When | After ALL pre-training tests pass (Section 3) |
| What | Config C_plus_cfa — the core paper claim |
| Expected time | ~10 hours on T4 GPU, ~6 hours on A100 |
| Why first | Config C proves CFA works. If this run fails, the paper needs rethinking. Everything else is secondary. |
| Colab plan | Runtime > Change runtime type > GPU (T4 or A100). Enable 'background execution' if Pro. |
| Reconnect risk | Colab disconnects after 12h. latest_C_plus_cfa.pt is saved every epoch — reconnect and resume. |
| Required before | Config D (needs C as baseline for comparison) |

### Session 1 Colab Notebook Setup

# Cell 1: Mount Drive and clone/pull repo

from google.colab import drive

drive.mount('/content/drive')

%cd /content/drive/MyDrive/StreamGuard

!git pull origin main   # get latest code

# Cell 2: Install dependencies

!pip install torch torchvision --index-url https://download.pytorch.org/whl/cu118 -q

!pip install torch_geometric torch_scatter -q

!pip install transformers anthropic mlflow loguru h5py -q

# Cell 3: Verify GPU

import torch

print(f'GPU: {torch.cuda.get_device_name(0)}')

print(f'VRAM: {torch.cuda.get_device_properties(0).total_memory/1e9:.1f}GB')

assert torch.cuda.is_available(), 'No GPU!'

# Cell 4: Upload or verify train.h5 / val.h5

# (if not already in Drive from Phase 3 Colab)

import os

assert os.path.exists('training/data/final/train.h5'), 'train.h5 not found!'

assert os.path.exists('training/data/final/val.h5'),   'val.h5 not found!'

# Cell 5: Run smoke tests (CPU — fast)

!python -m pytest tests/test_p4s1_model.py tests/test_p4s4_losses.py -q

# Cell 6: Launch Config C training

!python training/scripts/model/train.py \

--config C_plus_cfa \

--epochs 20 \

--batch-size 8 \

--use-amp True 2>&1 | tee logs/train_C.log

### Session 1: What to Check After Training Completes

- Open mlruns/ — verify 'val_f1' reaches ~0.88+ by epoch 15

- Check 'train_L_CFA' in MLflow — must DECREASE over epochs (if flat, pairs may be split)

- Verify 'val_pairwise_accuracy' appears and is > 0.7

- Check results/test_metrics_C_plus_cfa.json exists with 'f1' key

- Compare val_f1 to your Phase 1 proof baseline — should be higher

## 4.2 Session 2: Remaining Ablation Configs

NOTE: Session 2 can be interrupted without losing the paper. By this point you already have Config C results. Session 2 adds Config D (+TPG), Config B' (type-aware baseline), Config B (Vul-LMGNN comparison), Config A (sequence-only baseline), and Config E (full system).

| Config | Priority | Est. Hours | Why Run It | What It Proves |
| --- | --- | --- | --- | --- |
| D_plus_tpg | P0 | ~10h | Needed for paper | Novel N3: TPG adds 2-4% F1 |
| B_prime_type_aware | P0 | ~8h | Control for Config C | Baseline without CFA |
| B_plus_ggnn | P1 | ~8h | Paper Table 2 | Vul-LMGNN comparison |
| A_baseline | P1 | ~6h | Paper Table 2 | LineVul-style baseline |
| E_full | P2 | ~12h | Novel N5 proof | Inter-proc + CFA combined |

# Run D and B' first (highest priority), then B and A

!python training/scripts/model/run_ablations.py \

--configs D_plus_tpg B_prime_type_aware \

2>&1 | tee logs/ablation_D_Bprime.log

# If session survives, also run:

!python training/scripts/model/run_ablations.py \

--configs B_plus_ggnn A_baseline \

2>&1 | tee logs/ablation_B_A.log

## 4.3 GPU Memory Management on Colab

T4 has 15GB VRAM. A100 has 40GB. Use this decision tree:

| Symptom | Cause | Fix |
| --- | --- | --- |
| OOM on first batch | AMP disabled or batch too large | use_amp=True is default. If still OOM, set batch_size=4, gradient_accumulation=8 |
| OOM after epoch 3 | CodeBERT activations accumulate | Enable gradient checkpointing: model.codebert.gradient_checkpointing_enable() |
| Slow training (<3 it/s) | GPU underutilized | Increase num_workers to 4; enable pin_memory=True in DataLoader |
| Session disconnects mid-run | Colab free tier 12h limit | Use Colab Pro; resume from latest_{config}.pt checkpoint |
| T4 insufficient (OOM with all fixes) | Model too large for 15GB | Use freeze_codebert_layers=9 to free ~30% VRAM |

# 5. All Production Issues — Complete Register

32 issues total across Phase 4. Every CRITICAL item has a fix that can be implemented in under 30 minutes.

| CRITICAL | Invalidates paper results or requires full re-train (18-30 GPU hours). Non-negotiable to fix before any training. |
| --- | --- |
| HIGH | 1–5 days wasted GPU time. Must fix before launching full training run. |
| MEDIUM | Model underperforms or metric is missing. Fix before paper submission. |
| LOW | Hours of cleanup. Does not affect correctness. Fix when convenient. |

| ID | Issue Title | Story | Sev. | Prob. | Recovery Time |
| --- | --- | --- | --- | --- | --- |
| R-01 | Test set contamination — F1 inflated, paper invalid | P4-S5 | CRITICAL | MED | Re-train all configs (~60 GPU hrs) |
|  | DETECTION: After training: check MLflow for >1 test_f1 entry per config run. Any test eval inside epoch loop is contamination. FIX: Create test_loader ONLY after training loop exits. Final evaluation calls best checkpoint, not current model. |  |  |  |  |
| R-02 | Wrong L_CFA sign: relu(sim-0.5) instead of relu(sim+0.5) | P4-S4 | CRITICAL | MED | Re-train Configs C/D/E (~30 GPU hrs) |
|  | DETECTION: Unit test: F.relu(torch.tensor(0.0)+0.5) must be 0.5. If using wrong formula this would be 0.0. FIX: Formula in losses.py must be: l_cfa = F.relu(cosine_sim + self.margin).mean(). Verify with sign test in Section 3.2. |  |  |  |  |
| R-03 | BatchNorm1d instead of GroupNorm — serving fails silently | P4-S1 | CRITICAL | HIGH | Re-train all configs (~60 GPU hrs) |
|  | DETECTION: isinstance(model.ggnn_norm[0], nn.GroupNorm) must be True. If BatchNorm: test passes during training but serving gets ~0.5 F1. FIX: Replace all BatchNorm1d(256) with GroupNorm(num_groups=32, num_channels=256) in model.py. |  |  |  |  |
| R-04 | CFA pairs split across batches — L_CFA trains on noise | P4-S3 | CRITICAL | MED | Re-train Configs C/D/E (~30 GPU hrs) |
|  | DETECTION: Run pair integrity test (Section 3.3). If any pair_id appears in more than one batch, sampler is wrong. FIX: CFAAwareBatchSampler must shuffle GROUPS not individual samples. Verify group-level shuffle in __iter__. |  |  |  |  |
| R-05 | Different seeds across ablation configs — results incomparable | P4-S7 | CRITICAL | LOW | Re-run affected configs (~20 GPU hrs) |
|  | DETECTION: assert_ablation_integrity() at startup checks all configs share seed=42. Run before any ablation. FIX: BASE_CONFIG has seed=42. All ABLATION_CONFIGS inherit from BASE_CONFIG. assert_ablation_integrity() enforces it. |  |  |  |  |
| R-06 | Different train.h5 across ablation configs — invalid comparison | P4-S7 | CRITICAL | LOW | Re-run affected configs |
|  | DETECTION: assert_ablation_integrity() verifies same train/val/test HDF5 paths across all configs. FIX: All paths fixed in BASE_CONFIG, all configs inherit. Startup assertion catches deviation. |  |  |  |  |
| R-07 | CodeBERT tokenization skipped — all sequence signal is zeros | P4-S5 | CRITICAL | MED | Re-train all configs (~60 GPU hrs) |
|  | DETECTION: Print input_ids from first batch. If all zeros (or all padding-token values), code text is empty. FIX: Detect code source at startup: HDF5 attrs OR JSONL lookup. Log count of empty strings and warn. Add assertion. |  |  |  |  |
| R-08 | No per-epoch checkpoint — Colab disconnect loses 12+ hours | P4-S5 | CRITICAL | HIGH | 12+ GPU hours lost. Restart from scratch. |
|  | DETECTION: After dry-run: verify training/checkpoints/latest_{config}.pt was created. FIX: Save latest state dict atomically every epoch unconditionally. Write to .tmp then os.replace(). |  |  |  |  |
| R-09 | GPU OOM on first training batch | P4-S5 | HIGH | HIGH | 0–1 hour fix, resume from latest checkpoint |
|  | DETECTION: CUDA OOM error at first forward pass. Check torch.cuda.max_memory_allocated() in smoke test. FIX: Enable AMP (use_amp=True, already default). If still OOM: batch_size=4 + gradient_accumulation=8. Then: freeze_codebert_layers=9. |  |  |  |  |
| R-10 | NaN loss after epoch 1 — gradient explosion | P4-S5 | HIGH | MED | Restore last clean checkpoint (~1hr). Lower lr_codebert to 1e-5. |
|  | DETECTION: Any loss value is NaN in training log. val_f1 will be nan or 0. Model weights become all-NaN. FIX: torch.nn.utils.clip_grad_norm_(model.parameters(), 1.0) must fire before optimizer.step(). Pre-check: NaN scan on HDF5 features. |  |  |  |  |
| R-11 | CodeBERT catastrophic forgetting — LR too high | P4-S5 | HIGH | MED | Restore epoch 1 checkpoint. Fix LR and re-train (~10 hrs) |
|  | DETECTION: val_F1 improves 2 epochs then collapses to ~0.5. Check optimizer param groups: both should NOT have same LR. FIX: Differential LR: CodeBERT=2e-5, GGNN=1e-4. Run differential LR test (Section 3.5) before training. |  |  |  |  |
| R-12 | MLflow not tracking — ablation results lost | P4-S5 | HIGH | MED | 0 hrs to fix. Re-log from CSV backup. |
|  | DETECTION: mlruns/ directory empty after training. Check for mlflow.set_tracking_uri() call. FIX: Use file-based backend: mlflow.set_tracking_uri('file:./mlruns'). Add CSV fallback logging alongside MLflow. |  |  |  |  |
| R-13 | AMP disabled — OOM on 8GB GPU | P4-S5 | HIGH | HIGH | 0 hrs fix. Re-run. |
|  | DETECTION: Training crashes at first batch with CUDA OOM. Verify use_amp=True in config. FIX: use_amp=True is default. GradScaler must be initialized. Wrap forward pass in torch.cuda.amp.autocast(). |  |  |  |  |
| R-14 | Config B type-blind not actually type-blind — same as B' | P4-S7 | HIGH | MED | Fix model.py + re-run Config B (~8 hrs) |
|  | DETECTION: Config B and Config B' produce identical F1. If type_aware_edges=False path uses first type-specific conv, it's AST-only, not type-blind. FIX: Type-blind path must use single_conv that processes ALL edges with same weights, ignoring edge_attr. |  |  |  |  |
| R-15 | Config A (no graph) uses graph — same as Config B | P4-S7 | HIGH | MED | Fix model.py + re-run Config A (~6 hrs) |
|  | DETECTION: Config A F1 matches Config B F1. The use_graph=False path must bypass encode_graph() and cross_attention_fusion() entirely. FIX: Add use_graph=False path: skip GGNN, skip cross-attention, use separate sequence_only_mlp(768→512→128). |  |  |  |  |
| R-16 | pair_id missing from HDF5 — no CFA pairs in DataLoader | P4-S3 | HIGH | LOW | Re-run Phase 3 Stage 6 + Stage 7 (2 hrs). No GPU needed. |
|  | DETECTION: Dataset._build_index shows all pair_ids empty. Run HDF5 integrity check: pairs count must be > 0. FIX: Phase 3 Gate G-08 must have passed. If not: re-run Stage 6 with grp.attrs['pair_id'] = sample.get('pair_id',''). |  |  |  |  |
| R-17 | CDG edges in HDF5 — CUDA OOB crash during training | P4-S1 | HIGH | LOW | Re-run Phase 3 Stage 4 (3-4 days). Critical to catch before training. |
|  | DETECTION: CUDA error: device-side assert triggered in first batch. Check: (edge_attr >= 4).any() on any graph. FIX: Phase 3 Stage 4 must filter CDG edges. EDGE_TYPE_MAP only contains {AST:0, CFG:1, DFG:2, TPG:3}. |  |  |  |  |
| R-18 | pairwise_accuracy = 0.0 throughout training | P4-S6 | MEDIUM | MED | 2 hrs to fix + re-run eval |
|  | DETECTION: Check: (1) cfa_batch is not None in eval loop, (2) val.h5 has CFA pairs, (3) original labels include some 1s. FIX: Verify val.h5 pair_id attrs populated. Log n_pairs_evaluated > 0. Check cfa_batch not always None in evaluate(). |  |  |  |  |
| R-19 | Per-CWE F1 always empty — worst-group metric missing | P4-S6 | MEDIUM | LOW | 2 hrs to fix + re-eval |
|  | DETECTION: After eval: per_cwe_f1 dict is empty. Threshold too high or CWE labels missing. FIX: Lower min_samples threshold to 5 (not 10). Log per-CWE sample counts. Verify CWE_LABEL_MAP imported in eval.py. |  |  |  |  |
| R-20 | Severity loss trained on -1 labels | P4-S4 | MEDIUM | MED | < 1 hr fix. Minor impact on model quality. |
|  | DETECTION: L_severity larger than expected. Check: severity_labels==-1 filter before HuberLoss call. FIX: valid_mask = severity_labels >= 0. Only compute HuberLoss on valid_mask samples. |  |  |  |  |
| R-21 | Code text empty in all batches — tokenization returns placeholders | P4-S5 | MEDIUM | MED | 2 hrs fix. Re-train (CodeBERT was using placeholders). |
|  | DETECTION: Print codes = [m.get('code','') for m in orig_metas]. If all empty strings: code lookup not working. FIX: Priority 1: Store code in HDF5 Stage 6. Priority 2: Load JSONL lookup dict at train.py startup. Log warnings. |  |  |  |  |
| R-22 | Scheduler.step() called wrong number of times | P4-S5 | MEDIUM | LOW | < 1 hr fix. Minor LR schedule impact. |
|  | DETECTION: LR schedule deviates from expected: check global_step count matches total_steps in MLflow. FIX: Only call scheduler.step() inside gradient accumulation block (when optimizer.step() is called). |  |  |  |  |
| R-23 | Config E crashes — None callee_embeddings not handled | P4-S2 | MEDIUM | MED | < 1 hr fix. Re-run Config E. |
|  | DETECTION: Config E training crashes with AttributeError on callee_embeddings=None. Check _prepare_interproc_features() fallback. FIX: Add zero-vector fallback: if callee_node_indices is None, return (zeros_mask, zeros_feat). Never crash on None. |  |  |  |  |
| R-24 | Checkpoint not atomic — corruption on kill -9 | P4-S5 | MEDIUM | MED | Use epoch checkpoint to resume. Re-train best 5 epochs. |
|  | DETECTION: best_{config}.pt file is unreadable / incomplete after crash. torch.load() fails. FIX: Always write to {path}.tmp then os.replace(path+'.tmp', path). Atomic on all platforms. |  |  |  |  |
| R-25 | torch.compile breaks scatter ops | P4-S1 | MEDIUM | LOW | < 1 hr to disable. |
|  | DETECTION: RuntimeError in cross_attention_fusion() with torch.compile enabled. FIX: Do NOT enable torch.compile() by default. If testing it: disable on failure and proceed without. |  |  |  |  |
| R-26 | MLflow experiment name collision — two configs in same run | P4-S7 | LOW | LOW | < 1 hr to clean up. |
|  | DETECTION: MLflow UI shows mixed metrics from two configs in one run. FIX: run_ablations.py uses run_name=config['ablation_config']. Each config gets its own run. |  |  |  |  |
| R-27 | freeze_codebert_layers too high — top layers frozen | P4-S1 | LOW | LOW | Re-train with lower freeze value. |
|  | DETECTION: val_F1 plateaus early at ~0.75 and stays flat. CodeBERT top layers not updating. FIX: Default freeze_codebert_layers=0 (none frozen). Set to 9 only if OOM — then verify F1 still improves. |  |  |  |  |
| R-28 | Early stopping patience too low — stops before convergence | P4-S5 | LOW | MED | Re-train with higher patience. |
|  | DETECTION: Best val_F1 appears around epoch 8–10, then plateau triggers stopping at patience_ctr=5. Check epoch of best checkpoint. FIX: Early_stopping_patience=5 is correct. If F1 still rising at stop: consider patience=7. |  |  |  |  |
| R-29 | val.h5 and test.h5 paths accidentally swapped in config | P4-S5 | LOW | LOW | Fix config path + re-train. |
|  | DETECTION: Check config dict before run: val_h5 must point to val.h5, not test.h5. FIX: assert config['val_h5'] != config['test_h5'] at startup. assert 'val' in config['val_h5']. |  |  |  |  |
| R-30 | CalleeSummarizer loads second CodeBERT instance — 2x memory | P4-S2 | LOW | LOW | < 1 hr refactor. |
|  | DETECTION: GPU memory 2x higher than expected. Two separate CodeBERT instances loaded. FIX: Pass existing model.tokenizer and model.codebert to CalleeSummarizer constructor — don't reload. |  |  |  |  |
| R-31 | HDF5 file locked by multiple DataLoader workers | P4-S3 | LOW | LOW | < 1 hr fix. |
|  | DETECTION: OSError: Unable to open file (concurrent open). Happens with num_workers > 0. FIX: Open HDF5 with swmr=True mode OR use num_workers=0 for safe single-worker loading. |  |  |  |  |
| R-32 | Ablation run_ablations.py crashes mid-run — partial results | P4-S7 | LOW | LOW | Re-run missing configs with --configs flag. |
|  | DETECTION: results/ablation_table.json missing some configs. FIX: run_ablations.py wraps each config in try/except — failed config logs error and continues. Resume with --configs flag. |  |  |  |  |

# 6. Monitoring During Training: What to Watch

Training runs 10–18 hours unattended on Colab. These are the checkpoints to verify when you reconnect.

## 6.1 Healthy Training Progression

| Epoch Range | L_CE | L_CFA | val_F1 | Interpretation |
| --- | --- | --- | --- | --- |
| 1–3 | Drops fast: 0.9→0.5 | Stays high: 0.6–0.8 | 0.5→0.70 | Model learning basic vuln/safe. CFA pairs not yet separated. |
| 4–8 | Slower: 0.5→0.3 | Starts dropping: 0.8→0.5 | 0.70→0.82 | Structural learning. CFA contrastive loss engaging. |
| 9–14 | Slow: 0.3→0.2 | Steady decrease: 0.5→0.3 | 0.82→0.88 | Fine-tuning. Both losses converging. |
| 15–20 | Flat: ~0.2 | Near zero or flat: <0.2 | 0.88→0.92 | Convergence. Early stopping may fire. |

## 6.2 Warning Signs: Stop and Investigate

| Warning Sign | Likely Cause | Action |
| --- | --- | --- |
| NaN in any loss value after epoch 1 | Gradient explosion | Restore last checkpoint. Lower lr_codebert to 1e-5. Check NaN in features. |
| val_F1 peaks at epoch 3 then collapses | CodeBERT forgetting | Check optimizer param groups. lr_codebert should be 2e-5, not 1e-4. |
| L_CFA flat or increasing after epoch 5 | Pairs split across batches | Check pair integrity. Re-run pair integrity test. Verify CFAAwareBatchSampler. |
| val_F1 stuck at 0.5 after 5 epochs | Code text empty (placeholder tokens) | Print batch codes. If all placeholder: fix code source (HDF5 attrs or JSONL lookup). |
| pairwise_accuracy = 0.0 throughout | cfa_batch always None in eval | Verify val.h5 has CFA pairs. Log n_pairs_evaluated. Debug evaluate() cfa_batch handling. |
| L_CFA > L_CE throughout training | Pairs not separating — wrong formula | Re-verify L_CFA sign. Should be relu(sim+0.5) not relu(sim-0.5). |

## 6.3 Key Commands to Run After Training Completes

# 1. Print ablation comparison table

python3 -c "

import json

from training.scripts.model.run_ablations import print_ablation_table

results = json.load(open('results/ablation_table.json'))

print_ablation_table(results)"

# 2. Check CFA proof: Config C > Config B'

python3 -c "

import json

r = json.load(open('results/ablation_table.json'))

c_f1  = r.get('C_plus_cfa',{}).get('test_f1',0)

bp_f1 = r.get('B_prime_type_aware',{}).get('test_f1',0)

print(f'Config C: {c_f1:.4f}  Config B prime: {bp_f1:.4f}')

if c_f1 > bp_f1: print('CFA PROOF: POSITIVE')

else:            print('CFA PROOF: NEGATIVE — investigate!')"

# 3. Print per-CWE F1 table (for paper Table 3)

python3 -c "

import json

r = json.load(open('results/test_metrics_E_full.json'))

cwe_targets = {'CWE-120':0.97,'CWE-134':0.96,'CWE-89':0.95,

'CWE-416':0.90,'CWE-476':0.91}

for cwe,f1 in sorted(r.get('per_cwe_f1',{}).items()):

t = cwe_targets.get(cwe,0.88)

ok = 'PASS' if f1>=t else 'FAIL'

print(f'{cwe:12}: {f1:.4f}  target={t}  [{ok}]')"

# 7. Complete Test Suite Reference

56 tests across 7 test files. All must pass before any Colab run. Estimated runtime: 8–12 minutes on CPU.

## tests/test_p4s1_model.py — 10 tests

| # | Test Name | What It Catches | Must Pass Before |
| --- | --- | --- | --- |
| T1 | test_forward_pass_shapes | output shapes (2,2),(2,12),(2,128) for batch of 2 graphs | Any training |
| T2 | test_edge_type_isolation | AST-only graph ≠ TPG-only graph embeddings — proves per-type arch | Any training |
| T3 | test_missing_edge_types_no_crash | graph with no DFG/TPG edges → no crash, no NaN | Any training |
| T4 | test_groupnorm_not_batchnorm | all ggnn_norm[i] are GroupNorm, none are BatchNorm1d | Any training |
| T5 | test_return_intermediates | h_nodes shape (N,256), fused_embedding shape (B,1280) | CFExplainer / serving |
| T6 | test_checkpoint_roundtrip | save+load → same logits on same input | Phase 6 serving |
| T7 | test_checkpoint_has_config_dict | ggnn_type key in checkpoint['config'] | Phase 6 serving |
| T8 | test_interproc_stub | use_interproc=True creates interproc_proj, forward doesn't crash | Config E ablation |
| T9 | test_12_gatedgraphconv_modules | exactly 12 GatedGraphConv modules (4 types × 3 layers) | Any training |
| T10 | test_type_blind_path | type_aware_edges=False uses single_conv path, not edge_type_convs | Config B ablation |

## tests/test_p4s3_dataloader.py — 8 tests

| # | Test Name | What It Catches | Must Pass Before |
| --- | --- | --- | --- |
| T1 | test_index_has_required_keys | sample_id, pair_id, label, cwe, source in every index entry | Any training |
| T2 | test_nested_hdf5_layout | f['train']['sample_id'] layout works | When Stage 7 used nested format |
| T3 | test_flat_hdf5_layout | f['sample_id'] with split attr works | When Phase 1 format used |
| T4 | test_pairs_in_same_batch | NO pair_id split across batches in first 20 batches | ANY training — MOST CRITICAL |
| T5 | test_set_epoch_changes_order | set_epoch(0) vs set_epoch(1) gives different batch order | Reproducibility |
| T6 | test_singleton_groups | empty pair_id → each sample is its own singleton group | Singletons not lost |
| T7 | test_cfa_batch_none_for_singletons | cfa_batch=None when all batch samples are singletons | L_CFA handling in train.py |
| T8 | test_edge_attr_key_fallback | both 'edge_type' and 'edge_attr' keys work in HDF5 | Phase 3/4 compatibility |

## tests/test_p4s4_losses.py — 10 tests

| # | Test Name | What It Catches | Must Pass Before |
| --- | --- | --- | --- |
| T1 | test_lcfa_sign_correct | relu(0.0+0.5)=0.5 > 0 (fires at neutral pairs) | Before ANY training |
| T2 | test_lcfa_sign_wrong_formula | relu(0.0-0.5)=0.0 (wrong formula catches nothing at neutral) | Before ANY training |
| T3 | test_lcfa_zero_for_separated | relu(-0.9+0.5)=0.0 (no penalty for well-separated) | Before ANY training |
| T4 | test_lcfa_large_for_similar | relu(0.9+0.5)=1.4 (big penalty for similar pairs) | Before ANY training |
| T5 | test_frac_separated_metric | frac_separated=0.0 when all sim>-0.5; 1.0 when all sim<-0.5 | Monitoring training |
| T6 | test_severity_skips_neg1 | HuberLoss not computed for severity_label==-1 samples | Any training |
| T7 | test_severity_all_unknown | L_severity=0.0 and no crash when all labels are -1 | Any training |
| T8 | test_unequal_batch_sizes | min_len handles orig=4, cfa=3 without crash | Any training |
| T9 | test_backward_pass | total.backward() propagates gradients to model | Any training |
| T10 | test_cwe_label_map_complete | CWE_LABEL_MAP has all 12 CWEs with values 0-11 | eval.py import |

## tests/test_p4s5_train.py — 8 tests

| # | Test Name | What It Catches | Must Pass Before |
| --- | --- | --- | --- |
| T1 | test_set_all_seeds | same seed → same torch.rand() value | Reproducibility |
| T2 | test_differential_lr_two_groups | optimizer has exactly 2 param groups | Before any training |
| T3 | test_codebert_lr | param_groups[0]['lr']==2e-5 (CodeBERT group) | Before any training |
| T4 | test_ggnn_lr | param_groups[1]['lr']==1e-4 (GGNN group) | Before any training |
| T5 | test_tokenize_non_empty | tokenize_batch returns (B,512) input_ids | Before any training |
| T6 | test_tokenize_empty_placeholder | empty string → placeholder → non-zero input_ids | Code text safety |
| T7 | test_dry_run_completes | 2 epochs finish, checkpoint created, no NaN loss | Before any Colab run |
| T8 | test_resume_from_checkpoint | load checkpoint, start_epoch = loaded_epoch + 1 | Crash recovery |

## tests/test_p4s6_eval.py, test_p4s7_ablations.py — 20 tests

| # | Test Name | What It Catches | Must Pass Before |
| --- | --- | --- | --- |
| T1 | test_f1_perfect_predictions | F1=1.0 when all correct | Evaluation sanity |
| T2 | test_fpr_fnr_correct | FPR=FP/(FP+TN), FNR=FN/(FN+TP) | Paper metrics |
| T3 | test_pairwise_all_correct | pairwise=1.0 when all pairs both-correct | VISION metric proof |
| T4 | test_pairwise_cfa_wrong | pairwise=0.0 when CFA always predicted vuln | VISION metric proof |
| T5 | test_per_cwe_min_samples | CWEs with <5 samples excluded from worst-group | Fairness metric |
| T6 | test_worst_group_is_minimum | worst_group_f1 = min of per_cwe_f1 values | Paper Table 3 |
| T7 | test_severity_mae_skips_neg1 | MAE ignores severity=-1 samples | Auxiliary metrics |
| T8 | test_base_config_seed_42 | BASE_CONFIG['seed']==42 | Reproducibility |
| T9 | test_all_configs_same_hdf5 | All ablation configs share same HDF5 paths | Paper validity |
| T10 | test_config_c_has_cfa | C_plus_cfa lambda_cfa==0.5 | Core novelty config |
| T11 | test_config_b_no_cfa | B_plus_ggnn lambda_cfa==0.0 | Baseline config |
| T12 | test_config_d_has_tpg | D_plus_tpg cpg_edge_types==[0,1,2,3] | TPG novelty config |
| T13 | test_config_e_interproc | E_full use_interproc==True | Inter-proc novelty |
| T14 | test_assert_integrity_passes | assert_ablation_integrity() raises no exception | Before any ablation |
| T15-T20 | test_p4s2_callee (6 tests) | embed=768-d, cache hit, graceful failure, etc. | Config E training |

## 7.1 Quick Run Commands

# Run ALL Phase 4 tests (takes 8-12 min on CPU)

python -m pytest tests/test_p4s*.py -v --tb=short

# Run only CRITICAL tests (< 2 min) — run this before any Colab upload

python -m pytest tests/test_p4s1_model.py::test_forward_pass_shapes \

tests/test_p4s1_model.py::test_edge_type_isolation \

tests/test_p4s1_model.py::test_groupnorm_not_batchnorm \

tests/test_p4s3_dataloader.py::test_pairs_in_same_batch \

tests/test_p4s4_losses.py::test_lcfa_sign_correct \

tests/test_p4s5_train.py::test_differential_lr_two_groups -v

# Run dry-run gate

python training/scripts/model/train.py --config C_plus_cfa --dry-run

# 8. Phase 4 Completion Criteria

Phase 4 is complete when ALL of the following are true. Do not proceed to Phase 5 (Serving) until every item is checked.

|  | Criterion | Status |
| --- | --- | --- |
| C1 | All 56 unit tests pass: python -m pytest tests/test_p4s*.py | ☐ |
| C2 | GroupNorm confirmed in all 3 GGNN layers (not BatchNorm1d) | ☐ |
| C3 | Edge type isolation: AST ≠ TPG outputs (Smoke Test 2) | ☐ |
| C4 | L_CFA sign verified: relu(sim+0.5) formula confirmed | ☐ |
| C5 | Pair integrity: 0 pairs split across batches in first 20 batches | ☐ |
| C6 | Differential LR: CodeBERT=2e-5, GGNN+Fusion=1e-4 verified | ☐ |
| C7 | HDF5 integrity: 0 NaN, 0 OOB edges, 0 CDG leak, pair_ids present | ☐ |
| C8 | Dry-run completes: 2 epochs, checkpoint saved, MLflow logged, no NaN | ☐ |
| C9 | Config C full training: best_C_plus_cfa.pt exists in checkpoints/ | ☐ |
| C10 | Config D full training: best_D_plus_tpg.pt exists | ☐ |
| C11 | Config B' full training: best_B_prime_type_aware.pt exists | ☐ |
| C12 | CFA PROOF POSITIVE: Config C test_f1 > Config B' test_f1 | ☐ |
| C13 | TPG evidence: Config D test_f1 > Config C test_f1 (or documented if not) | ☐ |
| C14 | Test set evaluated ONCE per config (check MLflow: exactly 1 test_f1 per run) | ☐ |
| C15 | results/ablation_table.json complete with all trained configs | ☐ |
| C16 | Per-CWE F1 table shows entries for >= 7 CWE types | ☐ |
| C17 | All ablation config checkpoints include config dict (ggnn_type key present) | ☐ |

StreamGuard Phase 4 — Production Field Guide | v1.0 | March 2026