StreamGuard

Phase 2 — Full Data Collection

Technical Implementation Plan

| Document Version | v1.0 |
| --- | --- |
| Date | March 2026 |
| Project | StreamGuard v1.0 |
| Phase | PHASE 2 — Full Data Collection |
| Duration | 5–10 Days (Background) |
| Target Volume | 33,600–52,300 Samples |
| Depends On | Phase 1 CFA-GNN Proof |
| Feeds Into | Phase 3 Preprocessing Pipeline |

# 1. Phase 2 Overview

Phase 2 builds the full multi-source training dataset for StreamGuard. It runs as a background process starting on Day 3, parallel to Phases 3 and 4. You do NOT wait for all collectors to finish before proceeding — SARD + ExploitDB give sufficient data for Phase 4 full training. The remaining collectors add volume and diversity.

⚡ START TIME Start Phase 2 on Day 3 as a background process. Run SARD + ExploitDB first (local, fast, no API). These alone give ~54K samples. Then launch CVE, GitHub Advisory, OSV, and Repo Miner in parallel. Phase 3 (Preprocessing) and Phase 4 (Model Training) begin BEFORE Phase 2 completes. The Repo Miner runs the longest (7–10 days). This is expected.

## 1.1 Sub-Module Build Order

| Sub-Module | File | Start Day | Priority | Method | Expected Samples |
| --- | --- | --- | --- | --- | --- |
| 2A: Schema + BaseCollector | schema.py, base_collector.py | Day 1 (parallel w/ Phase 1) | P0 | Local | N/A — foundation |
| 2B: SARD Full Processor | process_sard.py | Day 1–2 | P0 | Local filesystem | 53,666 |
| 2C: ExploitDB Collector | exploitdb_collector.py | Day 2 | P0 | Local (post git clone) | 800–1,200 |
| 2D: CVE/NVD Two-Phase | cve_collector_enhanced.py | Day 3 | P1 | NVD API + GitHub API | 3,000–5,000 pairs |
| 2E: GitHub Advisory | github_advisory_collector.py | Day 3 | P1 | GraphQL API | 2,000–3,500 pairs |
| 2F: OSV Collector | osv_collector.py | Day 4 | P1 | OSV REST API | 1,000–1,800 pairs |
| 2G: Repo Miner | repo_miner_enhanced.py | Day 4+ | P1 | GitHub Commits API | 18,000–28,000 pairs |

## 1.2 Total Expected Volume

| Collector | Expected Samples | Collection Time | API Required? | Notes |
| --- | --- | --- | --- | --- |
| SARD (Juliet v1.3.1) | 53,666 | 0.5 days (local) | No | Already complete from Phase 1 |
| ExploitDB | 800–1,200 | 0.5 days (local) | No | One-time git clone, then local |
| CVE/NVD Phase 1 (index) | 18,000–25,000 index entries | 4–6 hours | NVD API + GitHub token | Index only — not training samples |
| CVE/NVD Phase 2 (pairs) | 3,000–5,000 pairs | 4–6 days | GitHub API | API rate-limited |
| GitHub Advisory | 2,000–3,500 pairs | 4–6 days | GitHub token (GraphQL) |  |
| OSV | 1,000–1,800 pairs | 3–4 days | None (public) | Fastest of the API collectors |
| Repo Miner | 18,000–28,000 pairs | 7–10 days | GitHub token | Highest volume, run last |
| TOTAL | 33,600–52,300 | Parallel: ~10 days | Yes for API ones | Run all in background simultaneously |

# 2. Pre-Requisites from Phase 1

Phase 2 builds on the infrastructure created in Phase 1. The following must be in place before starting any Phase 2 collector.

| Pre-Requisite | Source | Why It Matters |
| --- | --- | --- |
| schema.py with validate_sample() | Story 2 (Phase 1) | All collectors call this — wrong schema = silent data loss |
| base_collector.py (BaseCollector class) | Story 2 (Phase 1) | All 6 collectors inherit from this — retry, checkpoint, dedup |
| process_sard.py producing 53,666 samples | Story 3 (Phase 1) | SARD is the P0 source — largest dataset |
| Python environment (tree-sitter-c, tenacity, loguru, chardet) | Story 1 (Phase 1) | All collectors need these |
| data/raw/ directory structure | Story 1 (Phase 1) | Output dirs must pre-exist |
| .env with API keys (GITHUB_TOKEN, NVD_API_KEY) | Story 1 (Phase 1) | CVE/GitHub/OSV collectors will fail without these |

⚠ WARNING — Phase 1 Must Be Complete Before P1 Collectors 2A (Schema) and 2B (SARD) are P0 and already built in Phase 1 Stories 2 and 3. 2C (ExploitDB) can start once Phase 1 environment is stable. 2D, 2E, 2F, 2G require valid API keys in .env. Do not start them without confirming the tokens work. If Phase 1 CFA-GNN proof FAILS, Phase 2 collection should still continue — the data is needed regardless for the paper.

# 3. Sub-Module 2A — Schema + BaseCollector

STATUS Both schema.py and base_collector.py were built in Phase 1 (Story 2). This sub-module is COMPLETE. Do NOT rebuild from scratch. Verify the checkpoint below before running any collector.

## 3.1 Schema: validate_sample()

Every sample saved by any collector MUST pass validate_sample() in schema.py. Required fields:

- id — UUID4 string (use make_sample_id())

- source — must be in VALID_SOURCES set (sard, exploitdb, cve, github_advisory, osv, repo, and *_cfa variants)

- code — single C function; 5–500 non-blank lines, 10–4096 tokens

- label — exactly 0 (safe) or 1 (vulnerable)

- cwe — must be in VALID_CWE set (12 target CWEs only)

- language — must be exactly 'c'

- collected_at — ISO 8601 UTC timestamp

## 3.2 BaseCollector Capabilities

| Method | What It Does | Critical Rule |
| --- | --- | --- |
| safe_get() | HTTP GET with tenacity retry (5 attempts, exp. backoff) | Handles 429 Retry-After header automatically |
| safe_post() | HTTP POST with same retry logic | Same as safe_get |
| load_checkpoint() | Loads JSON checkpoint from disk | Returns {} if no checkpoint exists |
| save_checkpoint(state) | Atomic write: .tmp → os.replace() | Never leaves a corrupt checkpoint file |
| save_sample(sample) | Validate + dedup (MD5) + append to JSONL | Returns False silently on invalid/duplicate |
| save_failed_item() | Saves rejected items to *_failed.jsonl | Inspect this file to debug collection issues |
| _check_disk_space() | Raises RuntimeError if < 2GB free | Called every 100 samples |
| _load_seen_hashes() | Loads existing JSONL hashes on init for resume safety | Must not skip on restart |

## 3.3 Acceptance Checkpoint

Run the following to verify schema.py works correctly before proceeding:

python3 -c "from schema import validate_sample

good = {'id':'x','source':'sard','code':'void f(){int x=1;}',

'label':1,'cwe':'CWE-120','language':'c','collected_at':'2026-01-01T00:00:00Z'}

print(validate_sample(good))   # must be (True, [])

bad  = {'source':'sard','label':5}

print(validate_sample(bad))    # must be (False, [list-of-errors])"

# 4. Sub-Module 2B — SARD Full Processor

STATUS process_sard.py is COMPLETE from Phase 1 Story 3. Full collection has been run and produced 53,666 samples, 18,687 valid CFA pairs, 0 broken pairs. Action required: Verify the output file exists and is intact before moving to Phase 3.

## 4.1 What Was Built

| Item | Detail |
| --- | --- |
| Output file | training/scripts/collection/data/raw/sard/sard_samples.jsonl |
| Total samples | 53,666 |
| Label=1 (vulnerable) | 22,371 (41.7%) |
| Label=0 (safe) | 31,295 (58.3%) |
| Valid CFA pairs | 18,687 |
| Broken pairs | 0 |
| CWEs present | CWE-78, CWE-121, CWE-122, CWE-134, CWE-190, CWE-416, CWE-476 |
| Source tag | sard / sard_cfa |
| Pair mechanism | Native — bad()/good() function pairs from same .c file |

## 4.2 Key Implementation Details

- Label determined by FUNCTION NAME: bad() → label=1, good() → label=0

- tree-sitter walks full AST — handles #ifndef OMITBAD/#endif guards

- Non-UTF-8 files: chardet fallback → latin-1 last resort

- pair_id assigned per FILE when both bad() and good() are in same file

- process_sard.py uses _iter_testcases_roots() generator — streams roots, avoids 64K paths in RAM

- Atomic checkpoint every 100 files using os.replace()

- SARD uses custom headers — NO compile check is performed (NIST naming convention is ground truth)

## 4.3 Verification Command

python -c "import json; from collections import Counter

samples = [json.loads(l) for l in open('training/scripts/collection/data/raw/sard/sard_samples.jsonl')]

print('Total:', len(samples))

pairs = {}

for s in samples:

if s['pair_id']: pairs.setdefault(s['pair_id'], []).append(s['label'])

broken = {k:v for k,v in pairs.items() if 0 not in v or 1 not in v}

assert len(broken) == 0, "BROKEN PAIRS"

print("CHECKPOINT PASS")"

⚠ WARNING — Stage 1 Preprocessing Will Reduce SARD Count Stage 1 strips #ifdef OMITBAD / #ifdef OMITGOOD guards from Juliet functions. ~15–20% of short good() wrapper functions will fall below 5-line minimum after stripping. This is expected. SARD's 53K raw samples will reduce to ~44K–48K clean samples after Stage 1. Do not re-run process_sard.py. Stage 1 handles the final filtering.

# 5. Sub-Module 2C — ExploitDB Collector

ExploitDB is a local source — after a one-time git clone, all processing is done offline. This is the second fastest collector after SARD and should be started on Day 2 as a P0 source.

## 5.1 Setup — One-Time Clone

git clone --depth=1 https://gitlab.com/exploit-database/exploitdb.git data/raw/exploitdb_repo

After cloning: no API calls, no rate limits, no tokens required.

## 5.2 Filtering Rules

| Filter | Value | Reason |
| --- | --- | --- |
| Platform | linux, unix, freebsd, multiple | C exploits target POSIX systems |
| Type | local, remote, dos | Attack surface categories relevant to our CWEs |
| Language column in files_exploits.csv | Must contain 'c' | Exclude Python/Ruby/shell exploits |
| Code length | 5–500 lines, 10+ tokens | Enforced by validate_sample() |

## 5.3 Labeling & Pair Strategy

All ExploitDB entries are labeled=1 (vulnerable by definition). Safe counterparts are generated via rule-based mutation:

- Replace unsafe function calls with safe equivalents (gets → fgets, strcpy → strncpy)

- Add bounds checks at detected overflow sites

- Set source tag as exploitdb_cfa for the generated safe counterpart

- The pair_id links original (label=1) to its generated counterpart (label=0)

⚡ CAUTION — Rule-Based vs LLM-Based Mutation ExploitDB uses rule-based mutation for safe counterparts — NOT Claude LLM. Rule-based is safer here because ExploitDB code is real exploit code, sometimes obfuscated. The LLM-based CFA generation (Stage 3 of preprocessing) handles higher-quality pairs for CVE/GitHub sources. Rule-based mutation will produce ~60–70% valid CFA pairs; remainder will fail the 0.60 similarity gate in Stage 3.

## 5.4 Claude Code Prompt

PROMPT FOR CLAUDE CODE Read docs/DATA_PIPELINE.md §Collector 2: ExploitDB completely. Build exploitdb_collector.py inheriting from BaseCollector. MUST support: --dry-run, --max-samples N, --checkpoint-dir DIR flags. Filter: platform in {linux, unix, freebsd, multiple} AND type in {local, remote, dos}. Use rule-based mutation for safe counterpart generation. Test: python3 exploitdb_collector.py --dry-run --max-samples 20 Show 3 sample records: id, source, code (first 100 chars), label, cwe, pair_id. Verify pair_id is set for before/after pairs.

## 5.5 Acceptance Checkpoint

- Dry run produces 20 records without errors

- exploitdb_samples.jsonl written to data/raw/exploitdb/

- All samples pass validate_sample() — no invalid source/CWE

- pair_id is non-empty for samples that have a generated safe counterpart

- Final count: 800–1,200 samples

# 6. Sub-Module 2D — CVE/NVD Two-Phase Collector

The CVE/NVD collector is the highest quality source — real-world CVEs with before/after C code diffs from GitHub commits. It is also the most complex due to two-phase architecture and strict rate limits.

🚫 CRITICAL — Do NOT Save NVD JSON as Training Samples Phase 1 (NVD query) saves an INDEX of CVE IDs and their GitHub commit URLs only. Phase 2 (GitHub API) fetches the actual C code diffs and creates training samples. NEVER save raw NVD JSON metadata as a training sample — it is not C function code. This is the #1 architectural mistake in CVE collectors.

## 6.1 Phase 1 — NVD Index Builder

Queries NVD API to build an index of CVEs that have GitHub commit URLs in their references.

| Item | Detail |
| --- | --- |
| API endpoint | https://services.nvd.nist.gov/rest/json/cves/2.0 |
| Rate limit | 50 requests per 30 seconds WITH API key; 5 req/30s WITHOUT |
| Output | data/raw/cve/cve_index.jsonl — one {cve_id, github_commit_url} per line |
| CWE filters | All 12 target CWEs queried separately (CWE-89 through CWE-476) |
| Expected index size | 18,000–25,000 index entries |
| Time | 4–6 hours with API key |
| API key env var | NVD_API_KEY in .env |

## 6.2 Phase 2 — GitHub Commit Diff Fetcher

For each index entry: fetches the GitHub commit diff and extracts before/after C function code.

| Item | Detail |
| --- | --- |
| API endpoint | https://api.github.com/repos/{owner}/{repo}/commits/{sha} |
| Rate limit | 5000 points/hour (authenticated); each commit fetch costs 1 point |
| File filter | .c and .h files only; status=modified; 5–150 changed lines |
| Output | training/data/raw/cve/cve_samples.jsonl |
| Pair structure | before_code (label=1) + after_code (label=0) share same pair_id and commit_sha |
| Expected pairs | 3,000–5,000 (only ~15–20% of index entries have extractable C diffs) |
| Time | 4–6 days at API limits |
| Token env var | GITHUB_TOKEN in .env |

## 6.3 12 Target CWEs for NVD Query

Query each of these separately and merge results:

CWE-89, CWE-78, CWE-79, CWE-119, CWE-120, CWE-121, CWE-122, CWE-125, CWE-134, CWE-190, CWE-416, CWE-476

## 6.4 Claude Code Prompt

PROMPT FOR CLAUDE CODE Read docs/DATA_PIPELINE.md §Collector 3: CVE/NVD completely. Build cve_collector_enhanced.py inheriting from BaseCollector. Implement TWO separate classes: NVDIndexBuilder (Phase 1) and GitHubDiffFetcher (Phase 2). MUST support: --phase {1,2}, --dry-run, --max-samples N, --checkpoint-dir DIR. Phase 1 checkpoint: save {cwe: last_start_index} per CWE query. Phase 2 checkpoint: save {commit_sha: 'done'} to avoid re-fetching. Handle 429 Retry-After header in both NVD and GitHub requests. Test Phase 1: python3 cve_collector_enhanced.py --phase 1 --dry-run --max-samples 5 Test Phase 2: python3 cve_collector_enhanced.py --phase 2 --dry-run --max-samples 5

# 7. Sub-Module 2E — GitHub Advisory Collector

GitHub Security Advisory Database contains advisories with associated commits. The GraphQL API provides richer data than the REST equivalent and must be used here.

## 7.1 Key Configuration

| Item | Detail |
| --- | --- |
| API endpoint | https://api.github.com/graphql (POST) |
| Authentication | Authorization: Bearer {GITHUB_TOKEN} header |
| Ecosystem filter | ecosystem: OTHER (C/C++ projects appear here, not under a named ecosystem) |
| Language post-filter | Apply C_PROJECT_KEYWORDS filter AFTER fetch (not in GraphQL query) |
| Rate limit monitoring | Check remaining points EVERY 50 pages — sleep if < 400 points left |
| Expected output | 2,000–3,500 pairs over 4–6 days |
| Source tag | github_advisory |

## 7.2 C Project Keywords Filter

After fetching advisories, keep only those whose affected package name contains one of these keywords:

C_PROJECT_KEYWORDS = {

"linux", "kernel", "glibc", "openssl", "curl", "ffmpeg",

"nginx", "apache", "sqlite", "zlib", "libpng", "libjpeg",

"libxml", "pcre", "openssh", "php", "tcpdump", "wireshark",

}

⚠ WARNING — GraphQL Pagination Is Mandatory GitHub Advisory GraphQL endpoint returns max 100 records per page. You MUST implement cursor-based pagination using pageInfo.endCursor. The checkpoint must store the last cursor value so collection can resume after interruption. Forgetting to save the cursor means restarting from page 1 after any crash.

## 7.3 Claude Code Prompt

PROMPT FOR CLAUDE CODE Read docs/DATA_PIPELINE.md §Collector 4: GitHub Advisory completely. Build github_advisory_collector.py inheriting from BaseCollector. Use GraphQL API (NOT REST). Implement cursor-based pagination. Post-filter results using C_PROJECT_KEYWORDS on affected package names. Checkpoint: save {last_cursor, page_count, samples_saved} after every page. Monitor rate limit every 50 pages. Sleep until reset + 30s if remaining < 400 points. MUST support: --dry-run, --max-samples N, --checkpoint-dir DIR. Test: python3 github_advisory_collector.py --dry-run --max-samples 10

# 8. Sub-Module 2F — OSV Collector

The OSV (Open Source Vulnerabilities) database is the fastest API-based collector. It provides direct commit SHAs in structured ranges[].events[].fixed fields, avoiding the two-phase index-then-fetch pattern of the CVE collector.

## 8.1 Key Configuration

| Item | Detail |
| --- | --- |
| API endpoint | https://api.osv.dev/v1/query (POST) |
| Ecosystem filter | Query only: ["Linux", "OSS-Fuzz"] |
| Commit SHA location | ranges[].events[].fixed — use directly without a secondary index |
| Deduplication | Cross-dedup against CVE collector output to avoid duplicate commit SHAs |
| Expected output | 1,000–1,800 pairs over 3–4 days |
| Rate limit | No official limit — still respect with 1s delay between requests |
| Source tag | osv |
| Authentication | None required — public API |

## 8.2 Cross-Deduplication with CVE Collector

OSV and CVE collectors often reference the same GitHub commits. Before saving an OSV sample:

- Load the set of commit_sha values already collected by the CVE collector

- If the OSV entry's commit_sha is already present, skip it

- This dedup runs in addition to the MD5 code-hash dedup in BaseCollector

## 8.3 Claude Code Prompt

PROMPT FOR CLAUDE CODE Read docs/DATA_PIPELINE.md §Collector 5: OSV completely. Build osv_collector.py inheriting from BaseCollector. Query ecosystems: Linux and OSS-Fuzz only. Extract commit SHA from ranges[].events[].fixed — do not build a separate index. Implement cross-dedup: load existing commit_sha set from cve_samples.jsonl before starting. MUST support: --dry-run, --max-samples N, --checkpoint-dir DIR. Test: python3 osv_collector.py --dry-run --max-samples 20

# 9. Sub-Module 2G — Repo Miner (Highest Volume)

The Repo Miner is the highest-volume collector targeting 15 well-known C/C++ repositories. It mines security-related commits from GitHub's Commits API. This collector takes the longest (7–10 days) and should be started last, running entirely in background.

🚫 CRITICAL — ABSOLUTE RULE — Never git clone NEVER run git clone for any of the 15 target repositories. Use the GitHub Commits API exclusively: GET /repos/{owner}/{repo}/commits?per_page=100 Cloning torvalds/linux alone would download 4+ GB. Other repos are also gigabytes each. API-only approach fetches only security-relevant commit metadata and diffs.

## 9.1 Target Repositories — Process in This Order

| Order | Repository | Expected Commits | Notes |
| --- | --- | --- | --- |
| 1 | openssl/openssl | ~400 | Process first — fastest, high quality |
| 2 | curl/curl | ~300 |  |
| 3 | nginx/nginx | ~200 |  |
| 4 | FFmpeg/FFmpeg | ~500 |  |
| 5 | php/php-src | ~300 |  |
| 6 | sqlite/sqlite | ~150 |  |
| 7 | libpng/libpng | ~80 |  |
| 8 | madler/zlib | ~60 |  |
| 9 | git/git | ~150 |  |
| 10 | redis/redis | ~120 |  |
| 11 | libuv/libuv | ~80 |  |
| 12 | libevent/libevent | ~60 |  |
| 13 | openldap/openldap | ~100 |  |
| 14 | antirez/redis | ~50 | Process second-to-last |
| 15 | torvalds/linux | ~3000 | PROCESS LAST — slowest, most commits |

## 9.2 Checkpoint Strategy

| Checkpoint Field | Values | Description |
| --- | --- | --- |
| repo_status[repo] | pending ¦ in_progress ¦ complete ¦ error | Track status per repo |
| repo_page[repo] | integer page number | Resume pagination from last page |
| repo_commit_cursor[repo] | last commit SHA | Fallback if page number is ambiguous |
| total_saved | integer | Running count across all repos |

## 9.3 Commit Security Filter

Not every commit is a security fix. Filter commit messages for security-relevant keywords:

SECURITY_KEYWORDS = {"fix", "vuln", "cve", "security", "overflow",

"buffer", "heap", "stack", "use-after-free",

"null deref", "out of bounds", "injection"}

Apply keyword matching on commit message (case-insensitive). Only fetch full diffs for matching commits.

## 9.4 Claude Code Prompt

PROMPT FOR CLAUDE CODE Read docs/DATA_PIPELINE.md §Collector 6: Repo Miner completely. Build repo_miner_enhanced.py inheriting from BaseCollector. Process all 15 repos in the listed order. NEVER git clone — use Commits API only. Checkpoint per repo: status (pending/in_progress/complete/error) and last page number. Apply SECURITY_KEYWORDS filter on commit messages before fetching diffs. Filter diffs: .c and .h files only; status=modified; 5–150 changed lines. MUST support: --repo-filter (process single repo), --dry-run, --max-samples N. Test: python3 repo_miner_enhanced.py --repo-filter openssl/openssl --dry-run --max-samples 10

# 10. Background Execution Strategy

Phase 2 runs as background processes while Phase 3 (Preprocessing) and Phase 4 (Model Training) proceed. The following execution plan shows how to run all collectors in parallel without waiting for each to complete.

## 10.1 Day-by-Day Execution Timeline

| Day | Background (Phase 2) | Foreground (Phase 3/4) |
| --- | --- | --- |
| Day 1–2 | 2A: Verify schema + base (done). 2B: SARD full run (local, ~15 min) | Phase 1 CFA-GNN proof finalization |
| Day 2 | 2C: ExploitDB — git clone then process (local, ~2 hours) | Phase 3: Stage 1 + Stage 2 on SARD data |
| Day 3 | 2D: CVE Phase 1 (NVD index builder). 2E: GitHub Advisory | Phase 3: Stage 3 CFA generation on SARD |
| Day 4 | 2D: CVE Phase 2 (GitHub diffs). 2F: OSV. 2G: Repo Miner starts | Phase 3: Stage 4–7. Phase 4: Model training starts |
| Day 5–10 | All API collectors running in background (CVE, GitHub, OSV, Repo Miner) | Phase 4 full training. Phase 5 ablations |

## 10.2 Running Collectors in Parallel (Linux/macOS)

# Terminal 1 — CVE collector

python3 cve_collector_enhanced.py --phase 1 --checkpoint-dir checkpoints/cve/ &

# Terminal 2 — GitHub Advisory collector

python3 github_advisory_collector.py --checkpoint-dir checkpoints/github/ &

# Terminal 3 — OSV collector

python3 osv_collector.py --checkpoint-dir checkpoints/osv/ &

# Terminal 4 — Repo Miner (start with small repos first)

python3 repo_miner_enhanced.py --repo-filter openssl/openssl --checkpoint-dir checkpoints/repo/ &

## 10.3 Monitoring Progress

# Count samples by source

for f in data/raw/**/*_samples.jsonl; do echo "$f: $(wc -l < $f)"; done

# Watch a running collector

tail -f data/raw/cve/cve_samples.jsonl | python3 -c "import sys,json; [print(json.loads(l)['cwe']) for l in sys.stdin]"

## 10.4 Checkpoint for 'Enough Data to Proceed'

✓ CHECKPOINT — Phase 2 Minimum Viable Dataset By Day 5: SARD (53K) + ExploitDB (~1K) = ~54K samples. This is sufficient for Phase 4 full training. CVE + GitHub Advisory + OSV add quality pairs. Repo Miner adds volume. Do NOT wait for Repo Miner or all API collectors to finish before starting Phase 3. Total running count toward 30K+ unique samples (after dedup) is the Phase 2 checkpoint. Final total target: 33,600–52,300 samples across all sources.

# 11. Warnings and Known Issues

This section documents every known issue, pitfall, and risk in Phase 2, along with their fixes. Read this before running any collector for the first time.

## 11.1 API Rate Limits (Most Common Failure)

| API | Rate Limit | Consequences of Violation | Mitigation |
| --- | --- | --- | --- |
| NVD API (with key) | 50 req / 30 seconds | HTTP 429; collection pauses but resumes | Always pass NVD_API_KEY; use Retry-After header |
| NVD API (no key) | 5 req / 30 seconds | 10x slower — 50+ hours for index build | MUST have API key. Register at nvd.nist.gov/developers |
| GitHub REST API | 5000 points/hour (auth) | HTTP 403; X-RateLimit-Remaining header | Use GITHUB_TOKEN; check remaining every 50 requests |
| GitHub REST API (unauth) | 60 req/hour | Collection will stall after 60 requests | MUST have GITHUB_TOKEN in .env |
| GitHub GraphQL API | 5000 points/hour | Same as REST but per-query cost varies | Monitor every 50 pages; sleep if < 400 points |
| OSV API | No official limit | Potential soft throttle | Add 1s sleep between requests as courtesy |

## 11.2 Data Quality Issues

⚠ WARNING — Non-C Code Slipping Through CVE and GitHub Advisory entries may reference repositories that contain mixed C/C++/Python code. The file extension filter (.c and .h only) catches most cases but not all. Stage 1 preprocessing (tree-sitter function extraction) will reject non-parseable code. Risk: 10–20% of collected samples from API sources may be rejected in Stage 1. Mitigation: Log all Stage 1 rejections to stage1_rejected.jsonl for inspection.

⚠ WARNING — CWE Mapping Errors in Source Data NVD sometimes assigns incorrect or overly broad CWEs (e.g., CWE-119 instead of CWE-120). GitHub Advisory may have no CWE — you must infer from commit message or description. OSV may use different CWE naming conventions (e.g., CWE-119 vs CWE119). Mitigation: Always normalize CWE to our 12-CWE VALID_CWE set. Reject samples with unmappable CWEs. For GitHub Advisory with no CWE: use C_PROJECT_KEYWORDS + commit message heuristics to infer. If uncertain, assign the most likely CWE or skip the sample.

⚠ WARNING — Label Imbalance Across Sources SARD: ~42% vulnerable, 58% safe — good balance (native CFA pairs). ExploitDB: 100% vulnerable before safe counterpart generation — will skew overall if mutation fails. CVE/GitHub/OSV: ~50/50 (before/after pairs) — good balance. Repo Miner: typically 50/50 per commit (before/after) — good balance. If ExploitDB mutation fails at > 40% rate, total dataset label=1 count will be inflated. Monitor: run Counter(s['label'] for s in all_samples) after each source completes.

⚠ WARNING — Duplicate Commits Across CVE and OSV The same CVE may appear in both the NVD collector and the OSV collector. Both collectors may fetch the same GitHub commit SHA, creating duplicate samples. BaseCollector's MD5 hash dedup catches exact duplicates. But commit-level dedup is needed too. Mitigation: OSV collector must load existing commit_sha set from cve_samples.jsonl before starting. Stage 2 (MinHash LSH) provides a final dedup layer across all sources.

## 11.3 Infrastructure Issues

⚠ WARNING — Disk Space Exhaustion Raw JSONL from all 7 collectors can reach 3–8 GB before deduplication. Joern CPG construction in Stage 4 generates ~50–200 KB per sample → 5–10 GB for 50K samples. CodeBERT embeddings in Stage 5 use ~3 KB per sample → ~150 MB for 50K. Ensure at least 20 GB free before starting Phase 2 + Phase 3. BaseCollector raises RuntimeError if disk drops below 2 GB during collection. Mitigation: Store processed stages on separate volume; delete raw JSONL after Stage 2 verification.

⚠ WARNING — API Keys Missing or Expired NVD_API_KEY and GITHUB_TOKEN must be set in .env before Day 3 collectors begin. A missing GitHub token causes silent failure — the API returns 60 req/hr instead of 5000. A missing NVD key causes 10x slower collection — index build goes from 4-6 hours to 50+ hours. Expired tokens return HTTP 401. BaseCollector raises ValueError on 401 — collection STOPS. Mitigation: Before starting Day 3, run: curl -H 'Authorization: Bearer $GITHUB_TOKEN' https://api.github.com/rate_limit Verify X-RateLimit-Limit: 5000 in the response. If 60, token is missing or invalid.

⚠ WARNING — Checkpoint Corruption on Kill -9 os.replace() (atomic rename) prevents corrupt checkpoint files on normal interrupts. However, a hard kill (kill -9, power loss, OOM kill) can interrupt between write and rename. The .tmp file will remain — the checkpoint.json will be the PREVIOUS valid state. Mitigation: On startup, if *.tmp exists alongside checkpoint.json, delete the .tmp file first. Add this to BaseCollector.__init__: for f in self.checkpoint_dir.glob('*.tmp'): f.unlink()

## 11.4 Collector-Specific Known Issues

| Collector | Issue | Severity | Fix |
| --- | --- | --- | --- |
| ExploitDB | GitLab clone may fail behind corporate proxy | Medium | Use --depth=1 and set HTTPS_PROXY env var |
| ExploitDB | files_exploits.csv encoding varies (Latin-1 in older snapshots) | Medium | Open with encoding='latin-1' fallback |
| CVE | NVD returns 503 under heavy load (not 429) | Medium | Retry on 503 with 30s backoff — same as 429 |
| CVE | Some GitHub commit URLs in NVD are stale (404 on fetch) | Low | Log to cve_failed.jsonl, continue collection |
| CVE | GitHub diff may exceed 1MB (mega-commits) | Low | Skip commits with >150 changed lines in any .c file |
| GitHub Advisory | Some advisories have no GitHub commit ref | Medium | Skip — cannot generate before/after code pair without commit |
| GitHub Advisory | GraphQL pagination cursor expires after 10 minutes of inactivity | High | Always save cursor to checkpoint IMMEDIATELY after each page |
| OSV | OSV date format may vary (RFC 3339 vs ISO 8601) | Low | Normalize with dateutil.parser.parse() |
| Repo Miner | linux/torvalds: 3000 security commits → 30+ hours to mine | High | Run last; checkpoint every 10 pages; use --repo-filter to test first |
| Repo Miner | Some repos have moved or been renamed | Low | Check redirect headers; update target URL |
| All API | Hitting secondary GitHub rate limit (abuse detection) | Medium | Add random jitter (0.5–2s) between commit fetches |

## 11.5 Data Pipeline Issues — Phase 2 → Phase 3 Handoff

⚠ WARNING — Stage 1 Source-Specific Handling SARD samples (source='sard') already have single extracted functions — Stage 1 must NOT re-run extract_functions() on them. Non-SARD sources (CVE, ExploitDB, etc.) have full file diffs — Stage 1 MUST run extract_functions() on these. Failure to distinguish causes: SARD gets double-parsed (broken), API sources get zero functions extracted. Implementation: Stage 1 checks if sample['source'] == 'sard' and branches accordingly.

⚠ WARNING — CWE Distribution Imbalance in Final Dataset SARD covers only 7 of our 12 target CWEs. CWE-89, CWE-79, CWE-119, CWE-125 come ONLY from API sources. If API collectors fail or are incomplete, training data for these 4 CWEs will be sparse. Minimum threshold: each CWE needs ≥ 500 labeled samples for meaningful per-CWE F1 metrics. Monitor per-CWE sample counts after each collector completes. Mitigation: If any CWE has < 500 samples, flag for manual data augmentation before Stage 3.

⚠ WARNING — pair_id Integrity Across Sources CFA contrastive loss requires BOTH label=0 and label=1 samples for each pair_id to be in the same batch. If a collector saves label=1 but its safe counterpart fails validation → orphaned pair (broken CFA pair). BaseCollector does NOT detect broken pairs — this must be caught by a post-collection audit. Run this audit after each collector completes: count pair_ids where both 0 and 1 labels exist. Broken pairs must either be repaired (re-generate the missing side) or pair_id must be cleared (sample becomes unpaired).

# 12. Quality Gates and Checkpoints

Each sub-module has a specific acceptance checkpoint that must pass before marking it complete.

| Sub-Module | Checkpoint Condition | Fail Action |
| --- | --- | --- |
| 2A: Schema | validate_sample(good) = (True,[]). validate_sample(bad) = (False,[errors]) | Debug schema.py — do not proceed |
| 2B: SARD | 53,666 samples, 18,687 valid pairs, 0 broken pairs, all 7 CWEs present | Re-run process_sard.py; inspect sard_failed.jsonl |
| 2C: ExploitDB | 800–1,200 samples, dry-run passes, pair_id set for paired samples | Check files_exploits.csv encoding; inspect failed JSONL |
| 2D: CVE | Phase 1: 18K+ index entries. Phase 2: 3K+ pairs, commit_sha populated on all | Check API keys; inspect cve_failed.jsonl |
| 2E: GitHub Advisory | 2K+ pairs, all samples have cwe in VALID_CWE, pair_id set | Check GraphQL cursor checkpoint; verify token |
| 2F: OSV | 1K+ pairs, no overlap with CVE commit_sha set | Re-run OSV cross-dedup; check ranges parsing |
| 2G: Repo Miner | 18K+ pairs, all 15 repos status=complete or error | Inspect per-repo checkpoint; re-run failed repos |
| PHASE 2 FINAL | 30K+ total samples across all sources (after dedup by Stage 2) | Identify sparse CWEs; flag for augmentation |

## 12.1 Post-Collection Audit Script

Run this after Phase 2 completes to verify data health before starting Phase 3:

python3 -c "

import json, glob

from collections import Counter

all_samples = []

for f in glob.glob('data/raw/**/*_samples.jsonl', recursive=True):

for line in open(f): all_samples.append(json.loads(line))

print('Total samples:', len(all_samples))

print('By source:', Counter(s['source'] for s in all_samples))

print('By CWE:', Counter(s['cwe'] for s in all_samples).most_common())

print('By label:', Counter(s['label'] for s in all_samples))

# Check broken pairs

pairs = {}

for s in all_samples:

if s.get('pair_id'): pairs.setdefault(s['pair_id'], set()).add(s['label'])

broken = {k:v for k,v in pairs.items() if len(v) < 2}

print('Broken pairs:', len(broken))

assert len(broken) == 0, 'BROKEN PAIRS DETECTED — fix before Stage 2'"

# 13. Handoff to Phase 3 — Preprocessing Pipeline

Phase 3 begins consuming Phase 2 data starting with SARD + ExploitDB on Day 2-3. The full pipeline runs on the complete dataset once all collectors reach their checkpoint. This section describes the contract between Phase 2 and Phase 3.

## 13.1 Contract: What Phase 3 Expects

| Field | Type | Required? | Phase 3 Usage |
| --- | --- | --- | --- |
| id | UUID4 string | YES | Primary key throughout all stages; used in CPG filename |
| source | string in VALID_SOURCES | YES | Stage 1 uses this to decide whether to re-extract functions |
| code | string (C function) | YES | Input to tree-sitter in Stage 1; Joern in Stage 4 |
| label | 0 or 1 | YES | Training target; also used in CFA pair validation |
| cwe | string in VALID_CWE | YES | Per-CWE F1 metrics; CFA prompt selection in Stage 3 |
| language | exactly 'c' | YES | Stage 1 rejects non-C samples |
| collected_at | ISO 8601 UTC | YES | Traceability only |
| pair_id | UUID4 or '' | RECOMMENDED | Stage 7 split keeps pairs together; CFA DataLoader requires it |
| commit_sha | string or '' | RECOMMENDED | Stage 7 uses this for cross-source leakage prevention |
| cve_id | string or '' | RECOMMENDED | Stage 7 secondary grouping key |
| severity_score | float 0.0–10.0 or 0.0 | OPTIONAL | Used as label for L_severity loss head |

## 13.2 Stage 1 Source-Specific Branches

| Source | Stage 1 Action |
| --- | --- |
| sard | Skip function extraction (already extracted). Validate parses as function_definition. Strip #ifdef guards. Normalize. |
| exploitdb | Run extract_functions() on full file. May yield multiple functions per exploit. |
| cve / cve_cfa | Run extract_functions() on before/after code. Code field contains function-level diff (already narrowed). |
| github_advisory | Run extract_functions(). May contain full file — extract relevant functions. |
| osv | Same as github_advisory. |
| repo / repo_cfa | Run extract_functions() on before/after commit diff. |

## 13.3 Data Flow Diagram (Phase 2 → Phase 3)

| Stage | Input Directory | Output Directory | Key Transform |
| --- | --- | --- | --- |
| Phase 2 Output | — | data/raw/{source}/ | Raw JSONL per source |
| Stage 1: Clean | data/raw/*/ | data/processed/cleaned/ | Function extraction, #ifdef strip, normalization |
| Stage 2: Dedup | data/processed/cleaned/ | data/processed/deduped/ | 4-level dedup: MD5 → CVE-ID → commit SHA → MinHash LSH |
| Stage 3: CFA Gen | data/processed/deduped/ | data/processed/with_cfa/ | LLM-generated safe counterparts for unpaired samples |
| Stage 4: CPG Build | data/processed/with_cfa/ | data/processed/cpg/ | Joern CPG per sample (AST+CFG+DFG+TPG) |
| Stage 5: Embed | data/processed/cpg/ | data/processed/embedded/ | CodeBERT 768-d embeddings per CPG node |
| Stage 6: Graphs | data/processed/embedded/ | data/graphs/ | PyG Data objects + HDF5 cache |
| Stage 7: Split | data/graphs/ | data/final/{train,val,test}.h5 | CFA-aware 80/10/10 split, no pair leakage |

# 14. Forward Compatibility Notes

Phase 2 data must be compatible with Phase 5 (Ablations), Phase 6 (Serving API), and Phase 7 (Continuous Learning). The following notes ensure that Phase 2 schema choices do not create rework later.

| Phase | Dependency on Phase 2 Data | Risk if Ignored |
| --- | --- | --- |
| Phase 3: Preprocessing | source field drives Stage 1 branching logic | Wrong extraction → corrupt training data |
| Phase 5: Ablations | commit_sha / cve_id used by Stage 7 to prevent cross-source leakage in test set | Data leakage inflates test F1 — invalidates paper results |
| Phase 6: Serving API | CWE field must be exactly in VALID_CWE set | Serving API will reject predictions with unknown CWE |
| Phase 7: Continuous Learning | pair_id must link feedback corrections to original samples | CFA pair generation from feedback cannot function without pair_id |
| Dataset Release (HuggingFace) | All required fields must be present on every sample | HuggingFace dataset card validation will fail at upload |

✓ TIP — Minimal Additions That Prevent Large Rework Later Always populate pair_id — even for sources without native pairs (use '' — Stage 3 CFA gen will populate it later). Always populate commit_sha for CVE, OSV, and Repo Miner samples — Stage 7 needs this. Always populate cve_id for CVE collector samples — Stage 7 uses this as fallback grouping key. Always save severity_score = 0.0 if unknown — the L_severity loss head expects a float, not null. These 4 fields add zero collection overhead but prevent full dataset reprocessing in Phases 5–7.

# 15. Quick Reference — Files and Commands

## 15.1 File Structure

training/scripts/collection/

schema.py                      # canonical schema + validate_sample()

base_collector.py              # BaseCollector with retry/checkpoint/dedup

process_sard.py                # SARD (Juliet) collector [DONE]

exploitdb_collector.py         # ExploitDB local collector

cve_collector_enhanced.py      # CVE/NVD two-phase collector

github_advisory_collector.py   # GitHub Advisory GraphQL collector

osv_collector.py               # OSV REST API collector

repo_miner_enhanced.py         # GitHub Commits API miner (15 repos)

training/data/raw/

sard/sard_samples.jsonl        # 53,666 samples [DONE]

exploitdb/exploitdb_samples.jsonl

cve/cve_index.jsonl + cve_samples.jsonl

github_advisory/github_advisory_samples.jsonl

osv/osv_samples.jsonl

repo/repo_samples.jsonl

## 15.2 Environment Variables Required

| Variable | Used By | Required From |
| --- | --- | --- |
| GITHUB_TOKEN | CVE collector (Phase 2), GitHub Advisory, Repo Miner | Day 3 |
| NVD_API_KEY | CVE collector (Phase 1) | Day 3 |
| ANTHROPIC_API_KEY | Stage 3 CFA generation (Phase 3, NOT Phase 2) | Day 4 (Phase 3) |
| JOERN_BIN | Stage 4 CPG construction (Phase 3) | Day 4 (Phase 3) |

## 15.3 Common Commands

| Task | Command |
| --- | --- |
| Dry-run any collector | python3 <collector>.py --dry-run --max-samples 20 |
| Full SARD collection | python3 process_sard.py --sard-root data/raw/sard/ --output-dir data/raw/sard/ |
| ExploitDB setup + run | git clone --depth=1 https://gitlab.com/exploit-database/exploitdb.git data/raw/exploitdb_repo && python3 exploitdb_collector.py |
| CVE Phase 1 (index) | python3 cve_collector_enhanced.py --phase 1 --checkpoint-dir checkpoints/cve/ |
| CVE Phase 2 (pairs) | python3 cve_collector_enhanced.py --phase 2 --checkpoint-dir checkpoints/cve/ |
| GitHub Advisory | python3 github_advisory_collector.py --checkpoint-dir checkpoints/github/ |
| OSV | python3 osv_collector.py --checkpoint-dir checkpoints/osv/ |
| Repo Miner (single repo) | python3 repo_miner_enhanced.py --repo-filter openssl/openssl |
| Post-collection audit | python3 -c "..." (see Section 12.1) |
| Verify GitHub token | curl -H 'Authorization: Bearer $GITHUB_TOKEN' https://api.github.com/rate_limit |

# Summary

Phase 2 — Full Data Collection: At a Glance Start: Day 3 (as background process, parallel with Phase 3 and 4) Duration: 5–10 days total (Repo Miner takes the longest) P0 sources (complete FIRST): SARD [done], ExploitDB [local] P1 sources (API-limited, run in parallel): CVE/NVD, GitHub Advisory, OSV, Repo Miner Target: 33,600–52,300 samples across all sources Gate to Phase 3: SARD + ExploitDB (~54K) is enough — do NOT wait for all collectors Gate to Phase 4: 30K+ unique samples after Stage 2 dedup Top risks: API key misconfiguration, disk space exhaustion, broken CFA pairs All risks are mitigated by: validate_sample(), BaseCollector dedup, atomic checkpoints, post-collection audit

Phase 2 — Full Data Collection Technical Plan | StreamGuard v1.0 | March 2026